NPAP -
    National PTS Action Plan
	for the Islamic Republic of Iran

Elaborated under the CEP-SAP project:

Towards a Convention and Action Programme for the Protection of the Caspian Sea Environment

The report

Background

The Caspian Environment Programme (CEP) represents a partnership between the five littoral states, Azerbaijan, Islamic Republic of Iran, Kazakhstan, Russian Federation and Turkmenistan, and the International Partners, the EU, UNDP, UNEP, and the World Bank. The overall goal of the CEP is to promote the sustainable development and management of the Caspian environment in order to obtain the optimal long-term benefits for the human population of the region. Sustainable human development and management will protect human health, maintain ecological integrity and support the region's economic and environmental viability for future generations.

This report is elaborated in the framework of the II phase of the GEF supported UNDP/UNOPS CEP-SAP project entitled: Towards a Convention and Action Programme for the Protection of the Caspian Sea Environment.

GEF Executing Agency

UNOPS is the executing agency for this project.

GEF Implementing Agency, Project coordination unit (PCU)

UNDP is the implementing agency for this project and the PCU is located at UNDP in Teheran, I.R. Iran

Project Manager: Mr. Hamidreza Ghaffarzadeh (PhD.)

Acknowledgements

Financing:

This report was financed by the Global Environmental Facility (GEF) through UNOPS/UNDP as GEF executing/implementing agencies, and co-financed by the governments of the five Caspian littoral states.

Author

Mr. Gholam reza Miraki (PhD)

International guidance

This report was elaborated based on the guidance provided by Mrs. Katarina Magulova

Table of contents

Executive Summary	5

List of acronyms and abbreviations	8

1.	Introduction	10

1.1	Background	10

1.2	Geographical scope	11

1.3	NPAP in the context of SAP	11

1.4	NPAP in the context of NCAP for I.R. Iran and other relevant on-going national activities	13

1.5	Purpose and objective of the NPAP document	14

1.6	Method of work	15

2.	Country Baseline	15

2.1	Country Profile	16

2.1.1	Geography and Population	16

2.1.2	Profiles of Economic Sectors	16

2.1.3	Environmental Overview	19

2.2	Legal and institutional framework to address PTS issues	20

2.2.1	Relevant International Commitments and Obligations	20

2.2.2	Assessment of PTS legislation, regulatory and compliance capacity	22

2.2.3	Assessment of institutional capacities for PTS management	24

2.2.4	Priority problems and objectives for institutional and regulatory strengthening	28

2.3	Assessment of the PTS Issue in I.R. Iran	30

2.3.1	Industrial pollution sources	49

2.3.2	Mining	49

2.3.3	Oil/gas drilling	49

2.3.4	Agriculture (use of PTS agrochemicals)	49

2.3.5	Stores/stockpiles of banned/obsolete agrochemical products	49

2.3.6	PTS contaminated sites (including landfills)	50

2.3.7	PCB contaminated equipment (e.g. transformers and capacitors) in use	50

2.3.8	Pollution by ships	51

2.3.9	Dumping of PTS contaminated waste into the Caspian	51

2.3.10	Criteria for priority setting	52

2.3.11	Priority problems and management options for PTS reduction/elimination	53

3.	Action Plan Elements of the National PTS Action Plan	59

3.1	Structure and Contents	59

3.1.1	NPAP Implementation Review, Evaluation and Updating	60

3.2	NPAP Action Plans	61

3.2.1	Action Plan to Reduce PTS Pollution from Industrial Sources	61

3.2.2	Action Plan to Reduce PTS Pollution from Mining	67

3.2.3	Action Plan to Reduce PTS Pollution from Oil/gas drilling	70

3.2.4	Action Plan to Eliminate PTS Pollution from Agriculture	76

3.2.5	Action Plan to Remediate/Eliminate Stores/Stockpiles of Banned/Obsolete PTS pesticides	85

3.2.6	Action Plan to Remediate PTS contaminated sites (including landfills)	88

3.2.7	Action Plan to phase out PCB contaminated equipment (e.g. transformers and capacitors)	91

3.2.8	Action Plan to Reduce Pollution by Ships	94

3.2.9	Action Plan to Eliminate Dumping of PTS contaminated waste into the Caspian	99

3.2.10	Barriers to PTS phase out, removal and reduction; barrier removal actions	Error! Bookmark not defined.

3.2.11	Awareness raising and information exchange mechanisms	Error! Bookmark not defined.

3.2.12	Capacity building in support of NPAP implementation	Error! Bookmark not defined.

References	Error! Bookmark not defined.

Executive Summary

Caspian Sea is very important for I.R.Iran. Many jobs and lives near the Caspian Sea depend on healthy ecology of the sea and its rivers.

There are three littoral provinces in north of Iran, which make beautiful sightseeing in Iran.  Many tourists visit the Caspian beaches in Gilan, Mazandaran, and Golestan each year.

People economical subjects in these three littoral provinces, depend on the Caspian Sea and rivers fishery, shipping, tour, tourist, custom trading, fishery industry, boat industry, clearance, agriculture and farming, aqua culture and extra  . Many of cities like bandare anzaly, langrud, bandare kiyashahr, babolsar, bandare torkman, bandare nowshar, based on Caspian Sea only.

In north of littoral provinces, weather condition is humid and Mediterranean.

In north of Iran villages are very near together and population ratio in villages are more than cities change other provinces in Iran.

In Iran, none of cities have got disposal land.

Many of coastal cities don’t have waste water treatment system and they are big problems for pollution of the rivers and Caspian Sea because the under ground water level is so high in all  lands, near to the Caspian Sea and is mixed by them.

At the moment oil drilling and their activities in the north littoral provinces are being studied.

About 300 kinds of pesticides with 10220686 Lit/Kg and fertilizer with 478059 Kg are used each year in Gilan, Mazandaran, and Golestan provinces, all washed unused by rain water and dump to the rivers and Caspian Sea.

Industrial cities are the main location for many of industries in those provinces, disposal of industrial wastes of all industries, is an environmental problem, because of not having any landfill in those provinces.

All industrial activities in beach zones in Iran need EIA and have to pass after being presented to a national committee.

There isn’t any registered oil well in south of Caspian sea and in Iran’s side, all oil activities in Iran are covered by environmental considerations, EIA, HSE, ISO14000, OHSAS18000, Green space, and etc.

In Iran many of ministries have environmental office directly under the supervision of specific minister and extend the environmental law and legal to their sectors in all of provinces.

Iran Department of environment (DOE) under the supervision of president is the main governmental agency that has covered all of environmental protection activities, inspections; management system and etc. DOE has many branches in all of provinces, and those branches managed by a director.

Three littoral provinces do not have any landfill, and contaminant sites are the pesticide stockpile and urban waste disposal site.

Latex from urban waste is the large PTS problem for those provinces.

Refuelling of small boats in rivers and Caspian Sea, and leakage of oil and gasoline are environmental problems and contaminant sources for Caspian Sea.

Environmental law and legal and conventions are enough for protection the environment.

IMO conventions have to extent to Caspian Sea.

For implementation the environmental considerations in Iran, public awareness for recognizing and controlling PTS, training courses, workshops, films, posters, brochures, and TV productions, are some useful methods for public awareness.

Ministry of power have to compel the village houses to use the anaerobic waste water treatment packages in all villages in three littoral provinces and designed implement the rural waste water treatment system in all of cities.

Ministry of jahad keshavarzi have to accomplishment integrated pest management inside the farms for reducing the pesticide uses, and organic agriculture as the periodic time emphasize to north littoral provinces.

Contraband of POPs pesticide is one of largest problems in farming and agriculture activity, penalty and court case are a method for illegal use of POPs pesticide.

All POPs products like pesticides and PCB have to be burned on suitable incinerator, and other like Dioxins and Furans have to be forbidden in those three provinces.

Crop residual burning, fire in urban disposal lands, industrial smog, burn of industrial and hygiene and hospital waste are different cases for produce the Dioxins and furans.

One of the heaviest metal sources in Caspian sea is mine and mine industries, and ministry of mine and industry have to compel the mine to prepare the environmental management system, and take the lagoon for washing, rain and runoff waters before the waters accede to rivers.

Summery of Status of Persistent Organic Pollutants in Iran

All POPs pesticides, except of Mirex, have been registered in Iran. The authorizations for agricultural uses were withdrawn in 1976 except for toxaphene, which was banned in 1985. There has never been production of any of the POPs pesticides in Iran and knowingly no formulation activity for POPs pesticides has taken place in the country.

As the registrations were withdrawn already 25 years ago it is not expected that significant quantities of pesticide POPs are found with end-users or village level. However, large quantities of obsolete pesticides are stockpiled in warehouses. Some of the pesticides stored are several decades old. No systematic assessment has been carried out to survey whether these stockpiles contain POPs compounds. It has been reported that many of the containers in the pesticide warehouses are in a poor condition and would need immediate action in order to prevent releases to the environment and workplace.

There has never been any production of DDT in Iran and the last import was made in 1990. From the remaining stockpiles, DDT is still used in vector control by the Ministry of Health (MoH). DDT is used to control flies carrying lyshmaniasis. DDT is distributed by Centre of Disease Control at provincial level when a request is submitted by a health expert in the field. There is no centralized databank on the actual annual use. No inventory has been made in the MoH warehouses. Some rough estimates indicate that the amount of DDT would be approximately 2 metric tons. It is worth noting that a synthetic pyrethroid, lamnda- cyhalotrine, is known to be effective as a substitute for DDT in the actual uses in Iran. A switch to this alternative has not been carried out due to economic considerations and possible building of resistence in the controlled species.

Imports of PCB oils were banned in Iran in 1990. PCBs are believed to be found only as di-electric and cooling oils in electric transformers and capacitors. According to estimates there are more than 1000 tons of PCBs in the country. Main part of this (up to 90%), are in installations administered by the Ministry of Energy (MoE). MoE has recently commenced a survey among its installations to have a clear picture of the situation. The results of this survey will be available in early 2002. The details of the survey methods are unclear and a proper quality control of this survey needs to be conducted.

The balance of PCBs in use is under the realm of Ministry of Oil, Ministry of Industry and Mines and to a lesser degree in private industries. No steps have been taken sofar on surveying the extent of POPs in these installations. Despite the ban on imports of pure PCB oils, there are indications that PCB containing electric equipment might still be imported into the country. Apart from transformers and capacitors under MoE, no assessment of other equipment containing PCBs or other uses of PCBs has been surveyed in Iran.

Hexachlorobenzene has never been used in industrial applications in Iran.

No legislation on dioxins and furans or other chlorinated by-products exists in Iran. Recently, no attempt has been made for assessing the main sources of dioxins and furan emissions or indeed the quantity of these. All industries spelled out in the relevant annex of the Stockholm Convention as main source categories exist in Iran. There are hence potentially substantive releases of dioxins and furans.

No concerted efforts have been made to identify contaminated sites in the country be they POPs or non-POPs. Water monitoring data indicates that POPs chemicals, at least aldrin, endrin and di-endrin are running off to he Caspian Sea. It is however unclear what the source of this pollution is.

There are several laboratories, both in the public and semi-public sector, are able to identify POPs substances and analyze POPs. Only DOE is currently doing limited analysis of POPs from soil samples. With modest investments, the laboratories of Department of Environment, Research Department of Ministry of Agriculture as well as the Research Laboratory of Ministry of Oil could be adequately equipped for analysis of POPs.

The above laboratory facilities are, with modest upgrading, suitable for compiling the initial inventory on POPs. In the longer perspective, when low concentration analysis as well as dioxin and furan analysis becomes necessary, it is recommendable that one laboratory is given the main responsibility for POPs analysis and be equipped for meeting this responsibility.

Only one incineration plant for hazardous waste exists with Shimikeshavarz Company. This equipment has been inspected by foreign experts and considered unsuitable for the destruction of chlorinated substances. 2-3 pilot phase installations are operating by the Ministry of Oil. Their suitability for POPs destruction has not been assessed.

The awareness of POPs or wider chemical safety issues is poor in Iran. The Department of Environmental and Occupational Health has carried out awareness campaigns on chemical safety in various media.

In past 10-15 years, world has been confronted with a new brand of persistent organic pollutants (Dioxin-liked compounds) as unintentional by products of industrial processes and municipality's activities. Dioxins are very toxic substances and according to various studies, it is believed that these compounds can produce devastating impacts on environment and public health.  Since, these new pollutants are persistent and can remain in environment for few decades, they have global implications. Estimation of Dioxin-like compounds have been done in 15 industrialized countries according to UNEP standardized procedure and information is used for abatement strategies. As the POPs report, the amount of dioxin-like compounds released from Iranian municipal and industrial sectors were estimated at 4.157 Kg TEQ/ year.

List of acronyms and abbreviations

| CIS | Commonwealth of Independent States (of the former Soviet Union) |
| --- | --- |
| CITES | Convention on International Trade in Endangered Species |
| CEP | Caspian Environment Program |
| DOE | Iran department of environment protection |
| EIA | Environmental Impact Assessment |
| EU | European Union |
| FAO | Food and Agricultural Organisation |
| FC | Framework Convention for the Protection of the Maritime Environment of the Caspian Sea |
| FSU | Former Soviet Union |
| GEF | Global Environment Facility |
| GIS | Geographic information system |
| GNP | Gross National Product |
| GPA | Global Programme of Action for Protection of the Marine Environment from Land-based Activities |
| GIWA | Global International Waters Assessment |
| IAEA | International Atomic Energy Agency |
| ICZM | Integrated Coastal Zone Management |
| IMO | International Maritime Organization |
| IPIECA | International Petroleum Industry Environmental and Conservation Association |
| IPM | Integrated Pest Management |
| ISAG | Invasive Species Advisory Group |
| NCAP | National Caspian Action Plan |
| NCS | National Coordinating Structure |
| NEAP | National Environmental Action Plan |
| NFP | National Focal Point |
| NGOs | Non-governmental organizations |
| NPAP | National PTS Action Plan |
| MAGICA | Management Advisory Group and Intersect oral Coordination Assistant |
| MEL | Marine Environment Laboratory, IAEA, Monaco |
| ML | Mnemiopsis Leydii |
| MOH | Iran ministry of health |
| MOJA | Iran ministry of jahad e agriculture |
| MIM | Iranian ministry of industry and mine |
| OECD | Organization for Economic Cooperation and Development |
| PC | Programme Coordinator |
| PCU | Program Coordination Unit |
| PIPP | Priority Investment Portfolio Project |
| POPs | Persistent Organic Pollutants |
| PPA | Public Participation Advisor |
| PSO | Iranian port and shipping organization |
| PTS | Persistent Toxic Substances: Persistent toxic substances (PTS) is an umbrella term for compounds that are toxic, persistent in the environment, bio-accumulating in living organisms, and which may be transported through various media to long distances from their original point of release. The PTS scope for this project are the 12 Stockholm Convention POPs (Aldrin, Chlordane, DDT, Dieldrin, Endrin, Heptachlor, Hexachlorobenzene (HCB), Mirex, Toxaphene, Polychlorinated Biphenyls (PCBs), Dioxins and Furans); petroleum hydrocarbons; heavy metals (in particular Pb, Cd, Hg and Cr); but also other relevant persistent organic substances (e.g. endosulphan and lindan) |
| RPAP | Regional PTS Action Plan |
| SAP | Strategic Action Programme |
| SAPIC | SAP Implementation Coordinator |
| SHG | Stakeholder Group |
| SHA | Stakeholder Analysis |
| TAB | Thematic Advisory Board |
| Tacis | EU Programme for Technical Assistance for the Commonwealth of Independent States |
| TDA | Transboundary Diagnostic Analysis |
| UEIP | Urgent Environmental Investment Project (I.R. Iran) |
| UNDP | United Nations Development Programme |
| UNEP | United Nations Environment Programme |
| UNOPS | United Nations Office for Projects Services |
| USAID | United States Agency for International Development |
| WCMC | World Conservation Monitoring Centre |
| WHO | World Health Organisation |
| WMO | World Meteorological Organization |

# Introduction

## Background

The Caspian Environment Programme (CEP) represents a partnership between the five littoral states, Azerbaijan, Islamic Republic of Iran, Kazakhstan, Russian Federation and Turkmenistan, and the International Partners, the EU, UNDP, UNEP, and the World Bank. The overall goal of the CEP is to promote the sustainable development and management of the Caspian environment in order to obtain the optimal long-term benefits for the human population of the region. Sustainable human development and management will protect human health, maintain ecological integrity and support the region's economic and environmental viability for future generations.

During the first phase of CEP the goals of the GEF/UNDP/UNOPS project were: 
(1) creation of a regional coordination mechanism to achieve sustainable development and management of the Caspian environment; (2) completion of a Transboundary Diagnostic Analysis (TDA) of priority environmental issues to guide the necessary environmental actions; (3) formulation and endorsement of a Strategic Action Programme (SAP) and adoption of National Caspian Action Plans (NCAPs). This first phase was conducted from 1998 to present and involved copious input from all of the Caspian states. They have all expressed continued support for a single, regional structure that will coordinate initiatives to address regional environmental issues associated with the Caspian Sea.

These countries have demonstrated their commitment to protecting and restoring the Caspian environment by signing the Framework Convention on November 4, 2003 in Tehran, by approval of the Caspian Strategic Action Programme (SAP) on the following day and by effectively following the completion of the endorsement process of their National Caspian Action Plans (NCAPs) in accordance with the established procedures.

In addition to strong national support, continuation of the CEP was encouraged by the private sector active within the region. Representatives of this sector have been major supporters of the CEP Phase I activities, and are expected to continue to do so throughout second phase activities. This private sector participation is critical for both sustainability and effectiveness of many of the commitments that will be made under the Strategic Action Programme and National Caspian Action Plans.

In the first phase of CEP four major transboundary areas of environmental concerns issues were identified with regards to anthropogenic impacts on the Caspian waters, specifically:

- The needs to protect and conserve biodiversity and reduce impacts of invasive species;

- To reduce levels of persistent toxic substances;

- To address sustainable use of bio resources, including fisheries; and

- To enhance sustainable coastal development.

Two major areas of environmental concern are specifically addressed by the second CEP-SAP phase; these are regional biodiversity including threats from invasive species, and persistent toxic substances. A single country cannot solve any of these issues unilaterally, and the actions of each state directly affect the neighbouring littoral states. Sustainable use of bioresources and enhanced sustainable coastal management, are the foci of two EU-Tacis projects to be executed concurrently with the second phase of the GEF supported CEP-SAP project.

## Geographical scope

The immediate geographic scope of the SAP, hence also of the NPAP, is the Caspian Sea and the coastal areas up to 100 km inland. This delimitation however does not exclude identification and prioritization of interventions that address environmental stressors and challenges beyond this 100 km zone. In a number of the SAP interventions reference is made to the concept of the near Caspian basin, which incorporates the lower Volga basin below Volgograd, the coastal rivers of Kalmykia, Dagestan, and northern part of the Azerbaijan Republic, the Kura basin in the territory of Azerbaijan below Mingachaur reservoir, the basins of the coastal rivers in Iran, and the rivers in the territory of Turkmenistan and Kazakhstan. This is particularly important when considering pollution prevention of the Caspian, since majority of the pollution load (97-65%) is carried into the Caspian by rivers.

## NPAP in the context of SAP

The SAP lays down the principles of environmental management and cooperation; notes the challenges to the sustainable integrated management of the Caspian Sea environment; sets the regionally agreed Environmental Quality Objectives (EQOs) for the four areas of environmental concern in a transboundary context and proceeds to define a set of targets and interventions to meet these objectives. The SAP also highlights the financial resource and the institutional structure required for the implementation of the priority actions for the next 5+5 years.

The SAP is a regional policy framework document. It is the final output of a regional consultation process, which has involved the littoral countries and the International Partners. The NCAPs and the TDA, which are the major pillars of the SAP have been thoroughly studied and reviewed at a number of regional meetings leading to the draft, review and finalized SAP. The consultation process has also benefited from the regional dialogue concerning the Framework Convention for the Caspian Marine Environment.

NPAP will in particular refer to the EQO III: Improve the water quality of the Caspian, with the EQO Indicator: A measurable decline in levels of the main contaminant groups in the water, sediment and biota. EQO III is further elaborated in six particular targets, each containing set of interventions, as listed below:

Target 1:	Strengthen environmental enforcement and management in the littoral states

1.1	Develop regional proposals for strengthening discharge licensing, compliance monitoring and enforcement of pollution control in the near Caspian basin. (H) 1-5 years.

1.2	Increase resources to regulatory bodies responsible for pollution control and improve capacity through targeted training programmes. (H) 1-5 years.

1.3	Develop recommendations for harmonization of pollution discharge and emission standards, and water quality standards. (H) 1-5 years.

1.4	Introduce economic instruments to encourage reduced pollution loads. (M) 5-10 years.

Target 2:	Implement a regionally coordinated water quality monitoring programme

2.1	Develop and implement regional monitoring programme focused on critical contaminants and hotspots. (H) 1-5 years.

2.2	Develop and implement a rapid assessment programme for contaminant levels in all Caspian waters. (H) 1-5 years.

2.3	Provide report on contaminant levels in Caspian every three years, and make proposals for remedial actions. (H) 1-5 years.

Target 3: 	Development of regional strategies for pollution reduction

3.1	Develop and adopt a protocol to the Framework Convention for the Protection of the Marine Environment of the Caspian Sea for land-based sources of pollution and undertake a comprehensive assessment of land-based sources of pollution in the near Caspian basin. (H) 1-5 years.

3.2	Develop and implement a regional action plan to remedy hotspots identified in the near Caspian basin. (H) 5-10 years.

3.3	Develop and adopt a Protocol on Hazardous Substances to the Framework Convention for the Protection of the Marine Environment of the Caspian Sea and encourage all littoral states to sign and ratify the Stockholm Convention on Persistent Organic Pollutants. (H) 1-5 years.

3.4	Develop and implement a programme to dispose stores of banned agrochemical products in the region in accord with Stockholm Convention on Persistent Organic Pollutants provisions. (H) 1-5 years.

3.5	Through the use of demonstration pilot projects, investigate cost effective means of treating municipal wastewaters and produce regional recommendations. (M) 5-10 years.

3.6	Reduce pollution from existing and decommissioned coastal and offshore oil and gas facilities, including the re-sealing of well heads.  (M) 5-10 years.

3.7	Develop and adopt a protocol to the Framework Convention for the Protection of the Marine Environment of the Caspian Sea on dumping at sea. (H)  1-5 years.

3.8	Establish waste reception facilities in all major ports. (M) 5-10 years.

Target 4: 	Develop and initiate implementation of a regional action plan for contaminated land

4.1	Undertake a survey of coastal zone to identify and characterize major contaminated land sites and develop a hot spot strategy to be coordinated with POPs enabling activities in signatory states. (H) 1-5 years.

4.2	Implement pilot projects to demonstrate the most cost effective reclamation technologies for a range of contaminants. (H) 5-10 years.

Target 5:	Promote environmentally sound agricultural practices in the Caspian region

5.1	Establish and promote recommendations for the use of agro chemicals, including application times and rates handling, storage and disposal. (M) 1-5 years.

5.2	Promote through pilot projects environmentally sound agricultural practices such as soil conservation, creation of river protection zones, use of natural fertilizers, and use of pest resistant crop strains. (M) 5-10 years.

5.3	Combat eutrophication in sensitive coastal zones by controlling soil and water contamination from agriculture and other nutrient sources. (M) 5-10 years.

Target 6: 	Disaster prevention and response

6.1	Finalize and approve national oil spill contingency plans and harmonize mutual aid plans. (H) 1-5 years.

6.2	Sign Memorandum of Understanding on Oil Spill Preparedness and implement a Regional Cooperation Plan. (H) 1-5 years.

6.3	Finalize and adopt a protocol to the Framework Convention for the Protection of the Marine Environment of the Caspian Sea on Emergency Response. (H) 1-5 years.

6.4	Update sensitive area mapping of the Caspian. (H) 1-5 years.

6.5	Undertake risk assessment for oil and hazardous substances spillage from shipping, pipelines, offshore and onshore production and storage facilities. (H) 1-5 years.

6.6	Promote development of regional intergovernmental agreements for liability and compensation in the event of oil spills. (H) 1-5 years.

6.7	Develop regional agreement on minimum standards of maintenance of existing Caspian tanker fleet. (M) 5-10 years.

Implementation of the SAP is the responsibility of the Caspian States independently as component of their NCAP, and collectively as part of the Caspian Environment Programme. The current CEP-SAP project is a key element in support of the preliminary implementation of the Strategic Action Programme and continuing of the Convention process.

## NPAP in the context of NCAP for I.R. Iran and other relevant on-going national activities

- National POPs Implementation Plan under the Stockholm Convention

- Iran singe the POPs convention at 2002 and Iran parliament confirm that in 2005, enabling activity for POPs in Iran completed in July 2006 moment recognise the DDT in egg at many of sample that prepare from the village is it showing the D  anger for all of Iran.

- National regulations for off-shore oil and gas development

- Appropriate IMO Conventions against pollution of the marine environment

- Any POPs/PTS monitoring programme with the relevance for the near Caspian region

In case of national activities (such as the Stockholm Convention NIP) the relevance for the near Caspian region should be pointed out.

Costal zoon management by cabint approved and cooperative the involved ministries, DOE, planning and management organization and state council

Land use planning in coastal zoom by Iran government.

EIA for all of activity, and designed the management system for all of industries.

Environmental inspections emphasise to north littoral provinces.

The CITES convention and cooperative with other CEP countries.

Multiplication and cultural the fishes (especially sturgeons) and quit them in suitable ecosystems.

Sampling from biota, environmental tissue, soil and sediment for traceability of POPs product under the POPs enabling activity in Iran.

Iran government program and budgeting for reduction of pollution in rivers.

A governmental agreement for recognized and management pollution in rivers that’s responsible is DOE and other institutional are co-operator with DOE planning and management organization, ministry of jahad e agriculture, ministry of mine and industry, ministry of power.

## Purpose and objective of the NPAP document

Under OUCOME E the II. phase of CEP-SAP pursues the development of the Regional and National Action Plans addressing the activities contributing to transboundary Persistent Toxic Substances (PTS), including persistent organic pollutants, oil products and heavy metal pollution. This outcome is to be produced as result of Activity E 1 which aims to draft and agree, in coordination with the national GEF supported enabling POP activities, a Regional Action Plan for addressing the activities contributing to transboundary PTS, including Persistent Organic Pollutants hydrocarbons and heavy metal pollution (RPAP).

RPAP will be based on the national PTS action plans (NPAP) for the five littoral countries.

Purpose of the NPAP:

Main purpose of the NPAP is to address the PTS issue in I.R. Iran and to provide sufficient national input into the RPAP, in order to commence implementation of the SAP in the priority area of persistent toxic substances.

Objectives of the NPAP:

- Identify the national context related to the PTS pollution issue;

- Assess the existing legal and institutional framework to address PTS issues and identify its major gaps;

- Identify major sources of PTS pollution, their geographical location and potential releases;

- Identify criteria for prioritising remediation, reduction and elimination of PTS releases;

- Identify options/activities leading to meaningful reduction of PTS releases;

- Propose an action plan to mitigate PTS pollution considering short, middle and long-term activities;

- Assess the costs for implementation of such an action plan;

- Identify barriers to PTS phase out, remediation and reduction as well as barrier removal actions;

- Identify awareness raising and information exchange mechanisms;

- Identify capacity building activities.

## Method of work

Developing of a NPAP in I.R Iran takes place in the CEP-SAP framework. Hence, benefit was made from all hitherto activities and reports, as well as liaison with the national CEP-SAP team. To avoid duplicity of work also the relevant ongoing activities in I.R. Iran were considered, in particular those under the II. phase of CEP-SAP and under the GEF supported Stockholm Convention Enabling Activities. In case of national activities (such as under the Stockholm Convention), issues relevant specifically for the near Caspian region were considered.

Working under Basel convention and Stockholm convention and their note is good force for Iran that inventory and recognize the persistent toxic substance as the international protocol; Iran has tried to fulminate the regional centre under the Basel convention.

Iran by enabling activity for POPs recognise all of there necessary for reduce the POPs substance in country, the main focus of government in Iran are reduce the PTS on north of Iran.

Cabint approved on elimination pollution in rivers, and budgeting for study and design the landfill in three littoral provinces are the good cooperating of Iranian government to reduction the toxic pollution.

# Country Baseline

As the study on capability for PTS/POPs control in Iran especially in north littoral provinces (Gilan, Mazandaran, Golestan) shows, there are a lot of known and unknown sources for PTS/POPs substance. Environmental cultures in the people of these provinces are general and the people can’t relate with main toxic substance effects. As the Iran ministry of health reports, above 135 person deads/day by Cancer, the stomach and Bowel cancer is in majority in three littoral provinces.

There are enough laws, legal and conventions for controlling PTS/POPs in Iran.

Distribution of people in three littoral provinces in Iran is different from other provinces. Weather condition in north of Iran is very specialized. Alborz mountains have separated this area with other areas, the villages are very near together, the main job in this area is farming, many of cities don’t have waste water treatment systems and the waste water disposes in to the attraction septic tank, garbage in village is the main treat for river and the Caspian sea pollution.

The main source for heavy metal pollution of Iran side is the mine and mine industry.

Oil industries aren’t very active in this area, and fish industry (Shilat) has so difficulties with catching for anchoie and sturgeon fishes.

Country Profile

Density of population in north of Iran especially in Gilan, Mazandaran and Golestan is higher than to other location (except Tehran), that is related to good weather in this area; in those three provinces there are 10212 active industry in all of sub activity. There isn't any landfill for dispose the toxics and industrial waste, fishery and agriculture is the main work of people in city and village. Ratio of population in village is more than city in littoral provinces the detail information is below.

### Geography and Population

I.R.IRAN have 29 provinces, three of them - Gilan, Mazandaran and Golestan- are north littoral provinces and located at south of Caspian Sea. Climate in those three provinces are Mediterranean humidity. Alborz Mountains separate this area from other states of Iran. The Alborz Mountains are the main water basin for Caspian Sea from Iran side Gorganrud, Atrak, Babolrud, Tajan, Shalmanrud, Sefidrud, Astrachay and etc. All of them are the rivers coming from Alborz Mountains. The weather condition makes differences between those three littoral provinces with other provinces. As the below table shows, 10% of people in Iran are living in Gilan, Mazandaran, Golestan, this ratio is high according to other provinces.

Population in I. R. Iran and three littoral provinces

| row | Name of provinces | Total population | Urban population | Rural population |
| --- | --- | --- | --- | --- |
| 1 | All of Iran | 68467413 | 45650253 | 22817160 |
| 2 | Mazandaran | 2818831 | 1469303 | 1349528 |
| 3 | Gilan | 2410523 | 1323535 | 1086988 |
| 4 | Golestan | 1637063 | 752499 | 884564 |
| 5 | Total population in three littoral provinces | 6866417 | 3545337 | 3321080 |
| 6 | Present ratio total to provinces | %10 | %7 | %14 |

House hold in I. R. Iran and three north littoral provinces

| row | Name of provinces | Total House hold | Urban House hold | Rural House hold |
| --- | --- | --- | --- | --- |
| 1 | All of country | 16667929 | 11486674 | 5181255 |
| 2 | Mazandaran | 736339 | 385069 | 351270 |
| 3 | Gilan | 639089 | 361073 | 278016 |
| 4 | Golestan | 367885 | 178785 | 189101 |
| 5 | Total of three provinces | 1743313 | 924927 | 818387 |

City, District, Village in I.R. Iran and three north littoral provinces

| row | Name of provinces | City | District | Town | Village |
| --- | --- | --- | --- | --- | --- |
| 1 | All of Iran | 420 | 865 | 982 | 2378 |
| 2 | Mazandaran | 15 | 43 | 46 | 110 |
| 3 | Gilan | 16 | 43 | 49 | 109 |
| 4 | Golestan | 11 | 21 | 24 | 50 |

### 2.1.2. Profiles of Economic Sectors

Agriculture

Agriculture in the north of Iran is the main job for rural people; some of people in city have the farms to the nearest village. Rice culture in Gilan and Mazandaran and orange, tangerine in Mazandaran and Golestan is the economic agriculture activity. Other important economic job in the littoral provinces is fishery.Improvement in the farming knowledge base in the government resulted in more involvement of the government in the management of the farming industry in the country. Short-term and long-term strategies were developed and the government chose four major strategies and ways in helping the farmers and the farming industry in the nation. The four methods through which the assistance is being channelled to the farming industry are:

- Subsidies

- Technological and engineering services

- Finance and investment

- Insurance

Ministry of Jahad-e Agriculture was established from the merger of Ministries of Jahad-e Sazandegi and Ministry of Agriculture.

This ministry has eight deputy ministers in charge of:

- Farming

- Gardening

- Fisheries

- Cattle industry

- Industry and Village Development

- Expanding Operation Systems

- Economical Planning

- And Human Resources Planning

There are also two satellite organizations, which directly operate under the Minister himself. These organizations are:

- Education and Research Institution

- Forestry, Pasture and Rainwater Management Institution

There are also independent offices operating directly under the Minister, which have general and technical oversight over all the eight branches of the ministry and its related organizations. One of these offices is the “Office of the Environment and Sustainable Agriculture”.

Information on jungles and Pampas in Iran and three littoral provinces

| row | Name of province | Jungle(hectare) | Total | Good density | Middle density | Low density |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | All of Iran | 14202559 | 86103940 | 6936793 | 22587476 | 56579670 |
| 2 | Mazandaran | 914675 | 1205267 | 452218 | 462387 | 290662 |
| 3 | Gilan | 511306 | 467167 | 138652 | 287521 | 40994 |
| 4 | Golestan | 421905 | 1331675 | 0 | 1143221 | 188454 |

Agriculture information in three north littoral of Iran

| row | Name | Farming | Garden | Green house crop | Chicken culture | Honey culture | Big animal culture | Small animal culture | Silk culture |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Mazandaran | 230948 | 206425 | 2394 | 213605 | 4092 | 67175 | 35458 | 6612 |
| 2 | Gilan | 256736 | 234762 | 284 | 219196 | 4056 | 108765 | 16673 | 25667 |
| 3 | Golestan | 96968 | 70343 | 64 | 70504 | 2943 | 56370 | 39540 | 6646 |

Agriculture land in three north littoral provinces

| Row | Name | Total users | Total area (hectare) | Under farm user | Under farm area(hectare) | Garden users | Garden area (hectare) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Mazandaran | 286688 | 360657 | 224313 | 273471 | 137310 | 64849 |
| 2 | Gilan | 285683 | 253403 | 253743 | 188269 | 112819 | 54946 |
| 3 | Golestan | 99907 | 538967 | 96080 | 513314 | 10510 | 12271 |

The main economic activity in Iran specially in north of Iran

Oil and oil industry is the main governmental economic activity in Iran, in Iran there is a ministry that cover all of activity of oil and oil industry, but main activity of oil industry is the south of Iran.

Economic activity in north of Iran is agriculture, fishery and its industries. Other activity like to mine, industries, and shipping are the other priority for economic activity.

North of Iran has good potential for tourist and tourist guide activity.

Industry

There are industrial cities near to many of cities in Iran; they are located by a committee in government, it's managed by Iran DOE, and member of MOJA and MIM, planning and management organized. Some agriculture industries are specify only for north of Iran (like Tea industry), other industries are under environmental control by DOE and MIM in each provinces, for each work of industry the owner have to prepare EIA and approved that in to national steering committee. Other hand many of industrial cities have the waste water treatment system; the main environmental problem is solid waste. There isn’t any landfill in three littoral provinces and that is a great environmental problem for industries. There are 10212 industries in north of Iran. Textile, chemical, leather, metal, basic metal, wood and paper, food are the sector which have been covered by industries’ office.

Mining

Mine and mining is one of the most important activities in north littoral provinces, the Alborz Mountains at the south these three provinces made these activities, in Iran certificate for uses of mine is by Iran Ministry of Mine and Industry. Mine and mine activity is a beneficial economic sector in Iran. Structural stones, mineral and chemical mine, sand and clay are the activity in mine sector.

One of the main problems for contaminants by heavy metal in Caspian sea are the mining activity, because the raining rate is very high in three littoral provinces, and washing the yard and state of the mine by water cased the these contaminants.

Oil and gas drilling

Oil and gas industry is the main economic activity in Iran but for north of Iran at this moment is very low, and it's used only for exploration. Since 1997 all of oil activities have depended on the EIA report and certifies that report by Iran DOE, pass the EIA report emphasise to environmental management system for action.

Power production, transfer and distribution

Electrical production in Iran is made from gas and oil and some of them with water and dams, sefidrud dam in Manjil of Gilan is one of the largest power plant for producing the electrical energy. Other power plant in Mazandaran is Neka, located near the Amirabad port in Neka city. Neka power plant is thermal and changes the oil fuel to electricity.

There are a lot of transferring and distribution sites in Gilan, Mazandaran and Golestan.

400 KV, 230KV, 123KV,63KV and 20KV are systematic reduction of voltage for use the electricity in house.Some of ancient capacitors and transformers use the PCB.

### Environmental Overview

One of the environmental problems in three littoral provinces in Iran is solid waste management. The village in this state are very near together and there aren’t any system for dispose the garbage, many of the village are near to rivers and people damp there waste to rivers. Below picture is a fact on Langrud River.

(March 2004 in Langrud River)

## Legal and institutional framework to address PTS issues

In Iran there are enough laws and legal governmental power to address and control PTS issues, government in Iran created the law and those certified in parliament and then government uses of the law.

Inspectors in ministries, organizations and state sector, implement the law and there guidelines.

Many of ministries have environmental office and to consider the environmental impact by their sector activity.

Some PTS issues like POPs storage and stockpile are under control of government states offices, but some other like contraband of POPs pesticides are a problem to addressing them in Iran.

### Relevant International Commitments and Obligations

The fifty principal of constitution law in I.R.IRAN emphasize to protection the environment.

I.R.IRAN jointed many of international conventions and regional protocols there are listed in below:

1- Ramsar convention on wetland protection (convention on wetland of international importance speciality as water foul habit) in 1971.

2- MARPOL 73/78 convention on marine pollution control approved in Iran parliament in2002.

3- London convention on marine disposal and Dumping approved in Iran parliament in 1996.

4- BASEL convention on waste control approved in Iran parliament in 1980.

5- POPs convention on persistent organic pollutant approved in Iran parliament in 2005.

6- OPRC convention on oil pollution response approved in Iran parliament in 2002.

7- Convention on international trade in endangered species of wild fauna and flora Washington approved in Iran parliament in 1973.

8- Convention on the consideration of migratory species approved in Iran parliament in Bon 1979.

9- Kuwait regional convention for co operation on the protection for of the marine environment from pollution approved in Iran parliament in 1978.

10- Protocol concerning regional co operation in combating pollution by oil &other harmful substance in case of emergency approved in Iran parliament in Kuwait 1978.

11- Protocol concerning marine pollution resulting from exploration and exploitation of the continental shelly approved in Iran parliament in Kuwait 1989.

12- Protocol on the control of marine transboundary movements and disposal of hazardous waste and other wastes approved in Iran parliament in Tehran 1998.

13- Frame work convention for the protection of the marine environment of the Caspian Sea approved in Iran parliament in Tehran 2003.

14- Vienna convention for the protection of the ozone layer approved in Iran parliament in 1987.

15- Montreal protocol substances that deplete the ozone layer approved in Iran parliament in 1987.

16- United nation frame work convention on climate change approved in Iran parliament in 1992.

17- Kyoto protocol to the unites nations framework convention on climate change adopts approved in Iran parliament approved in Iran parliament in 1998.

18- Convention on biological diversity approved in Iran parliament in 1992.

19- Cartagena protocol on bio safety to the convention on biological diversity, approved in Iran parliament in Nairobi 2000.

20- United nation convention to combat desertification in those countries experiencing serious drought andior desertification approved in Iran parliament in1994.

21- International convention relating to intervention on the high seas in case of oil pollution casualties, approved in Iran parliament in Brussels 1969.

22- Protocol related to intervention on the high seas in cases of pollution by substance other than oil, in approved in Iran parliament London 1973.

23- International convention on salvage, approved in Iran parliament in London 1989.

24- Convention on the prior informed consent (pic), approved in Iran parliament in Rotterdam 2003.

### Assessment of PTS legislation, regulatory and compliance capacity

In Iran there are many legislation and law for inspection and control PTS in Iran, some of those listed the below:

Industrial pollution sources

    - From the waste management law in Iran emphasise to management the industrial waste in 2005.

    - From the land for construction and beach law.

    - Guide line for environmental protection law.

    - Guide line for abatement of water pollution law.

    - From the air pollution law.

    - Note of 134 legal 3th development program on criterion of prevention contaminant site.

    - Note of 82 legal 2th   development program on environmental impact assessment.

    - Guide line on mater of 111 from government financial law about the industrial cities.

    - Guide line on road transportation of toxic and dangerous substance law.

    - Guide line for Ray protection law.

    - Guide line for environmental hygiene law.

    - Cabint approved on industry, mine, environment, electricity, Index and criteria and quantity targets.

    - Cabint approved on industrial location criteria.

    - Cabint approved for forbidden locate the industry in cruising rang 120 Km of cities.

    - Cabint approved on abetment and reduction of river pollution.

Mining

- Cabint approved on industry, mine, environment, electricity, Index and criteria and quantity targets.

- Cabint approved on technical criteria uses of sand, ballast, clay mines.

- Environment impact assessment law for mine activity.

- From the mine law.

- From the waste management law.

Oil/gas drilling

- Waste management law.

- Law on marine and frontier rivers protection from the oil pollution.

- From the oil law.

- Guide line for forbidden water pollution.

- Environmental impact assessment law on oil and oil industry.

- Guide line for construction of facility in off shore and the economic zone.

- Cabint approved on river pollution control.

Agriculture (use of PTS agrochemicals)

There are many environmental for use in agriculture; some of them are listed by title in below:

- Plant protection law.

- Chase and cache law.

- Waste management law.

- The forming of ministry of jahad e agriculture

- Protection and use of jungle and pampas law.

- The conservation and protection of natural resource and jungle law.

- Protect land use for agriculture and garden law.

- Protection and operation of marine life source law.

- Illegal cache penalty in Caspian sea and Persian gulf law.

- Marine and river frontier protection from the oil pollution law.

- The guide line for control and hygiene inspection of pesticide and chemicals.

- Guide line for road handling toxic substances.

- Environmental impact assessment in agriculture law.

- Iran national strategy for bio diversity.

Stores/stockpiles of banned/obsolete agrochemical products

- The environmental protection law.

- The waste management law.

- Guide line for road handling toxic substances.

- The guide line for control and hygiene inspection of pesticide and chemicals.

- Marine and river frontier protection from the oil pollution law.

6-Cabint approved on abetment and reduction of river pollution.

7-Cabint approved on industry, mine, environment, electricity, Index and criteria and quantity targets.

PTS contaminated sites (including landfills)

- City council law.

- The waste management law.

- The guide line for control and hygiene inspection of pesticide and chemicals.

- Guide line for road handling toxic substances.

- Cabint approved on technical criteria uses of sand, ballast, clay mines.

PCB contaminated equipment (e.g. transformers and capacitors) in use

1- The waste management law.

- Guide line for road handling toxic substances.

3- Guide line for road handling toxic substances.

Pollution by ships

1- Marine and river frontier protection from the oil pollution law.

2- Cabint approved on abetment and reduction of river pollution.

3- Cabint approved on industry, mine, environment, electricity, Index and criteria and quantity targets.

4- Environmental impact assessment in dredging law.

5- Guide line for construction of facility in off shore and the economic zone.

6- Cabint approved on river pollution control.

Dumping of PTS contaminated waste into the Caspian

- Cabint approved on river pollution control.

- Marine and river frontier protection from the oil pollution law.

3-   The waste management law.

### Assessment of institutional capacities for PTS management

In Iran government is responsible to managed and control pollution in environment, privet sector like NGOs are active specialise in north of Iran, they are help for government to public awareness on environmental consideration.

Industrial pollution sources

In Iran ministry of mine and industry are responsible for control the industrial and mine pollution, office of environment under the minister is the main focal point for environmental consideration in ministry of mine and industry more detail are below:

1-The Ministry of mine and industry in I.I.IRAN confirm the capacity and location of industries according the law and legal, and cabint approved and guide line.

2-The environmental office director and its collages are member of many committee as protect the pollution in industry and mine, national committee for sustainable development,

3-Law and legal about the environmental protection as a guide line extend to all of industry and mine.

4-First step for a industry after the presentation of proposal is site selection and environmental impact assessment, the environmental impact assessment guide line prepare by government and EIA for each industry and mine have to approved by a committee that have 7 member in DOE

5-Inspection for control of pollution in industry and mine are by DOE inspector.

6-Report of the inspectors is important for documentation of pollution.

7-Each provinces have DOE and mine and industry office and the environmental expert control the environmental consideration their.

Mining

Mining and that activity are the same industry governmental protection.

Oil/gas drilling

Health, safety, and environmental office in ministry of oil control the environmental consideration in oil and oil industry in Iran.

The oil and oil industry are the main economic activity in Iran, all of activity in oil, oil extraction, oil exploration, oil purification, oil distribution, petrochemical activity have to prepare of EIA and approved that in national steering committee.

Environmental management system and HSE management system are use in many of oil sector in Iran.

Oil north drilling company is active in Caspian beach of Iran for studying, exploration and drilling oil in north of Iran. In oil north drilling company consideration on environmental protection loading from Iran legal and law.

Agriculture (use of PTS agrochemicals)

In Iran the ministry of jahad agriculture cover the all of activity for agriculture, for control of PTS, there have 2 searching centre that recommend and control the use of fertilizer and pesticide.

1-The searching institute of soil and water that recommended the use of fertilizer in farming, this institute confirm the capacity of soil for chemical and biological power and then recommend for use of fertilizer, this institute able to analysis the heavy metal micro and macro element in the soil. There is enough analytical facility for recognise and analysing.

2-The institute of plant and pest dieses search and control is other searching centre that recognises the pest in country and recommends the pesticide for control of it, there are many facilities for analysis the pesticide in POPs enabling activity project in Iran all of analysis search by this centre. Integrated pest management and biological control are the main activity in recent years for control of the pest.

3-Plant protection organisation is other governmental organization that covers the needs of pesticide in Iran and recommends buying and distribution of pesticide in Iran.

4-The office of environmental and sustainable development agriculture is the main office in ministry of jahad e agriculture that cover the agriculture pollution in Iran, the monitoring for pollution, POPs pesticide control, agriculture waste management, act to legal and environmental low and environmental convention is  the

5-The protective agriculture company is the company that buying and distributing the fertilizer and pesticide between the stores and sector and rural co-operative company, there are inspector for expiration of pesticide and the fazed out of pesticide stored in stockpile till burning.

6- The co-operative company distribute the pesticide and fertilizer between the farmers in many of rural and village.

Pesticide Application Procedure in Iran:

Five separate organizations in Iran operate under the authority of the Ministry of Jahad-e Agriculture to regulate:

- Pesticide order registration

- Pesticide related pollution control

- Pesticide use suggestion and consultation

- Pesticide purchase

- Distribution of pesticides among farmers

The official organizations responsible for these tasks are:

- Plant Protection Organization

- Plant Pest and Disease Research Institute

- Agricultural Support Services Company

- Rural Cooperative Company

- Office of the Environment and Sustainable Agriculture

Each of these five governmental organizations assumes their specific roles in the pesticide management in Iran. For example, the Plant Protection Organization is in charge of recommendation of pesticides for agricultural use.  The Plant Pest and Disease Research Centre conduct pesticide potency studies and relay the results to the Pesticide Supervisory High Commission. Based on the Plant Protection Organization’s suggestion purchase orders are registered, while the Agricultural Support Services Company is in charge of the purchases. This company then distributes the pesticides among the Rural Cooperative Companies across the nation where the farmers receive them as the end users. Policy development and management of the expired and banned pesticides is with the Office of the Environment and the Sustainable Agriculture. This covers all the steps from placing the pesticide purchase order to the consumption step in Iran.

Stores/stockpiles of banned/obsolete agrochemical products

Pesticide and fertilizer was under control by ministry of jahad agriculture and there sub sectors, all of faze out pesticide are storage in jahad agriculture stockpile.

Ministry of the interior as the waste management law are responsible to design and constriction landfill, there don’t have any land fill in three littoral provinces.

City council under the ministry of interior managed the hazardous waste.

PTS contaminated sites (including landfills)

According the waste management law, in Iran category for solid waste are listed below: A- general waste, B- special waste, C- agriculture waste, D- industrial waste, E- medical and hospitality waste.

All of waste need to landfill for hygiene disposal, ministry of interior is responsible for management the general and agriculture waste in Iran, industries responsible for management the their waste, hospital and hygiene centre are responsible to managed the medical and hospitality waste and owner are responsible to dispose the especial waste.

At the moment dispose of urban and rural waste are unsuitable, and site selection isn’t good for dispose the waste.

The government approved the budget for compost factory and 8 compost factory are designed and under construction in three littoral provinces.

PCB contaminated equipment (e.g. transformers and capacitors) in use

Management of PCB for transformer and capacitor in Iran are by ministry of power. All PCB amount are recognized by POPs enabling activity. There is enough information for in use capacitor and transformer those contain the PCB, for burning the PCB Iran. Ministry of power and planning and management organization, are going to buy and install an incinerator.

Pollution by ships

- Iran Port and shipping organization (PSO) is IMO focal point in Iran; there have three ports near Caspian Sea that manage by PSO.

- In PSO there have environment and safety office that control the ports for environmental considerations. Each of port has environmental officer that inspection the ship for pollution.

- Iran shipping Co. is the other organization that has travelling in Caspian Sea. As the many of shipping Co. there are many officer for control the pollution and confirm the international convention by ships at sea.

- Iranian Fisheries institute have rescue and team for control the contraband at the Caspian Sea the guide line for control of pollution is coming from central office in Tehran.

- The tourist boat, they don’t have any recognize information for control the pollution.

Dumping of PTS contaminated waste into the Caspian

The ministry of interior responsible to control and management the waste in Iran, there have a lot of expert in city council and recycling centre for inspection and control the waste.

- Many of village near to Caspian sea  damp their waste direct to river.

- Some of industry located near to rivers and damp those waste to the rivers.

- More than used fertilizer and pesticide has washing by water and damp to rivers and Caspian Sea.

### Priority problems and objectives for institutional and regulatory strengthening

Identified problems

- Lacking legislation for management and phase out of PCBs containing equipment;

- Weekly implementation of regulations banning the use of DDT;

- Environmental culture for control and recognize the PTS;

- Detection of land fill for dispose the industrial and hazardous waste;

- Incineration for burning the solid and liquid waste;

- Recognize the contaminant farms and site;

- Extend the IMO convention to Caspian Sea;

- Many use of pesticide by farmers;

- Coastal management in north beach of Iran;

- Land use planning in three littoral provinces;

- Coast guard in Iran beach of Caspian sea

- Good inspection for monitoring the industry

- Documentation and data bank for Caspian sea

- Urban and rural water waste treatment

- Preparing of EIA for all of marine contraction like dredging, port, harbour;

- Changing the land use applied;

- Smuggle  of pesticide

- Integrated pest management in farms

- Preparing the maximum residue limit

- Soil law and environmental consideration, for biological conservation of soil,

- Monitoring plan system for documentation of PTS in Caspian Sea;

- ETC

Objectives

Create and implement legislation for management and phase out of PCBs containing equipment;

Strengthen the institutional capacity for inspection of compliance with the DDT ban;

Prevention of DDT smuggling;

Finding the land fill for dispose the industrial rubbish, waste, garbage in Gilan, Mazandaran, and Golestan.

Create and implement legislation for soil and soil management

Create and implement the maximum residue limit for pesticide

Create and implement Film, poster, broacher, for public awareness the POPs, PTS in three littoral provinces

Create and implement documentation of environmental parameter in mine and industry

Implementation and extend of IMO convention to Caspian Sea

Create and implement the monitoring system for control the parameter, pesticide residue, heavy metals, PCB, oil, and ETC

Create and implement Biological consideration for reduce of pesticide use

Create and implement

Create and implement

Steerage the environmental survey on industry and mine for control the heavy metals

Extend of environmental awards for industry, mine, agriculture, fishery, and other sector at defined period time

Obligation the government for prepare the soil law in Iran;

Preparing the monitoring system on documentation of environmental parameter in Caspian sea;

ETC

## Assessment of the PTS Issue in I.R. Iran

Chapter's 2.3.1-2.3.9 is referring to the main source categories of PTS pollution. For each source category the known PTS sources, located in the near Caspian region in I.R. Iran are described, including their geographical location, relevant PTS pollutants (e.g. Stockholm Convention POPs; petroleum hydrocarbons; heavy metals: Pb, Cd, Hg, Cu and Cr; other relevant persistent organic substances e.g. endosulphan and lindan) and their potential releases.

Chapter 2.3.10 identifies criteria for prioritising remediation, reduction and elimination of PTS releases.

Chapter 2.3.11 identifies priority sources of PTS and possible options leading to their meaningful reduction/elimination.

Source category: Industrial Pollution sources

Source category: Industrial Pollution sources in Gilan

| Source | Geographical location | PTS of concern | Description of the source yearly |
| --- | --- | --- | --- |
| Iron& Steel Production (Dirty Scrap) | ‌ Rasht | Heavy metal | 800 ton |
| Aluminum Production (simple dust removal) | ‌ Rasht ‌ | Heavy metal | 500 ton |
| Iron& Steel Production (Dirty Scrap) | ‌ Astaneh Ashrafieh‌ | Heavy metal | 200 ton |
| Aluminum Production (simple dust removal) | ‌ Bandar Anzali‌ | Heavy metal | 1200 ton |
| Iron& Steel Production (Dirty Scrap) | ‌ Rasht ‌ | Heavy metal | 1600 ton |
| Aluminum Production (simple dust removal) | Rasht | Heavy metal | 150 ton |
| Aluminum Production (simple dust removal) | Rasht | Heavy metal | 350 ton |
| Aluminum Production (simple dust removal) | ‌ Lahijan‌ | Heavy metal | 300 ton |
| Iron& Steel Production (Dirty Scrap) | ‌ Rasht ‌ | Heavy metal | 3000 ton |
| Iron& Steel Production (Dirty Scrap) | ‌ Rodbar | Heavy metal | 200 ton |
| Iron&Steel Production (Dirty Scrap) | Rasht | Heavy metal | 220 ton |
| Iron&Steel Production (Dirty Scrap) | Rasht | Heavy metal Heavy metal | 5100 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Rodbar | Heavy metal | 2000 ton |
| Brass&Bronze Production (Simple melting furnance) | ‌ Astara | Heavy metal | 410 ton |
| Aluminum Production (simple dust removal) | ‌ Rodbar | Heavy metal | 514 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Rasht ‌ | Heavy metal | 500 ton |

Source category: Industrial Pollution sources in Mazandaran

| Source | Geographical location | PTS of concern | Description of the source yearly |
| --- | --- | --- | --- |
| Iron Steel Production (Dirty Scrap) | ‌Amol | Heavy metal | 900 ton |
| Iron Steel Production (Dirty Scrap) | Amol | Heavy metal | 1400 ton |
| Iron&Steel Production (Dirty Scrap) | Amol | Heavy metal | 36 ton |
| Iron&Steel Production (Dirty Scrap) | Amol | Heavy metal | 200v |
| Iron&Steel Production (Dirty Scrap) | ‌ Babolsar | Heavy metal | 500 ton |
| Iron&Steel Production (Dirty Scrap) | Babolsar | Heavy metal | 1000 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Amol | Heavy metal | 75 ton |
| Iron&Steel Production (Dirty Scrap) | Babol | Heavy metal | 75 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Tonecabon‌ | Heavy metal | 50 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Sari‌ | Heavy metal | 45 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Babol | Heavy metal | 140 ton |
| Iron&Steel Production (Dirty Scrap) | Sari | Heavy metal | 1000 ton |
| Iron&Steel Production (Dirty Scrap) | Sari | Heavy metal | 150 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Ghaemshahr | Heavy metal | 2400 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Ghaemshahr | Heavy metal | 500 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Noshahr | Heavy metal | 900 ton |
| Aluminum Production (simple dust removal) | ‌ Babolsar | Heavy metal | 100 ton |
| Lead Production (from scrap) | ‌ Babolsar | Heavy metal | 100 ton |
| Aluminum Production (simple dust removal) | Sari‌ | Heavy metal | 116 ton |
| Iron&Steel Production (Dirty Scrap) | Sari‌ | Heavy metal | 350 ton |
| Iron&Steel Production (Dirty Scrap) | Noor_ Chamestan | Heavy metal | 1200 ton |
| Iron&Steel Production (Dirty Scrap) | Amol | Heavy metal | 2000 ton |
| Iron&Steel Production (Dirty Scrap) | Amol‌ | Heavy metal | 2700 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Ghaemshahr | Heavy metal | 260 ton |
| Iron&Steel Production (Dirty Scrap) | Babol | Heavy metal | 320 ton |
| Aluminum Production (simple dust removal) | Babol | Heavy metal | 120 ton |
| Aluminum Production (simple dust removal) | Joibar | Heavy metal | 600 ton |
| Iron&Steel Production (Dirty Scrap) | Amol‌ | Heavy metal | 30000 ton |
| Iron&Steel Production (Dirty Scrap) | ‌ Noshahr |  | 470 ton |
| Iron&Steel Production (Dirty Scrap) | Sari | Heavy metal | 1800 ton |
| Iron&Steel Production (Dirty Scrap) | Sari | Heavy metal | 3000 ton |
| Iron&Steel Production (Dirty Scrap) | Sari‌ | Heavy metal | 18000 ton |
| Pulp&Paper (Kraft pulps/paper from primary fibers) | ‌ Behshahr | Heavy metal | 10000 ton |
| Pulp&paper(recycling paper) | ‌ Amol | Heavy metal | 310 ton |
| Pulp&Paper (Kraft pulps/paper from primary fibers) | ‌ Amol | Heavy metal | 1000 ton |
| Pulp&Paper (Kraft pulps/paper from primary fibers) | Sari‌ | Heavy metal | 1480 ton |
| Pulp&paper(recycling paper) | Sari | Heavy metal | 400 ton |
| Pulp&paper(recycling paper) | Babolsar | Heavy metal | 348 ton |

Source category: Industrial Pollution sources in Golestan

| Source | Geographical location | PTS of concern | Description of the source |
| --- | --- | --- | --- |
| Aluminum Production (simple dust removal) | Gorgan | Heavy metal | 600 ton |
| Iron&Steel Production (Dirty Scrap) | Aghghala | Heavy metal | 200 ton |
| Iron&Steel Production (Dirty Scrap) | Gorgan | Heavy metal | 60 ton |
| Aluminum Production (simple dust removal) | Gorgan | Heavy metal | 30 ton |
| Iron&Steel Production (Dirty Scrap) | Gorgan | Heavy metal | 70 ton |
| Iron&Steel Production (Dirty Scrap) | Gorgan | Heavy metal | 500 ton |
| Aluminum Production (simple dust removal) | Gorgan | Heavy metal | 600 ton |
| Iron&Steel Production (Dirty Scrap) | Aghghala | Heavy metal | 400 ton |
| Iron&Steel Production (Dirty Scrap) | Aghghala | Heavy metal | 800 ton |
| Iron&Steel Production (Dirty Scrap) | Aghghala | Heavy metal | 800 ton |
| Pulp&paper(recycling paper) | Bandar gaz | Heavy metal | 3800 ton |

Source category: Mining

Source category: Mining in Gilan

| Source | Geographical location | PTS of concern | Description of the source |
| --- | --- | --- | --- |
| Abas Abade Astara | Gilan | Building Stone and heavy metal | 50000 ton |
| Baharestan | Gilan | Building Stone heavy metal | 50000 ton |
| Bazbazeh | Gilan | Lead & Zinc heavy metal | ------ |
| Bivarzan1 | Gilan | Lead & Zinc heavy metal | ------ |
| Bivarzan2 | Gilan | Lead & Zinc heavy metal | ------ |
| Bivarzin | Gilan | Lead heavy metal | ------ |
| Bozbarreh | Gilan | Lead & Zinc heavy metal | ------ |
| Bozbarreh1 | Gilan | Lead heavy metal | ------ |
| Chalarud | Gilan | Silica heavy metal | 30000 ton |
| Divkhani | Gilan | Coal | 16000 ton |
| Diyoshele Poshteh | Gilan | Granite | 10000 ton |
| Dolat Abad | Gilan | Building Stone heavy metal | 30000 ton |
| Galuraz(Raz Kand) | Gilan | Building Stone | 30000 ton |
| Ganjeh Rudbar | Gilan | Limestone heavy metal | 30000 ton |
| Gardoysheh | Gilan | Ironstone heavy metal | 5000 ton |
| Garmab Dasht Rudsar | Gilan | Ironstone heavy metal | 20000 ton |
| Kakrud | Gilan | Building Stone heavy metal | 30000 ton |
| Kashfi Astara | Gilan | Limestone heavy metal | 3000 ton |
| Kashi Sarayeh Fuman | Gilan | Building Stone heavy metal | 15000 ton |
| Khasmakh Manjil | Gilan | Building Stone heavy metal | 30000 ton |
| Khortum Bala | Gilan | Building Stone heavy metal | 40000 ton |
| Kulak Mahaleh Langerud | Gilan | Building Stone heavy metal | 25000 ton |
| Lamir Talesh | Gilan | Building Stone heavy metal | 2000 ton |
| Lisare Talesh | Gilan | Granite heavy metal | 15000 ton |
| Luyeh Bala | Gilan | Building Stone heavy metal | 30000 ton |
| Marbuye Jonubi | Gilan | Dolomite heavy metal | 10000 ton |
| Marbuye Shomali | Gilan | Dolomite heavy metal | 10000 ton |
| Marjan Abad | Gilan | Lead heavy metal | 300 ton |
| Markateh Masal | Gilan | Limestone heavy metal | 9000 ton |
| Markiyeh Masal | Gilan | Limestone heavy metal | 9000 ton |
| Marne Loshan | Gilan | Marl heavy metal | 100000 ton |
| Masuleh | Gilan | Granite heavy metal | 2000 ton |
| Misehchuli | Gilan | Copper heavy metal | ------ |
| Mola Baghe Masuleh | Gilan | Mica heavy metal | 250-1250 ton |
| Motala Kuh | Gilan | Marble | 15000 ton |
| Namak Anvaran | Gilan | Building Stone heavy metal | 30000 ton |
| Naveh Amarlu | Gilan | Marble heavy metal | 15000 ton |
| Pak deh | Gilan | Fireclay heavy metal | ------ |
| Param Sara | Gilan | Mica heavy metal | 5000 ton |
| Poshte Koshtargah | Gilan | Building Stone heavy metal | 15000 ton |
| Sadafe Astara | Gilan | Shell heavy metal | 80000 ton |
| Sangrud | Gilan | Argillite heavy metal | ------ |
| Sangrud | Gilan | Coal heavy metal | 65000 ton |
| Sangrud | Gilan | Fireclay heavy metal | 4000 ton |
| Sefid Kataleh | Gilan | Crystalline heavy metal Limestone | 25000 ton |
| Shamam Rostam Abad | Gilan | Building Stone heavy metal | 30000 ton |
| Shih | Gilan | Marble heavy metal | 15000 ton |
| Sijaraki Rahim Abad | Gilan | Building Stone heavy metal | 20000 ton |
| Taklim Darestan | Gilan | Limestone heavy metal | 50000 ton |
| Tash Mahaleh | Gilan | Granite heavy metal | 10000 ton |
| Tatfe Rud Aliyan | Gilan | Marble heavy metal | 2000-7000 ton |

Source category: Mining in Mazandaran

| Source | Geographical location | PTS of concern | Description of the source |
| --- | --- | --- | --- |
| Bashrat | Mazandaran | Lead heavy metal | ----- |
| Boluk-e-Chalmish | Mazandaran | Phosphate heavy metal | ----- |
| Boluk-e-Paqaleh | Mazandaran | Phosphate heavy metal | ----- |
| Chalau | Mazandaran | Coal heavy metal | ----- |
| Dalir | Mazandaran | Phosphate heavy metal | ----- |
| Earus Kuh | Mazandaran | Lead heavy metal | ----- |
| Eazat Abad Sagharchi | Mazandaran | Gypsum heavy metal | ----- |
| Firozabad | Mazandaran | Phosphate heavy metal | ----- |
| Galungah | Mazandaran | Lead heavy metal | ----- |
| Gornavmalar | Mazandaran | Coal | ----- |
| Gorzineh Khil | Mazandaran | Phosphate heavy metal | ----- |
| Gurt | Mazandaran | Lead heavy metal | ----- |
| Kelardasht | Mazandaran | Lead & Zinc heavy metal | ----- |
| Keykuh | Mazandaran | Phosphate heavy metal | ----- |
| Keyrud-e-Baladeh | Mazandaran | Gypsum heavy metal | ----- |
| Kharkhun Gadyikla | Mazandaran | Coal heavy metal | ----- |
| Maezehdar | Mazandaran | Lead heavy metal | ----- |
| Mash kuh | Mazandaran | Lead heavy metal | ----- |
| Panjab | Mazandaran | Coal heavy metal | ----- |
| Qor Qor | Mazandaran | Pumice heavy metal | 30000 ton |
| Rashk | Mazandaran | Lead heavy metal | ----- |
| Savad Kuh | Mazandaran | Coal heavy metal | ----- |
| Shan dasht-Vana | Mazandaran | Coal heavy metal | ----- |
| Sorb Kureh | Mazandaran | Lead heavy metal | ----- |
| Valiabad-e-Shelzi | Mazandaran | Phosphate heavy metal | ----- |
| Varsak | Mazandaran | Phosphate heavy metal | ----- |
| Zarbaram | Mazandaran | Lead heavy metal | ----- |

Source category: Mining in Golestan

| Source | Geographical location | PTS of concern | Description of the source/yearly |
| --- | --- | --- | --- |
| Shordareh | Golestan-_Gonbad kavoos | Shell Heavy metal | 10000 ton |
| Agband | Golestan-Gonbad kavoos | Shell Heavy metal | ----- |
| Aghband | Golestan -Gonbad kavoos | Shell Heavy metal | ----- |
| Ashiri | Golestan- Azadshahr | Crush Stone Heavy metal | ----- |
| Azadegan | Golestan | Shell Heavy metal | 30000 ton |
| Azadegan | Golestan | Shell Heavy metal | 15000 ton |
| Beshoili | Golestan- minodasht | Crush Stone Heavy metal | 15000 ton |
| Beshouili | Golestan -minodasht | Building Stone Heavy metal |  |
| Cheshmeh Saran | Golestan_Azadshahr | Coal Heavy metal | 9000 ton |
| Cheshmehsaran | Golestan_Gonbade kavoos | Coal Heavy metal | ---- |
| Dam Dam | Golestan- Gonbad kavoos | Shell Heavy metal | 15000 ton |
| Damdam | Golestan -Gonbad kavoos | Shell Heavy metal | ----- |
| Dar Abad | Golestan- Minodasht | Building Stone Heavy metal | ------ |
| Dar Abad | Golestan_Minodasht | Crush Stone Heavy metal | 15000 ton |
| Gheshlagh | Golestan-Azadshahr | Bauxitic Fireclay Heavy metal | 2500 ton |
| Gheshlagh -1 | Golestan_Azadshahr | Coal Heavy metal | 88486 ton |
| Gheshlagh -2 | Golestan_Azadshahr | Coal Heavy metal | 45000 ton |
| Ghoncheh Hasan | Golestan_Gonbad kavoos | Shell Heavy metal | 20000 ton |
| Janbazan | Golestan- gonbad kavoos | Shell Heavy metal | 10000 ton |
| Jozchal -1 | Golestan - Ramian | Coal Heavy metal | 18850 ton |
| Jozchal -2 | Golestan - Ramian | Coal Heavy metal | 12200 ton |
| Kansar Joian | Golestan- Gonbad kavoos | Shell Heavy metal | 20000 ton |
| Kansare Juyan | Golestan-_Gonbad kavoos | Shell Heavy metal | 20000 ton |
| Kimia Sang | Golestan -Gonbad kavoos | Shell Heavy metal | 15000 ton |
| Malach Aram Foghani | Golestan- Ramian | Coal Heavy metal | 12000 ton |
| Malach Aram Tahtani | Golestan-Ramian | Coal Heavy metal | 40600 ton |
| Masan | Golestan -Gonbad kavoos | Shell Heavy metal | ----- |
| Masan | Golestan -Gonbad kavoos | Shell Heavy metal | 15000 ton |
| Narges Chal | Golestan- Azadshahr | Coal Heavy metal | 5000 ton |
| Nargeschay | Golestan- Azadshahr | Coal Heavy metal | ------ |
| Negin | Golestan- Gonbad kavoos | Shell Heavy metal | 5000 ton |
| Qoncheh Hassan | Golestan | Shell Heavy metal | ----- |
| Razi | Golestan- Ramian | Coal Heavy metal | ----- |
| Razi | Golestan_Ramian | Coal Heavy metal | 35000 ton |
| Rostam Galikesh | Golestan- Minodasht | Crush Stone Heavy metal | ----- |
| Rostam Galkish | Golestan_ Minodasht | Building Stone Heavy metal | 30000 ton |
| Yali Bodragh | Golestan- Kalaleh | Shell Heavy metal | 10000 ton |
| Zemestan Yort | Golestan- Azadshahr | Coal Heavy metal | 8281 ton |

Source category: Oil gas drilling

Don’t have any registered oil well in north of Iran. Some of oil drilling activity is under testing. First oil well drilling are located near to Neka power plant in Mazandaran, it will be work from 2007.

Source category: Agriculture

Based on the pesticide approval to consumption procedure mentioned earlier, the stockpiles of the POPs pesticides may be found in the storage sheds (in Tehran or across the country) of Agricultural Support Services Company, Rural Cooperative Companies, and Plant Protection Organization. According to the inquiry of the Office of the Environment and Sustainable Agriculture, initial statements made by the top officials in the Agricultural Support Services Company and the Central Organization for Rural Cooperatives of Iran indicated that there were no expired pesticide stockpiles of known or unknown origins. However, responses received from the provincial offices of Jahad-e Agriculture were to the contrary. It should be mentioned that most of these stockpiles are reported in the storage houses belonging to the provincial Agricultural Organization Offices before its merger with the Jahad-e Development Organization. All of these stockpiles are governmental; stockpiles belonging to the private sector have not been inventoried yet.

Based on the inventory taken, the following amounts were recorded for the five categories of pesticides.

| Row | Name of pesticide | Amount |
| --- | --- | --- |
| 1 | Aldrin | 6,305 L |
| 2 | Dieldrin | 15,784 L |
| 3 | H.C.B | 5,859 Kg |
| 4 | DDT | 18,000 Kg |
| 5 | Endrin | 7,042 L |
| Total | ______ | 52,990Kg |

Sampling and Inventory Taking for POPs Pesticides in

Gilan Province

Gilan province is ranked 27th in size, 9th in population, and 7th in the area of land under farming In Iran. Its total farming products is about 345371 tons per year and Gilan province is the number one producer of rice in Iran and is covered with dense forests.

The inquiry letter (Ref. # 1119.4.022, Dated 30th June 2004) produced the following response (Ref. # 100.4.42, dated 12th July 2004):

| No. | Pesticide | Amount | Location | Controlling Authority |
| --- | --- | --- | --- | --- |
| 1 | Aldrin | 50 Lit | Rasht | Jahad-e-Agriculture |
| 2 | Endrin | 20 Lit | Rasht | Jahad-e-Agriculture |
| 3 | Dieldrin | 250 Lit | Rasht | Jahad-e-Agriculture |
| 4 | DDT | 450 Kg | Rasht | Jahad-e-Agriculture |

For identification of stockpiles, inventory and sampling a three-member team composed of a pesticide expert, a sampling technician, and Mr. Miraki the subtask leader of POPs Pesticides Enabling Group in Iran visited the storage houses belonging to the Ministry of Jahad-e Agriculture on 14th April 2005. POPs pesticides were detected in Gilan’s Central Plant Protection storage houses with E 490 38′ 89″ Lon and N 370 12′ 20″ Lat. An estimated 260 tons of POPs contaminated soil as waste was also identified in the site. Some photographs are included as partial evidence of the scale of risk and contamination in the province.

| No. | Pesticide | Amount | ----City---- Controlling Authority | Packing Status | General Conditions |
| --- | --- | --- | --- | --- | --- |
| 1 | Aldrin | 50 Lit | Rasht | 25 Lit Gallons | Unsuitable |
| 2 | Endrin | 20 Lit | Rasht | 25 Lit Gallons | Unsuitable |
| 3 | Dieldrin | 250 Lit | Rasht | 25 Lit Gallons | Unsuitable |
| 4 | DDT | 450 Kg | Rasht | 50 Kg Packages | Unsuitable |

It should be mentioned that no pesticides of unknown origin were identified.

Sampling and Inventory Taking for POPs Pesticides in

Golestan Province

Golestan province is ranked 19th in size, 15th in population, and 9th in the area of land under farming In Iran. Its total farming products is about 662909 tons per year and is considered an important agricultural province.

The inquiry letter (Ref. # 1119.4.022, Dated 30th June 2004) produced the following response (Ref. # 8255, dated 8th July 2004):

| No. | Pesticide | Amount | Location | Controlling Authority |
| --- | --- | --- | --- | --- |
| 1 | Aldrin | 450 Lit | Gorgan | Jahad-e-Agriculture |
| 2 | DDT | 360 Kg | Gorgan | Jahad-e-Agriculture |
| 3 | Endrin Pazkim | 800 Lit | Gonbad | Jahad-e-Agriculture |
| 4 | Endrin Vistol | 4904 Lit | Gonbad | Jahad-e-Agriculture |
| 5 | Endrin Shell | 318 Lit | Gonbad | Jahad-e-Agriculture |

For identification of stockpiles, inventory and sampling a three-member team composed of a pesticide expert, a sampling technician, and Mr. Miraki the subtask leader of POPs Pesticides Enabling Group in Iran visited the storage houses belonging to the Ministry of Jahad-e Agriculture on 6th June 2005.

According to this site visit POPs pesticides were present in the Central storage houses of Gorgan with E 540 28′ 65″ Lon and N 360 51′ 48″ Lat and central storage houses of Gonbad Agriculture Support Center with E 550 10′ 51″ Lon and N 370 14′ 99″ Lat and also roofless storage houses of Gonbad Agricultural Support Center with E 550 10′ 51″ Lon and N 370 15′ 04″ Lat.

An estimated 280 tons of POPs contaminated soil as waste was also identified in the site. Some photographs are included as partial evidence of the scale of risk and contamination in the province.

| No. | Pesticide | Amount | ----City---- Controlling Authority | Packing Status | General Conditions |
| --- | --- | --- | --- | --- | --- |
| 1 | Aldrin | 450 Lit | Gorgan | 25 Lit Gallons | Bad Condition |
| 2 | DDT | 360 Kg | Gorgan | 50 Kg Packages | Bad Condition |
| 3 | Endrin Pazkim | 800 Lit | Gonbad | 25 Lit Gallons | Bad Condition |
| 4 | Endrin Vistol | 4904 Lit | Gonbad | 25 Lit Gallons | Bad Condition |
| 5 | Endrin Shell | 318 Lit | Gonbad | 25 Lit Gallons | Bad Condition |
| 6 | Unknown | 500 Kg | Gonbad | Pack | Bad Condition |

It should be mentioned that 500 Kg of pesticides of unknown origin was identified. Four samples of pesticides of unknown origin were taken and according to the following table were sent to the National Reference Lab in the Plant Pest and Disease Research Institute.

Sampling and Inventory Taking for POPs Pesticides in

Mazandaran Province

Mazandaran province ranks 16th in size, 8th in population, and 14th in the area of land under farming In Iran. Its total farming products is about 506,983 tons per year and is considered an important province.

| No. | Pesticide | Amount | Location | Controlling Authority |
| --- | --- | --- | --- | --- |
| 1 | Dieldrin | 100 Lit | Sari Central Storage | Jahad-e-Agriculture |
| 2 | DDT | 1600 Kg | Amol Central Storage | Jahad-e-Agriculture |

The inquiry letter (Ref. # 1119.4.022, Dated 30th June 2004) about the stockpiles of the POPs pesticides resulted in the following response (Ref. # 5.2878.3, dated 21st July 2004):

For identification of stockpiles, inventory and sampling a three-member team composed of a pesticide expert, a sampling technician, and Mr. Miraki the subtask leader of POPs Pesticides Enabling Group in Iran visited the storage houses belonging to the Ministry of Jahad-e Agriculture on 18th February 2005. POPs pesticides were detected in the Sari Central storage houses with E 520 27′ 96″ Lon and N 360 28′ 56″ Lat and Amol Central storage houses with E 530 8′ 81″ Lon and N 360 53′ 68″ Lat. An estimated 280 tons of POPs contaminated soil as waste was also identified in the site. Some photographs are included as partial evidence of the scale of risk and contamination in the province.

| No. | Pesticide | Amount | ----City---- Controlling Authority | Packing Status | General Conditions |
| --- | --- | --- | --- | --- | --- |
| 1 | Dieldrin | 100 Lit | Sari | 25 Lit Gallons | Unsuitable |
| 2 | DDT | 1600 Kg | Amol | 50 kg Packages | Moderate |
| 3 | Aldrin | 20 Lit | Sari | 25 Lit Gallons | Unsuitable |

It should be mentioned that no pesticides of unknown origin were identified.

List of pesticide (barring POPs) in the Stock pile of plant protection organization storage

Gilan

| Row | Name pesticide | amount (Lit) | Amount (Kg) | Location |
| --- | --- | --- | --- | --- |
| 1 | Brasicl |  | 4100 kg | Storage of agriculture institute |
| 2 | Alen |  | 25 kg | Storage of agriculture institute |
| 3 | Tertisan |  | 75 kg | Storage of agriculture institute |
| 4 | Carbendasim |  | 325 kg | Storage of agriculture institute |
| 5 | Tetraclor |  | 25kg | Storage of agriculture institute |
| 6 | Tiofanat metil |  | 200 kg | Storage of agriculture institute |
| 7 | Afonak |  | 100 kg | Storage of agriculture institute |
| 8 | Foradan |  | 600 kg | Storage of agriculture institute |
| 9 | Benomil |  | 1650 kg | Storage of agriculture institute |
| 10 | Sitrol | 20 litr |  | Storage of agriculture institute |
| 11 | Zarmar | 6 litr |  | Storage of agriculture institute |
| 12 | Endrin | 20 litr |  | Storage of agriculture institute |
| 13 | D.D.T | 400 litr |  | Storage of agriculture institute |
| 14 | Copper oxy chloride |  |  | Storage of agriculture institute |
| 15 | Serzan |  | g | Storage of agriculture institute |
| 16 | Tetradenin | 50 litr |  | Storage of agriculture institute |
| 17 | Alderin | 50 litr |  | Storage of agriculture institute |
| 18 | Zineb |  | g | Storage of agriculture institute |
| 19 | Dinocap | 10 litr |  | Storage of agriculture institute |
| 20 | Dinitrofenol | 5 litr |  | Storage of agriculture institute |
| 21 | Sidial | 75 litr |  | Storage of agriculture institute |
| 22 | Soperasid | 75 litr |  | Storage of agriculture institute |
| 23 | Dilderin | 250 litr |  | Storage of agriculture institute |
| 24 | Diazinon 5% |  |  | Storage of agriculture institute |
| 25 | Diazinon 10% |  | 6 | Storage of agriculture institute |
| 26 | Phosphid amoniom |  | g | Storage of agriculture institute |
| 27 | Mancozeb |  | g | Storage of agriculture institute |
| 28 | Actelic | 2307 litr |  | Storage of agriculture institute |
| 29 | Tetradifen | 991 litr |  | Storage of agriculture institute |
| 30 | Tetradifen | 6112/5 litr |  | Storage of agriculture institute |
| 31 | Carboxin |  |  | Storage of agriculture institute |
| 32 | Diclofor metil | 253 litr |  | Storage of agriculture institute |
| 33 | Etion | 12 litr |  | Storage of agriculture institute |
| 34 | Aveng | 295 litr |  | Storage of agriculture institute |
| 35 | Safix BW | 80 litr |  | Storage of agriculture institute |
| 36 | Dodin |  | g | Storage of agriculture institute |
| 37 | Karbendasim |  | g | Storage of agriculture institute |
| 38 | 2-4 -d | 157 litr |  | Storage of agriculture institute |
| 39 | Dinocup | 99 litr |  | Storage of agriculture institute |
| 40 | Volk oil | 109 litr |  | Storage of agriculture institute |
| 41 | Tilt |  | g | Storage of agriculture institute |
| 42 | Treflan | 40 litr |  | Storage of agriculture institute |
| 43 | Setoxidim | 15litr |  | Storage of agriculture institute |
| 44 | Pirimicarp |  | g | Storage of agriculture institute |
| 45 | Karbaril |  | 2 | Storage of agriculture institute |
| 46 | Triclorofen |  | g | Storage of agriculture institute |
|  | Total | 11431/5 |  |

Stockpile pesticide amount in Golestan provinces

| Row | Name pesticide | Amount (lit-kg) | Kind | Location |
| --- | --- | --- | --- | --- |
| 1 | Metil Asinfus | 2699 | Insecticide | Golestan |
| 2 | PhosphaideAlominiom | 720110 no | Insecticide | Golestan |
| 3 | Amitraz | 2518 | Insecticide | Golestan |
| 4 | Etion | 2486 | Insecticide | Golestan |
| 5 | Oxi dimeton metil | 4935 | Insecticide | Golestan |
| 6 | Andosolfan | 26378 | Insecticide | Golestan |
| 7 | Kenfidure | 18161/5 | Insecticide | Golestan |
| 8 | Gacho | 200 | Insecticide | Golestan |
| 9 | Indoxacarb | 12480 | Insecticide | Golestan |
| 10 | Boprofezin | 30 | Insecticide | Golestan |
| 11 | Ambosh | 36 | Insecticide | Golestan |
| 12 | Primicarp | 37 | Insecticide | Golestan |
| 13 | Primicarp | 10985 | Insecticide | Golestan |
| 14 | Admiral | 1599 | Insecticide | Golestan |
| 15 | Larwin | 47995 | Insecticide | Golestan |
| 16 | Diazinon 60% | 27090 | Insecticide | Golestan |
| 17 | Diazinon10% | 423000 | Insecticide | Golestan |
| 18 | Diazinon 40% | 500 | Insecticide | Golestan |
| 19 | Dicloros | 1359 | Insecticide | Golestan |
| 20 | Phosfamidon | 546 | Insecticide | Golestan |
| 21 | Fenitrotion50% | 240 | Insecticide | Golestan |
| 22 | Fosalen | 2645 | Insecticide | Golestan |
| 23 | Fipronil 0/2% | 49600 | Insecticide | Golestan |
| 24 | Carbarilr | 40759 | Insecticide | Golestan |
| 25 | Cartab 4% | 45200 | Insecticide | Golestan |
| 26 | Doresban 40/8 % | 22919 | Insecticide | Golestan |
| 27 | Abamectin | 998 | Tick cide | Golestan |
| 28 | Neoron | 3145 | Tick cide | Golestan |
| 29 | Omaite | 11233 | Tick cide | Golestan |
| 30 | Tetradifon | 50 | Tick cide | Golestan |
| 31 | Danitol | 9404 | Tick cide | Golestan |
| 32 | Edifenfous | 15000 | Mashrome cide |  |
| 33 | ST rorale | 11950 | Mashrome cide |  |
| 34 | Tilte | 57995 | Mashrome cide | Golestan |
| 35 | Foulicore | 17410 | Mashrome cide | Golestan |
| 36 | Reale | 1540 | Mashrome cide | Golestan |
| 37 | Calixine | 100 | Mashrome cide | Golestan |
| 38 | Siclazole 3 | 8302 | Mashrome cide | Golestan |
| 39 | Trifmin | 165 | Mashrome cide | Golestan |
| 40 | Tiabendazole | 91 | Mashrome cide | Golestan |
| 41 | Di fnoconasole | 70270 | Mashrome cide | Golestan |
| 42 | Di fnoconasole | 30100 | Mashrome cide | Golestan |
| 43 | Zinebe | 2000 | Mashrome cide | Golestan |
| 44 | Alto | 6942 | Mashrome cide | Golestan |
| 45 | Proecotion | 1150 | Mashrome cide | Golestan |
| 46 | Impact | 75 | Mashrome cide | Golestan |
| 47 | Captan | 11800 | Mashrome cide | Golestan |
| 48 | Carbendazime | 512 | Mashrome cide | Golestan |
| 49 | Altoucembi | 4558 | Mashrome cide | Golestan |
| 50 | Tiram carboxine 75% | 8243 | Mashrome cide | Golestan |
| 51 | Carpropamide | 4590 | Mashrome cide | Golestan |
| 52 | Daconile | 1720 | Mashrome cide | Golestan |
| 53 | Atrasine | 240 | Herbicide | Golestan |
| 54 | Alaclore | 1040 | Herbicide | Golestan |
| 55 | Sonalan | 27805 | Herbicide | Golestan |
| 56 | Estartap 3% | 24039 | Herbicide | Golestan |
| 57 | Flore fenoxi |  | Herbicide | Golestan |
| 58 | Ronestar | 8999 | Herbicide | Golestan |
| 59 | Aradican | 305 | Herbicide | Golestan |
| 60 | Bentasone | 15264 | Herbicide | Golestan |
| 61 | Botaclore | 72921 | Herbicide | Golestan |
| 62 | Gramaxone | 965 | Herbicide | Golestan |
| 63 | Pertila clore | 4900 | Herbicide | Golestan |
| 64 | Picloram | 400 | Herbicide | Golestan |
| 65 | Extralogran | 136 | Herbicide | Golestan |
| 66 | Granestar | 139 | Herbicide | Golestan |
| 67 | Treflan | 121914 | Herbicide | Golestan |
| 68 | CM+2-4-D AP | 4260 | Herbicide | Golestan |
| 69 | Tiobencarb | 15057 | Herbicide | Golestan |
| 70 | Avanj | 1 | Herbicide | Golestan |
| 71 | Nabo_S | 34486 | Herbicide | Golestan |
| 72 | Foucos | 12811 | Herbicide | Golestan |
| 73 | Stoph | 7/98 | Herbicide | Golestan |
| 74 | Fozilide | 190 | Herbicide | Golestan |
| 75 | Pomasouper | 1250 | Herbicide | Golestan |
| 76 | Tapic | 1850 | Herbicide | Golestan |
| 77 | Targasoper | 1 | Herbicide | Golestan |
| 78 | Besta | 1500 | Herbicide | Golestan |
| 79 | Randap | 1069 | Herbicide | Golestan |
| 80 | Sancore | 450 | Herbicide | Golestan |
| 81 | Souper gallant | 19937 | Herbicide | Golestan |
| 82 | Brodifacome | 734 | Ratcide | Golestan |
| 83 | Wapam | 202 | Nematodecide | Golestan |
| 84 | Metile bromaide | 250 | Nematodecide | Golestan |

List of pesticide (barring POPs) in the stock pile of storage

Mazandaran

| Row | Pesticide name | Amount (Litr) | Amount (Kg) | Location |
| --- | --- | --- | --- | --- |
| 1 | Bracicle |  | 130 kg | Storage of Tonekabon |
| 2 | Somition | 300 litr |  | Storage of Tonekabon |
| 3 | Diasinon 5% |  | 3425kg | Storage of Babol |
| 4 | on known | 3520 litr |  | Storage of Babol |
| 5 | Dovin |  | 4kg | Storage of Babol |
| 6 | Amitraz | 14 litr |  | Storage of Babol |
| 7 | Agamet | 2 litr |  | Storage of Babol |
| 8 | Gozation | 2 litr |  | Storage of Babol |
| 9 | Primore |  | 7/5 kg | Storage of qaemshahr |
| 10 | Grasp | 12 litr |  | Storage of qaemshahr |
| 11 | Somition | 10 litr |  | Storage of qaemshahr |
| 12 | Tetradifon | 20 litr |  | Storage of qaemshahr |
| 13 | Diptrex |  | 179 kg | Storage of qaemshahr |
| 14 | Metaldeide |  | 25 kg | Storage of Khadamat - hemaiati |
| 15 | Santar SM |  | 16 kg | Storage of Khadamat- hemaiati |
| 16 | Tri siclason |  | 9kg | Storage of Khadamat- hemaiati |
| 17 | Tri clrofen |  | 17 kg | Storage of Khadamat- hemaiati |
| 18 | Tetradifon | 120 litr |  | Storage of Mahmodabad |
| 19 | Ronestar | 50litr |  | Storage of Mahmodabad |
| 20 | Bracicle |  | 2304 kg | Storage of Amol |
| 21 | Benomil |  | 76kg | Storage of Amol |
| 22 | D.D.T |  | 1600 kg | Storage of Amol |
| 23 | Bracicle |  | 300 kg | Storage of Amol |
| 24 | Diasinon |  | 450 kg | Storage of Amol |
|  | Total | 4050 litr | 8542 kg |  |

List of stock pile pesticide (barring POPs) in Golestan

Source category: Stores/stockpiles of banned /obsolete agrochemicals

| Source | Geographical location | PTS of concern | Description of the source |
| --- | --- | --- | --- |
| Main storage of Gilan MOJA | Rash | pesticide | Very bad condition |
| Main storage of Golestan MOJA | Gorgan | pesticide | Very bad condition |
| Main storage of Golestan MOJA | Aghghale | pesticide | Very bad condition |
| Main storage of Golestan MOJA | Sari | pesticide | Very bad condition |
| Main storage of Golestan MOJA | Amol | pesticide | Very bad condition |

Source category: PTS contaminated sites

please find it in appendix excel table

Table of total waste (expect medical and industrial) in three north littoral provinces in Iran

| Province name | Total Population | Services under cover population | Day production of city dump(ton) | Production rate g.ca.d |
| --- | --- | --- | --- | --- |
|  |  |  | spring | summer | autumn | winter | normal |  |
| Golestan | 752223 | 718982 | 481 | 485 | 444 | 428 | 460 | 640 |
| Gilan | 1263303 | 1152369 | 930 | 103 | 811 | 727 | 874/5 | 759 |
| Mazandaran | 1384586 | 1318017 | 1069 | 1261 | 1063 | 1031 | 1106 | 838 |
| total | 3400112 | 3189368 | 2482 | 2776 | 2186 | 2186 | 2550 | 800 |

Medical and industrial management in confine of city service in Caspian locale (Gilan, Mazandaran & Golestan provinces)

| Province name | Medical | Incinerator (crematorium) | Collection medical cubicle | Industrial Kg/d | Industrial collection |
| --- | --- | --- | --- | --- | --- |
|  |  | have | Haven’t |  |  | free | guildhall |
| Gilan | 11220 | 5 | 38 | 2(rasht &rodsar) | 22000 | 1(Rasht) | 2(Rasht&Anzali) |
| Mazandaran | 7980 | 9 | 28 | 2 | 5700 | 2 | 2 |
| Golestan | 8220 | 4 | 15 | 2 | 0 | ----- | ---- |
| Total | 27420 | 18 | 81 | 6 | 27700 | 3 | 4 |

### Industrial pollution sources

There are 10212 active industries in Gilan, Mazandaran, and Golestan. They work in various sectors such as Textile, colour and paint, leather, chemical, food, wood and paper.

There isn’t any landfill for dispose the waste in north littoral provinces, in three city of Gilan there have 27 ton industrial waste in Rasht, lahigan and bandare anzali.

In Mazandaran as the report states, there are 5700 Kg industrial wastes.  In Golestan there isn’t any report about industrial waste.

### Mining

In total there are 116 active mine in north of Iran that registered by Iran MIM ministry.

In Gilan there are 51 active mine; Mazandaran 27 and Golestan 38 are others.

Main pollutions by mining is listed below:

  - Burst the mine for extraction and diffuse heavy metal dust to the environment

  - Rain washing the yard of mine and pervade to the environment

  - Increase the turbidity in rivers

  - ETC

### Oil/gas drilling

Oil and oil industry like drilling, is not active in north of Iran. All  oil activities summarized to study and exploration.

### Agriculture (use of PTS agrochemicals)

Agriculture is main activity in north of Iran, unfortunately the use of pesticides and fertilizers are too much in farm. More than use fertilizers are as nutrients in land and water basin and influent in to rivers and Caspian Sea. Pesticides are products those impact to organisms, more than use of pesticides washing by water and influent to rivers and the end Caspian Sea accept the pesticides residue.

### Stores/stockpiles of banned/obsolete agrochemical products

Pesticides and fertilizers before distribution between farmers are storage in stockpile.  Stockpiles managed by jahad agriculture organization in provinces.

Ancient pesticide like DDT, aldrine ,dialdrine, Endrin, HCB and others are keeping in bad condition and they are a big treat to the environment especial marine and aspian sea.

Soils of the storage are high contaminant by ancient pesticides. Some of pesticides keep in very bad condition. Many boxes of pesticide have leakage and contaminant the site and environment.

### PTS contaminated sites (including landfills)

All of city in three littoral provinces have dispose land but any of that isn’t suitable and salutary landfill, main problem is latex and mix of them with under ground water.

### PCB contaminated equipment (e.g. transformers and capacitors) in use

Gilan electricity company are working under the ministry of power, in Gilan 37269 lit of PCB was detected in POPs inventory project. Gilan regional electricity have 92 transformers those contain the PCB, and other companies related to ministry of power in gilan those have 78 transformers

### Pollution by ships

Military, tourism, fishery boats and ships, cargo ships, oil tanker ships are different in shipping activities point of view. The environmental challenge in Caspian Sea is listed below:

- Dispose the garbage of tourist boat to river and Sea.

- Leakage of the gasoline by the machinery boat and ship to the river and the Sea.

- Dump the fishery waste net and rope by fishermen to sea.

- Discharge the sledge of ship to the sea.

- Leakage of oil and gasoline to river and sea in refuelling.

- Influence the tin paint to the sea.

- Recycling of the damaged ships and boats.

- Sunk boat and ship in the Caspian sea

- Dockyard for ships and boats in bays of Caspian sea

Iran Port and shipping organization (PSO) is IMO focal point in Iran, there are three ports near Caspian Sea that are managed by PSO, in PSO there is an environment and safety office that controls the ports on environmental considerations. Each of ports has got environmental officer that inspects the ships for possible pollution.

2-Iran shipping Co. is the other organization that has commuting in Caspian sea. As in many of shipping companies, there are many officers for controlling the pollution and confirming the international conventions by ships at sea.

3-Iranian Fisheries institute has rescue team for control the contraband at the Caspian Sea the guide line for control of pollution which comes from central office in Tehran.

The tourist boat, they don’t have any recognized information for controlling the pollution.

### Dumping of PTS contaminated waste into the Caspian

As described before, there aren’t any salutary landfills in three littoral provinces in Iran.

All of industries have difficulties with the dumping those wastes, in the other hand the underground level in shore of Caspian sea is very high, and latex of urban waste, rural waste, industry waste, and rain washing of mines, easily leakage and mix by under ground water, or runoff directly to rivers and Caspian sea.

One of the main problems is tune-up services near the beach. They dispose used car-oil filter indirectly to river and remaining oil in the can or box, leaks to river and at the end it reaches Caspian Sea.

### Criteria for priority setting

Following criteria were used to prioritise the identified PTS sources and the subsequent options for their remediation / reduction / elimination:

- Compliance with the international commitments

- Compliance with the national legislation

- Contribution of the source to overall pollution of the Caspian

- Monitoring results indicate elevated pollution by the particular PTS

- Evidence of adverse health and environmental effects by the particular PTS

- Importance of the source for the regional economy

- Current status of BAT& BEP use

- Number of directly affected population

- Area of directly affected environment

- Availability and accessibility of solutions

- National food security and food safety in Iran

- Public awareness on PTS general pollution

- Trace abilities and relations between PTS and human health emphasis to  cancer

- Safe collection of POPs product, and handling to incineration site

- Incineration the POPs contaminants

### Priority problems and management options for PTS reduction/elimination

Based on the above, identify priority sources of PTS in each source category and possible management options leading to their meaningful reduction/elimination. For better understanding examples are provided

Industrial pollution sources

Priority problems

- Release of untreated waste water from the fish meal plants in to Anzali wetland

- Release of untreated waste water from the asphalt  in cholab plant to Sefidrud river

- Release of untreated waste water from the Astaneh industrial city to Sefidrud river

- Release of untreated waste water from the Babolsar industrial city to Babolrud river

- Release of untreated waste water from the

- Release of untreated waste water from the

- Release of untreated waste water from the

- Release of untreated waste water from the

- ETC

Management options

Construction of a lagoon in the all of asphalt plant

Construction of waste water treatment for all fish meals in Anzali plants

Construction of waste water treatment for all industrial cities in Gilan, Mazandaran and Golestan

Construction of waste handling for all industrial cities in Gilan, Mazandaran and Golestan

Construction of waste water treatment for Gange shoe maker

Construction of waste water treatment for

ISO 14001 environmental management system in all of large scale plants

(HSE) health , safety and environment integrated management system in industries

ETC

Mining

Priority problems

- Leakage and rain materials from all of mine plants

- Muddy and waste water in all mine activities and their release into the rivers

- Lack of environmental management systems in all  mine activities

- Waste and unused materials

- ETC

Management options

Closing the mines (or introducing a cleaner mining technology)

Management option

Construction the lagoon for treatment the waste water in all of mine

Construction the lagoon for sedimentation before introducing it to rivers and Caspian sea for all mines

Preparing the environmental management system for all of mine activities

Dispose the waste and unused materials in sanitary land

ETC

Oil/gas drilling

Priority problems

- Bad environmental management practices in majority of the drilling sites

- Bad HAZOP management in field and drilling site

- Dispose the drilling mud  to aqua region and Caspian sea

- Dispose the oil test in environment and Caspian sea

- Release waste and garbage to environment

- Burning the oil test at the site

- ETC

Management options

Gradual implementation of good environmental management practice in oil drilling sector

Management option

Prepare the HSE management system for all of the drilling sites

Prepare the EIA before the site selection and drilling

Environmental management system for drilling activity

Penalty and court case for pollutant

Good environmental inspection system

Design and construction lagoon for dispose the oil test

Handling system for transferring the oil test

Transferring the waste to nearest landfill

ETC

Agriculture (use of PTS agrochemicals)

Priority problems

- Unauthorised use of DDT

- Problem

- Incineration of stockpile pesticide

- contaminant soil in pesticide storage

- reduce the uses of pesticide in land and farm

- illegal trading of pesticide

- irregular use of fertilizer

- pesticide boxes after use

- animal and poultry drugs and hormones

- carcase of diseased animals

- waste of greenhouse plastics

- water pollution with fertilizer in farm and run off to rivers

- cadmium and other heavy metal with import fertilizer

- ETC

Management options

Awareness raising on DDT hazards (or strengthening of agricultural inspection)

Management options

Installing a good performance incinerator for burning the all of stockpile pesticide

Burning the contaminant soil

Extending the organic farming

Integrated pest management for control the pest

Penalty and court case for user of unknown and contraband pesticide

Public awareness on dangers of usages of contraband or unknown pesticide

Public awareness on regular use of pesticide

Labelling for disposing the pesticide used boxes to suitable damping site

Site selection for incinerator

Incineration of carcase diseased animals

Management system for recycling the green house plastics

Lagoon for polluted water for store before being discharged to river

Analysis tag for fertilizer before purchasing

ETC

Stores/stockpiles of banned/obsolete agrochemical products

1- Purchase of an incinerator for incineration of POPs pesticides. The incinerator should have a proper design for achieving the needed temperatures in its chambers for complete incineration of the pesticides and emitted gases. Additional filters for full control of possible emissions of Dioxin and Furan should be added to the incinerator. The proposed location for the incinerator is the central desert of Iran. This will dramatically reduce the risks of transportation of material which are usually encountered in more populated regions. Only a small section of the routs which is needed for taking the POPs pesticides out of the population centres may involve some risk. However, because the central desert is conveniently located in the geographic centre of polluted locations, the overall length of risky transport will be significantly reduced. Moreover, the proper arrangements should be made for the safe trucking and container systems to minimize the existing risks during the transportation phase. For the purchase of the incinerator and creation of the transport system, the POPs pesticides project in Iran will need international financial support.

2- The provinces and cities which have POPs pesticides and will be subjected to the transportation of pesticides with all the needed care are:

- Gilan Pr.

- Golestan Pr.

- Mazandaran Pr.

3- Preparing the groundwork for a regional international agreement on the:

- Control of Transboundary trafficking of the pops pesticides

- Elimination of stockpiles of the obsolete seasonal pesticides

- Creation of a robust public awareness program among the countries which are signatories to CEP (Caspian Environment Program)

4- Quantitative and qualitative assessing the presence of POPs pesticides in the environmental samples taken from all provinces in particular border provinces which may be subject to transboundary POPs pesticides trafficking. This task should be completed in more details and based on the initial screening of the collected and analyzed samples until now, in this project by the National Lab equipped and certified for this purpose. The results of this analysis should be used to identify and to prioritize critically polluted regions for taking the necessary remedial actions.

5- Designing a national educational program for the target audience in the agricultural sector. This program should employ TV, Radio, national and local newspapers, village councils, mosques, posters and the information technology media such as internet and CDs.

Priority problems

- Obsolete and expired pesticides store in Amol stockpile

- Obsolete and expired pesticides store in Rasht stockpile

- Obsolete and expired pesticides store in Sari stockpile

- Obsolete and expired pesticides store in Gorgan stockpile

- Obsolete and expired pesticides store in Gonbad stockpile

- Drug and farm logical expired material and store in Rasht hygiene centre

- Drug and farm logical expired material and store in Rasht veterinary centre

- Drug and farm logical expired material and store in Sari hygiene centre

- Drug and farm logical expired material and store in Sari veterinary centre

- Drug and farm logical expired material and store in Gorgan hygiene centre

- Drug and farm logical expired material and store in Gorgan veterinary centre

- ETC

Management options

The gathering of pesticides and incineration of them in a suitable incinerator

Installation the suitable incineration for burning the POPs and other pesticides

Incineration the expired Drug in Rasht veterinary and pharmacy stockpile

Incineration the expired Drug in Gorgan veterinary and pharmacy stockpile

Incineration the expired Drug in Sari veterinary and pharmacy stockpile

ETC

PTS contaminated sites (including landfills)

Priority problems

- Site selection with GIS for landfill of toxic substance

- Site selection form dispose the urbane and rural waste

- Design the landfill for toxic substance

- Ground water level is so high  in three littoral provinces

- Latex of waste mixed by ground water

- Farming soil are contaminant by POPs substance

- Sanitary disposal for rural waste

- Latex in large city

- ETC

Management options

Use of GIS method for landfill site selection

Site selection out of provinces state

Design and Constriction of landfill for waste disposal

Installing the  Compost machinery for some near village

Site selection for sanitary disposal field

Design and constriction for rural waste in village

Design and constriction for gathering and treatment of latex

ETC

PCB contaminated equipment (e.g. transformers and capacitors) in use

Priority problems

- Leaking of PCBs transformers located on the Caspian shore

- Leakage of the PCB on the site and contaminant the soil

- Dispose the transformer after the end of usage

- Leakage the PCB in stockpile and contaminant the soil and underground water in Gilan power plant

- Leakage the PCB in stockpile and contaminant the soil and underground water in Mazandaran power plant

- Leakage the PCB in stockpile and contaminant the soil and underground water in Golestan power plant

- ETC

Management options

Phase-out of PCBs transformers;

Incineration the PCB in suitable incinerator

Separation PCB product from the transformer and burning them

Dispose the transformer to sanitary landfill

Site selection and purchase for buying the incinerator and install it

Analyzing the soil and underground water for contaminated by PCB and diffusion of PCB in stockpile in Gilan

Analyzing the soil and underground water for contaminated by PCB and diffusion of PCB in stockpile in Mazandaran

Analyzing the soil and underground water for contaminated by PCB and diffusion of PCB in stockpile in Gorgan

ETC

Pollution caused by ships

Priority problems

- Petroleum hydrocarbon pollution from ships in bad technical conditions;

- Tin colour for painting the ships

- Release the waste water to water basin in Amirabad port

- Release the waste water to water basin in Anzali port

- Release the waste water to water basin in Bandarekiyashahr port

- Release the waste water to water basin in Astara port

- Release the waste water to water basin in Babolsar port

- Release the waste water to water basin in Nowshahr port

- Release the waste water to water basin in Feridonkenar port

- Discharge of sewage into the sea

- Oil and gasoline contaminant in sea and river in refuelling

- Uncorrected recycling of ship

- ETC

Management options

Proper maintenance of ship engines;

Forbidden use of tin colour for painting the ships by PSO

Construction waste water treatment in Amirabad port

Construction waste water treatment in Babolsar port

Construction waste water treatment in Astara port

Construction waste water treatment in Bandarekiyashahr port

Construction waste water treatment in Anzali port

Construction waste water treatment in Nowshahr port

Construction waste water treatment in Feridonkenar port

Uses from Tin free colour

Learning sea man about the marine environmental protection

Penalty and court case for pollutant

Pump station in small harbour and ports for fuelling the boat and ships

Preparing guideline for recycling

Inspection and survey system

ETC

Dumping of PTS contaminated waste into the Caspian

Priority problems

- Dumping of hazardous waste into the Caspian See

- Dumping the rural waste to the river

- Discharge the urban and rural waste water directly in to the rivers and Caspian Sea

- Dumping of industry waste direct to rivers

- Dumping mine and industries waste water direct to rivers and Caspian sea

- ETC

Management options

Prohibition of hazardous waste dumping into the Caspian Sea

Penalty and court case for pollutant

Designer and contraction of urban waste water treatment in three littoral provinces

Use of anaerobic septic tank for treatment of rural waste water

Purchase the compost facility and install it

Site selection with GIS for rural disposal land

Public awareness on pollution impact in marine environment for rural people

Film, broacher, poster, leaflet and meeting on marine environmental protection

ETC

# Action Plan Elements of the National PTS Action Plan

## Structure and Contents

This section details the actions included in the NPAP for I.R. Iran to meet the SAP environment quality objective: Improve the water quality of the Caspian, in particular with regard to PTS pollution. Based on the analysis of the country baseline situation, considering the SAP and NCAP, as well as provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS, options were identified for significant PTS reduction targeted to the particular PTS source categories.

The proposed options are subject of the particular action plans. For each option an explanatory text describes the rationale behind selecting the particular option as well as the expected capacity of the option to contribute to PTS pollution reduction.

An implementation strategy table contains information on activities associated with the particular option, implementation timelines, responsible and supporting agencies for implementation and indicators of success. Links to existing country programmes on chemical management, environmentally noise pollution management and environmental pollution control as well as relevant national activities on sustainable development are provided as well.

In cost assessment tables human, capital and operation costs of the identified activities are summarised, considering the established timeline.

The NPAP contains nine action plans, targeted to the main PTS pollution source categories as follows:

- AP to Reduce PTS Pollution from Industrial Sources

- AP to Reduce PTS Pollution from Mining

- AP to Reduce PTS Pollution from Oil/gas drilling

- AP to Eliminate PTS Pollution from Agriculture

- AP to Remediate/Eliminate Stores/Stockpiles of Banned/Obsolete PTS pesticides

- AP to Remediate PTS contaminated sites (including landfills)

- AP to phase out PCB contaminated equipment (e.g. transformers and capacitors)

- AP to Reduce Pollution by Ships

- AP to Eliminate Dumping of PTS contaminated waste into the Caspian

In addition, three general chapters are addressing the following:

- Barriers to PTS phase out, remediation and reduction are identified, as well as possible actions to remove those barriers;

- Awareness raising and information exchange mechanisms to support NPAP implementation;

- Developing Capacity necessary for successful implementation of the NPAP.

### NPAP Implementation Review, Evaluation and Updating

There are few implementation programs in Iran.According to enabling activity in POPs products in Iran, Iran government have to consign the POPs NIP to UNDP.

## NPAP Action Plans

### Action Plan to Reduce PTS Pollution from Industrial Sources

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

- ISO 14001 environmental management system in all of industries

- HSE integrated management system in all of industries

- Construction of lagoon in the asphalt plants

- Construction of waste water treatment for all of fishmeal in Anzali plants

- Construction of waste water treatment for all of industrial cities in Gilan, Mazandaran and Golestan

- Construction of waste handling for all of industrial cities in Gilan, Mazandaran and Golestan

The proposed options are described in more detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option ISO 14001 environmental management system in all of industries

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option ISO 14001 environmental management system in all of industries |
| 1.1 | Contract with consultant | 3 years | Industrial ministry and owners | Progress report |  |
| 1.2 | Reconstruction on plant | 4 years | Owners and MIM and UNDP | New building |  |
| 1.3 | Edit of plant by certificate body | 1 years | Owners | Certification |  |
|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| 1 | Management option ISO 14001 environmental management system in all of industries |
| 1.1 | Activity | H | 50000$ | 50000$ | 30000$ |  |  |  |  |
|  |  | C | 60000$ | 60000$ | 40000$ |  |  |  |  |
|  |  | O | 40000$ | 40000$ | 20000$ |  |  |  |  |
|  |  | T | 150000$ | 150000$ | 90000$ | 0 | 0 | 0 | 0 |
| 1.2 | Activity | H |  |  | 500000$ | 400000$ | 500000$ | 500000$ |  |
|  |  | C |  |  | 700000$ | 700000$ | 700000$ | 700000$ |  |
|  |  | O |  |  | 200000$ | 200000$ | 200000$ | 200000$ |  |
|  |  | T | 0 | 0 | 1400000$ | 1300000$ | 1400000$ | 1400000$ | 0 |
| 1.3 | Activity | H |  |  |  |  |  | 50000$ | 50000$ |
|  |  | C |  |  |  |  |  | 60000$ | 60000$ |
|  |  | O |  |  |  |  |  | 30000$ | 30000$ |
|  |  | T | 0 | 0 | 0 | 0 | 0 | 140000$ | 140000$ |

2. Title of the option HSE integrated management system in all of industries

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option HSE integrated management system in all of industries |
| 2.1 | Contract with consultant | 3 years | Industrial ministry and owners | Progress report |  |
| 2.2 | Reconstruction on plant | 4 years | Owners and MIM and UNDP | New building |  |
| 2.3 | Edit of plant by certificate body | 1 years | Owners | Certification |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option HSE integrated management system in all of industries |
| 2.1 | Activity | H | 50000$ | 50000$ | 30000$ |  |  |  |  |
|  |  | C | 60000$ | 60000$ | 40000$ |  |  |  |  |
|  |  | O | 40000$ | 40000$ | 20000$ |  |  |  |  |
|  |  | T | 150000$ | 150000$ | 90000$ | 0 | 0 | 0 | 0 |
| 2.2 | Activity | H |  |  | 500000$ | 400000$ | 500000$ | 500000$ |  |
|  |  | C |  |  | 700000$ | 700000$ | 700000$ | 700000$ |  |
|  |  | O |  |  | 200000$ | 200000$ | 200000$ | 200000$ |  |
|  |  | T | 0 | 0 | 1400000$ | 1300000$ | 1400000$ | 1400000$ | 0 |
| 2.3 | Activity | H |  |  |  |  |  | 50000$ | 50000$ |
|  |  | C |  |  |  |  |  | 60000$ | 60000$ |
|  |  | O |  |  |  |  |  | 30000$ | 30000$ |
|  |  | T | 0 | 0 | 0 | 0 | 0 | 140000$ | 140000$ |

3. Title of the option Construction of lagoon in the asphalt plants

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Construction of lagoon in the asphalt plants |
| 3.1 | Study of phase 1 & 2 for designing the water waste treatment | 2 year | UNDP- Iran industry ministry | Reporting by consultant |  |
| 3.2 | Construction of plants | 4 year | UNDP- Iran industry ministry | Reporting by consultant |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Construction of lagoon in the asphalt plants |
| 3.1 | Activity | H | 30000$ | 30000$ | 30000$ |  |  |  |  |
|  |  | C | 25000$ | 25000$ | 25000$ |  |  |  |  |
|  |  | O | 15000$ | 15000$ | 15000$ |  |  |  |  |
|  |  | T | 70000$ | 70000$ | 70000$ | 0 | 0 | 0 | 0 |
| 3.2 | Activity | H |  |  | 250000$ | 120000$ | 120000$ | 120000$ |  |
|  |  | C |  |  | 400000$ | 150000$ | 150000$ | 150000$ |  |
|  |  | O |  |  | 150000$ | 130000$ | 130000$ | 130000$ |  |
|  |  | T | 0 | 0 | 800000$ | 4000000$ | 4000000$ | 4000000$ | 0 |

4. Title of the option Construction of waste water treatment for all of fishmeal in Anzali plants

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 4. | Title of the option Construction of waste water treatment for all of fishmeal in three provinces plants |
| 4.1 | Study of amount quality & quantitative fishmeal industries | 2 years | Shilat Iran - UNDP | Reporting by consultant |  |
| 4.2 | Site mapping for construction in all industrial cities | 2 years | UNDP- Iran industry ministry | Reporting by consultant |  |
| 4.3 | Study of phase 1 & 2 for designing the water waste treatment | 3 year | UNDP- Iran industry ministry | Reporting by consultant |  |
| 4.4 | Construction of plants | 4 year | UNDP- Iran industry ministry | Reporting by consultant |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | Management option Construction of waste water treatment for all of fishmeal in three provinces plants |
| 4.1 | Activity | H | 30000$ | 30000$ |  |  |  |  |  |
|  |  | C | 40000$ | 40000$ |  |  |  |  |  |
|  |  | O | 30000$ | 30000$ |  |  |  |  |  |
|  |  | T | 100000$ | 100000$ | 0 | 0 | 0 | 0 | 0 |
| 4.2 | Activity | H |  | 30000$ | 30000$ |  |  |  |  |
|  |  | C |  | 40000$ | 40000$ |  |  |  |  |
|  |  | O |  | 30000$ | 30000$ |  |  |  |  |
|  |  | T | 0 | 100000$ | 100000$ | 0 | 0 | 0 | 0 |
| 4.3 | Activity | H |  |  | 30000$ | 30000$ |  |  |  |
|  |  | C |  |  | 40000$ | 40000$ |  |  |  |
|  |  | O |  |  | 30000$ | 30000$ |  |  |  |
|  |  | T | 0 | 0 | 100000$ | 100000$ | 0 | 0 | 0 |
| 1.5 | Activity | H |  |  |  | 100000$ | 100000$ | 100000$ | 100000$ |
|  |  | C |  |  |  | 120000$ | 120000$ | 120000$ | 120000$ |
|  |  | O |  |  |  | 80000$ | 80000$ | 80000$ | 80000$ |
|  |  | T | 0 | 0 | 0 | 200000$ | 200000$ | 200000$ | 200000$ |

5. Title of the option Construction of waste water treatment for all of industrial cities in Gilan, Mazandaran and Golestan

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 5. | Title of the option Construction of waste water treatment for all of industrial cities in Gilan, Mazandaran and Golestan |
| 5.1 | Studding the waste water amount in quality and quantitative in all of industrial cities | 2 years | UNDP- Iran industry ministry | Reporting by consultant |  |
| 5.2 | Site mapping for construction in all industrial cities | 2 years | UNDP- Iran industry ministry | Reporting by consultant |  |
| 5.3 | Study of phase 1 & 2 for designing the water waste treatment | 3 year | UNDP- Iran industry ministry | Reporting by consultant |  |
| 5.4 | Construction of plants | 4 year | UNDP- Iran industry ministry | Reporting by consultant |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | Management option Construction of waste water treatment for all of industrial cities in Gilan, Mazandaran and Golestan |
| 5.1 | Activity | H | 50000$ | 35000$ | 10000$ |  |  |  |  |
|  |  | C | 25000$ | 30000$ | 5000$ |  |  |  |  |
|  |  | O | 10000$ | 35000$ | 15000$ |  |  |  |  |
|  |  | T | 85000$ | 110000$ | 30000$ | 0 | 0 | 0 | 0 |
| 5.2 | Activity | H | 5000$ | 15000$ | 15000$ |  |  |  |  |
|  |  | C | 15000$ | 15000$ | 25000$ |  |  |  |  |
|  |  | O | 5000$ | 10000$ | 15000$ |  |  |  |  |
|  |  | T | 25000$ | 40000$ | 55000$ | 0 | 0 | 0 | 0 |
| 5.3 | Activity | H | 10000$ | 22000$ | 15000$ | 10000$ |  |  |  |
|  |  | C | 20000$ | 25000$ | 25000$ | 12000$ |  |  |  |
|  |  | O | 15000$ | 20000$ | 15000$ | 5000$ |  |  |  |
|  |  | T | 45000$ | 67000$ | 55000$ | 27000$ | 0 | 0 | 0 |
| 5.4 | Activity | H | 150000$ | 550000$ | 500000$ | 400000$ | 150000$ |  |  |
|  |  | C | 200000$ | 450000$ | 500000$ | 450000$ | 150000$ |  |  |
|  |  | O | 25000$ | 45000$ | 50000$ | 60000$ | 40000$ |  |  |
|  |  | T | 375000$ | 1045000$ | 1050000$ | 910000$ | 340000$ | 0 | 0 |

6. Title of the option Construction of waste handling for all of industrial cities in Gilan, Mazandaran and Golestan

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 6. | Title of the option Construction of waste handling for all of industrial cities in Gilan, Mazandaran and Golestan |
| 6.1 | Learning to industries for Separation the waste | 2 years | UNDP – Iran industrial ministry | Acting with at least 50% of industries |  |
| 6.2 | installation Recycling plant for industrial waste in industrial cities | 3 years | UNDP – Iran DOE | Construction the plant |  |
| 6.3 | Recycling the waste in plant | 3 years | Industrial owner | Acting with 30 % by owners |  |
| 6.4 | Suitable handling machinery for deliver the industrial garbage's to land fill | 3 years | UNDP- city council and Iran DOE | Buying 2 suitable truck for handling |  |

Cost Assessment

Explanatory text

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | Management optionConstruction of waste handling for all of industrial cities in Gilan, Mazandaran and Golestan |
| 6.1 | Activity | H | 20000$ | 50000$ | 30000$ |  |  |  |  |
|  |  | C | 15000$ | 25000$ | 20000$ |  |  |  |  |
|  |  | O | 12000$ | 35000$ | 25000$ |  |  |  |  |
|  |  | T | 47000$ | 110000$ | 75000$ | 0 | 0 | 0 | 0 |
| 6.2 | Activity | H | 10000$ | 20000$ | 20000$ | 15000$ |  |  |  |
|  |  | C | 5000$ | 40000$ | 40000$ | 30000$ |  |  |  |
|  |  | O | 0 | 20000$ | 25000$ | 15000$ |  |  |  |
|  |  | T | 15000$ | 80000$ | 85000$ | 60000$ | 0 | 0 | 0 |
| 6.3 | Activity | H | 12000$ | 25000$ | 30000$ | 15000$ |  |  |  |
|  |  | C | 0 | 20000$ | 20000$ | 15000$ |  |  |  |
|  |  | O | 10000$ | 20000$ | 20000$ | 10000$ |  |  |  |
|  |  | T | 22000$ | 65000$ | 70000$ | 40000$ | 0 | 0 | 0 |
| 6.4 | Activity | H | 15000$ | 20000$ | 20000$ | 15000$ |  |  |  |
|  |  | C | 10000$ | 60000$ | 80000$ | 50000$ |  |  |  |
|  |  | O | 15000$ | 25000$ | 25000$ | 20000$ |  |  |  |
|  |  | T | 40000$ | 105000$ | 105000$ | 85000$ | 0 | 0 | 0 |

### Action Plan to Reduce PTS Pollution from Mining

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

- Construction the lagoon for sedimentation and treatment the waste water in all over The  mine

- Preparing the environmental management system for all The mine activity

- Dispose the waste and unused materials in sanitary landfill

The proposed options are described in more detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option Construction the lagoon for sedimentation and treatment the waste water in all of mine

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option Construction the lagoon for sedimentation and treatment of waste water in all of mine |
| 1.1 | Studying and determination of water waste amount in all of mine | 2 year | Ministry of mine and UNDP | Progress report |  |
| 1.2 | Phase 1 &2 designing studying for all of mine | 3 year | Ministry of mine and UNDP & owners | Progress report |  |
| 1.3 | Construction the water waste treatment | 4 year | GEF and owner | Construction the plant and inventory report |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Management option Construction the lagoon for sedimentation and treatment the waste water in all of mine |
| 1 | Activity | H | 50000$ | 30000$ | 10000$ |  |  |  |  |  |
|  |  | C | 45000$ | 25000$ | 15000$ |  |  |  |  |  |
|  |  | O | 25000$ | 15000$ | 10000$ |  |  |  |  |  |
|  |  | T | 120000$ | 70000$ | 35000$ | 0 | 0 | 0 | 0 | 0 |
| 1 | Activity | H |  | 50000$ | 50000$ | 40000$ | 30000$ |  |  |  |
|  |  | C |  | 50000$ | 50000$ | 25000$ | 10000$ |  |  |  |
|  |  | O |  | 20000$ | 20000$ | 15000$ | 10000$ |  |  |  |
|  |  | T | 0 | 120000$ | 120000$ | 80000$ | 50000$ | 0 | 0 | 0 |
| 1 | Activity | H |  |  |  | 50000$ | 50000$ | 60000$ | 60000$ | 30000$ |
|  |  | C |  |  |  | 500000$ | 600000$ | 600000& | 500000$ | 150000$ |
|  |  | O |  |  |  | 100000$ | 120000$ | 150000$ | 150000$ | 100000$ |
|  |  | T | 0 | 0 | 0 | 650000$ | 770000$ | 810000$ | 710000$ | 280000$ |

2. Title of the option Preparing the environmental management system for all of mine activity

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option Preparing the environmental management system for all of mine activity |
| 2.1 | Contract with consultant for designing the HSE integrated management system in | 3 years | Ministry of mine and UNDP and owners | Progress reporting |  |
| 2.2 | Seminar and training workshop on environmental management system in each provinces | 3 years | Ministry of mine and UNDP | Training to persons |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option Preparing the environmental management system for all of mine activity |
| 2 | Activity | H | 150000$ | 150000$ | 50000$ |  |  |  |  |  |
|  |  | C | 100000$ | 120000$ | 70000$ |  |  |  |  |  |
|  |  | O | 80000$ | 50000$ | 40000$ |  |  |  |  |  |
|  |  | T | 330000$ | 320000$ | 160000$ | 0 | 0 | 0 | 0 | 0 |
| 2 | Activity | H | 80000$ | 100000$ | 80000$ |  |  |  |  |  |
|  |  | C | 80000$ | 150000$ | 120000$ |  |  |  |  |  |
|  |  | O | 120000$ | 50000$ | 80000$ |  |  |  |  |  |
|  |  | T | 280000$ | 300000$ | 280000$ | 0 | 0 | 0 | 0 | 0 |

3. Title of the option Dispose the waste and unused materials in sanitary land

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Dispose the waste and unused materials in sanitary land |
| 3.1 | Recognizing the amount of waste in all of mine | 2 years | Ministry of mine and UNDP & owners | Progress report |  |
| 3.2 | Preparing the suitable handling system for mine waste | 2 years | Ministry of mine and UNDP | Introduce the machinery system |  |

Cost Assessment

Explanatory text

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Dispose the waste and unused materials in sanitary land |
| 3 | Activity | H | 50000$ | 60000$ | 40000$ |  |  |  |  |  |
|  |  | C | 80000$ | 90000$ | 60000$ |  |  |  |  |  |
|  |  | O | 40000$ | 50000$ | 30000$ |  |  |  |  |  |
|  |  | T | 170000$ | 200000$ | 130000$ | 0 | 0 | 0 | 0 | 0 |
| 3 | Activity | H | 25000$ | 40000$ | 30000$ |  |  |  |  |  |
|  |  | C | 70000$ | 250000$ | 250000$ |  |  |  |  |  |
|  |  | O | 35000$ | 80000$ | 50000$ |  |  |  |  |  |
|  |  | T | 130000$ | 370000$ | 330000$ | 0 | 0 | 0 | 0 | 0 |

### Action Plan to Reduce PTS Pollution from Oil/gas drilling

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

- Gradual implementation of good environmental management practice in oil drilling sector

- Prepare the HSE management system for all of the drilling sites

- Prepare the EIA before the site selection and drilling

- Environmental management system for drilling activity

- Penalty and court case for pollutant

- Good environmental inspection system

- Design and construction lagoon for dispose the oil test

- Handling system for transfer the oil test

- Transfer the waste to nearest landfill

The proposed options are described in more detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option Gradual implementation of good environmental management practice in oil drilling sector

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option Gradual implementation of good environmental management practice in oil drilling sector |
| 1.1 | Prepare the environmental syllabics | 1 years | UNDP, Iran DOE | Progress report |  |
| 1.2 | Contract with university for teaching the syllabics | 2 years | Oil ministry | Teach to person |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Management option Gradual implementation of good environmental management practice in oil drilling sector |
| 1 | Activity | H | 25000$ | 20000$ |  |  |  |  |  |
|  |  | C | 35000$ | 35000$ |  |  |  |  |  |
|  |  | O | 20000$ | 15000$ |  |  |  |  |  |
|  |  | T | 80000$ | 70000$ | 0 | 0 | 0 | 0 | 0 |
| 1 | Activity | H |  | 20000$ | 20000$ |  |  |  |  |
|  |  | C |  | 35000$ | 35000$ |  |  |  |  |
|  |  | O |  | 15000$ | 15000$ |  |  |  |  |
|  |  | T | 0 | 70000$ | 70000$ | 0 | 0 | 0 | 0 |

2. Title of the option Prepare the HSE management system for the entire drilling site

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option Prepare the HSE management system for all of the drilling site |
| 2.1 | Contract with consultant for preparing the HSE plan | 3 years | Owners – oil ministry | Consultant reporting |  |
| 2.2 | Structural changing according to HSE plan | 3 years | owners | New structural building |  |
| 2.3 | Certification by certificate body | 1 years | Owners | Certification |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option Prepare the HSE management system for the entire drilling site |
| 2 | Activity | H | 20000$ | 20000$ | 20000$ |  |  |  |  |
|  |  | C | 35000$ | 35000$ | 35000$ |  |  |  |  |
|  |  | O | 15000$ | 15000$ | 15000$ |  |  |  |  |
|  |  | T | 70000$ | 70000$ | 70000$ | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  |  | 300000$ | 300000$ | 300000$ |  |  |
|  |  | C |  |  | 500000$ | 500000$ | 500000$ |  |  |
|  |  | O |  |  | 300000$ | 300000$ | 300000$ |  |  |
|  |  | T | 0 | 0 | 1100000$ | 1100000$ | 1100000$ | 0 | 0 |
| 2 | Activity | H |  |  |  |  | 50000$ |  |  |
|  |  | C |  |  |  |  | 60000$ |  |  |
|  |  | O |  |  |  |  | 20000$ |  |  |
|  |  | T | 0 | 0 | 0 | 0 | 1300000$ | 0 | 0 |

3. Title of the option Prepare the EIA before the site selection and drilling

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Prepare the EIA before the site selection and drilling |
| 3.1 | Contract with consultant for preparing the EIA | 2 years | Iran ministry of oil | Progress report |  |
| 3.2 | Approved the report in national committee | 1 years | Oil ministry | Approval |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Prepare the EIA before the site selection and drilling |
| 3 | Activity | H | 250000$ | 300000$ |  |  |  |  |  |
|  |  | C | 250000$ | 250000$ |  |  |  |  |  |
|  |  | O | 100000$ | 150000$ |  |  |  |  |  |
|  |  | T | 600000$ | 700000$ | 0 | 0 | 0 | 0 | 0 |
| 3 | Activity | H |  | 100000$ | 80000$ |  |  |  |  |
|  |  | C |  | 20000$ | 50000$ |  |  |  |  |
|  |  | O |  | 50000$ | 20000$ |  |  |  |  |
|  |  | T | 0 | 170000$ | 150000$ | 0 | 0 | 0 | 0 |

4. Title of the option Environmental management system for drilling activity

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 4. | Title of the option Environmental management system for drilling activity |
| 4.1 | Contract with consultant | 3 years | Oil ministry | Progress report |  |
| 4.2 | Reconstruction on plant | 4 years | Oil ministry | New building |  |
| 4.3 | Edit of plant by certificate body | 1 years | Oil ministry | Certification |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | Management option Environmental management system for drilling activity |
| 4 | Activity | H | 300000$ | 250000$ | 200000$ | 150000$ |  |  |  |
|  |  | C | 400000$ | 300000$ | 250000$ | 150000$ |  |  |  |
|  |  | O | 150000$ | 150000$ | 100000$ | 50000$ |  |  |  |
|  |  | T | 850000$ | 700000$ | 550000$ | 350000$ | 0 | 0 | 0 |
| 4 | Activity | H |  |  | 300000$ | 300000$ | 300000$ | 300000$ |  |
|  |  | C |  |  | 500000$ | 500000$ | 500000$ | 500000$ |  |
|  |  | O |  |  | 200000$ | 200000$ | 200000$ | 200000$ |  |
|  |  | T | 0 | 0 | 1000000$ | 1000000$ | 1000000$ | 1000000$ | 0 |
| 4 | Activity | H |  |  |  |  |  | 150000$ | 100000$ |
|  |  | C |  |  |  |  |  | 150000$ | 200000$ |
|  |  | O |  |  |  |  |  | 50000$ | 150000$ |
|  |  | T | 0 | 0 | 0 | 0 | 0 | 350000$ | 450000$ |

5. Title of the option Penalty and court case for pollutant

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 5. | Title of the option Penalty and court case for pollutant |
| 5.1 | National guide line for penalty | 2 years | Iran DOE | Progress report |  |
| 5.2 | Workshop for judgment legal staff | 2 years | Ministry of legal | Doing |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | Management option Penalty and court case for pollutant |
| 5 | Activity | H |  | 30000$ | 20000$ |  |  |  |  |
|  |  | C |  | 50000$ | 15000$ |  |  |  |  |
|  |  | O |  | 20000$ | 15000$ |  |  |  |  |
|  |  | T | 0 | 100000$ | 50000$ | 0 | 0 | 0 | 0 |
| 5 | Activity | H |  |  | 250000$ |  |  |  |  |
|  |  | C |  |  | 300000$ |  |  |  |  |
|  |  | O |  |  | 150000$ |  |  |  |  |
|  |  | T | 0 | 0 | 700000$ | 0 | 0 | 0 | 0 |

6. Title of the option Good environmental inspection system

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 6. | Title of the option Good environmental inspection system |
| 6.1 | Prepare of environmental inspection guideline | 2years | Iran DOE, ministry OIL | Progress report |  |
| 6.2 | Training the inspector | 3 years | Iran DOE and oil ministry | Introduce the inspectors |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | Management option Good environmental inspection system |
| 6 | Activity | H |  | 30000$ | 20000$ |  |  |  |  |
|  |  | C |  | 50000$ | 15000$ |  |  |  |  |
|  |  | O |  | 20000$ | 15000$ |  |  |  |  |
|  |  | T | 0 | 100000$ | 50000$ | 0 | 0 | 0 | 0 |
| 6 | Activity | H |  |  | 250000$ | 250000$ | 250000$ |  |  |
|  |  | C |  |  | 300000$ | 300000$ | 300000$ |  |  |
|  |  | O |  |  | 150000$ | 150000$ | 150000$ |  |  |
|  |  | T | 0 | 0 | 700000$ | 700000$ | 700000$ | 0 | 0 |

7. Title of the option Design and construction lagoon for dispose the oil test

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 7. | Title of the option Design and construction lagon for dispose the oil test |
| 7.1 | Contract for designing the lagoon | 2 years | Oil ministry | Progress report |  |
| 7.2 | Construction of lagoon | 3 years | Oil ministry | New building |  |
| 7.3 | Workshop the implement of oil treatment | 2 years | Oil ministry and Iran DOE | Doing the workshops |  |

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7 | Management option Design and construction lagon for dispose the oil test |
| 7 | Activity | H |  | 150000$ | 80000$ | 50000$ |  |  |  |
|  |  | C |  | 150000$ | 120000$ | 80000$ |  |  |  |
|  |  | O |  | 100000$ | 50000$ | 20000$ |  |  |  |
|  |  | T | 0 | 400000$ | 250000$ | 150000$ | 0 | 0 | 0 |
| 7 | Activity | H |  |  | 200000$ | 150000$ | 150000$ |  |  |
|  |  | C |  |  | 300000$ | 350000$ | 350000$ |  |  |
|  |  | O |  |  | 150000$ | 150000$ | 150000$ |  |  |
|  |  | T | 0 | 0 | 650000$ | 650000$ | 650000$ | 0 | 0 |
| 7 | Activity | H |  |  |  |  | 80000$ | 150000$ |  |
|  |  | C |  |  |  |  | 120000$ | 150000$ |  |
|  |  | O |  |  |  |  | 50000$ | 100000$ |  |
|  |  | T | 0 | 0 | 0 | 0 | 250000$ | 400000$ | 0 |

8. Title of the option Handling system for transfer the oil test and mud and dispose to landfill

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 8. | Title of the option Handling system for transfer the oil test and mud and dispose to landfill |
| 8.1 | Contract for buying the facility | 2 years | Oil ministry | Payment for buying |  |
| 8.2 | Site selection for landfill | 2 years | Oil ministry | Progress report |  |
| 8.3 | Contract for daily dispose the waste | 1 years | Oil ministry | Progress report |  |

Cost Assessment

Explanatory text

|  |  |  | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8 | Management option Handling system for transfer the oil test and mud and dispose to landfill |
| 8 | Activity | H |  | 150000$ | 80000$ | 50000$ |  |  |  |
|  |  | C |  | 150000$ | 120000$ | 80000$ |  |  |  |
|  |  | O |  | 100000$ | 50000$ | 20000$ |  |  |  |
|  |  | T | 0 | 400000$ | 250000$ | 150000$ | 0 | 0 | 0 |
| 8 | Activity | H |  |  | 200000$ | 150000$ | 150000$ |  |  |
|  |  | C |  |  | 300000$ | 350000$ | 350000$ |  |  |
|  |  | O |  |  | 150000$ | 150000$ | 150000$ |  |  |
|  |  | T | 0 | 0 | 650000$ | 650000$ | 650000$ | 0 | 0 |
| 8 | Activity | H |  |  |  |  | 80000$ | 150000$ |  |
|  |  | C |  |  |  |  | 120000$ | 150000$ |  |
|  |  | O |  |  |  |  | 50000$ | 100000$ |  |
|  |  | T | 0 | 0 | 0 | 0 | 250000$ | 400000$ | 0 |

### Action Plan to Eliminate PTS Pollution from Agriculture Section

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

- Installing a good performance incinerator for burning all of stockpile pesticide

- Burning the polluted soil

- Extend the organic farming

- Integrated pest management for control the pest usage

- Penalty and court case for user of unknown and contraband pesticides

- Public awareness about danger of using illegal trading or unknown pesticides

- Public awareness for regular use of pesticide

- Labelling for disposal of pesticide use boxes for suitable damping site

- Site selection for incinerator

- Incineration of carcase diseased animals

- Management system for recycling the green house Gases

- Lagoon to store polluted water before discharge to river

- Analysis tag for fertilizeres before buying

The proposed options are described in more detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option Installing a good performance incinerator for burning the all of stockpile pesticide

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option Installing a good performance incinerator for burning the all of stockpile pesticide |
| 1.1 | EIA study for site selection the incinerator | 1 years | UNDP , MOJA , Iran DOE | Approved the report |  |
| 1.2 | Contract for buying and installing the incinerator | 1 years | MOJA ,UNDP | Installing |  |
| 1.3 | Learning for maintenance | 1 years | UNDP , MOJA | Teach to person |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Management option Installing a good performance incinerator for burning the all of stockpile pesticide |
| 1 | Activity | H | 100000$ |  |  |  |  |  |  |
|  |  | C | 130000$ |  |  |  |  |  |  |
|  |  | O | 700000$ |  |  |  |  |  |  |
|  |  | T | 300000$ | 0 | 0 | 0 | 0 | 0 | 0 |
| 1 | Activity | H |  | 300000$ |  |  |  |  |  |
|  |  | C |  | 500000$ |  |  |  |  |  |
|  |  | O |  | 300000$ |  |  |  |  |  |
|  |  | T | 0 | 1100000$ | 0 | 0 | 0 | 0 | 0 |
| 1 | Activity | H |  |  | 20000$ |  |  |  |  |
|  |  | C |  |  | 50000$ |  |  |  |  |
|  |  | O |  |  | 30000$ |  |  |  |  |
|  |  | T | 0 | 0 | 100000$ | 0 | 0 | 0 | 0 |

2. Title of the option Burning the contaminant soil

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option Burning the contaminated soil |
| 2.1 | Inventory for amount the soil | 1 years | MOJA,UNDP | Progress report |  |
| 2.2 | Contract with incinerator plant | 1 years | MOJA, UNDP | The contract |  |
| 2.3 | Incineration the soil | 4 years | MOJA | Incineration |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option Burning the contaminant soil |
| 2 | Activity | H | 50000$ |  |  |  |  |  |  |
|  |  | C | 50000$ |  |  |  |  |  |  |
|  |  | O | 20000$ |  |  |  |  |  |  |
|  |  | T | 120000$ | 0 | 0 | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  | 10000$ |  |  |  |  |  |
|  |  | C |  | 15000$ |  |  |  |  |  |
|  |  | O |  | 15000$ |  |  |  |  |  |
|  |  | T | 0 | 40000$ | 0 | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  | 250000$ | 250000$ | 250000$ | 250000$ |  |  |
|  |  | C |  | 350000$ | 350000$ | 350000$ | 350000$ |  |  |
|  |  | O |  | 150000$ | 150000$ | 150000$ | 150000$ |  |  |
|  |  | T | 0 | 750000$ | 750000$ | 750000$ | 750000$ | 0 | 0 |

3. Title of the option Extend the organic farming

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Extend the organic farming |
| 3.1 | Recognize the suitable plant for organic farming | 2 years | UNDP; MOJA | Progress report |  |
| 3.2 | Preparing the ECO labeling for organic product | 1 years | MOJA | Approved the label |  |
| 3.3 | Public awareness for accepting by people | 3 years | UNDP, MOJA | Progress report |  |
| 3.4 | Farming and provide the organic crops | 3 years | MOJA , farm owners | Crops |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Extend the organic farming |
| 3 | Activity | H | 50000$ | 40000$ |  |  |  |  |  |
|  |  | C | 60000$ | 50000$ |  |  |  |  |  |
|  |  | O | 20000$ | 20000$ |  |  |  |  |  |
|  |  | T | 130000$ | 110000$ | 0 | 0 | 0 | 0 | 0 |
| 3 | Activity | H |  | 10000$ |  |  |  |  |  |
|  |  | C |  | 20000$ |  |  |  |  |  |
|  |  | O |  | 10000$ |  |  |  |  |  |
|  |  | T | 0 | 40000$ | 0 | 0 | 0 | 0 | 0 |
| 3 | Activity | H |  | 20000$ | 30000$ | 25000$ | 25000$ |  |  |
|  |  | C |  | 40000$ | 50000$ | 20000$ | 20000$ |  |  |
|  |  | O |  | 10000$ | 20000$ | 15000$ | 15000$ |  |  |
|  |  | T | 0 | 70000$ | 100000$ | 60000$ | 60000$ | 0 | 0 |
| 3 | Activity | H |  |  |  | 20000$ | 30000$ | 25000$ | 25000$ |
|  |  | C |  |  |  | 40000$ | 50000$ | 20000$ | 20000$ |
|  |  | O |  |  |  | 10000$ | 20000$ | 15000$ | 15000$ |
|  |  | T | 0 | 0 | 0 | 70000$ | 100000$ | 60000$ | 60000$ |

4. Title of the option Integrated pest management for control the pest

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 4. | Title of the option Integrated pest management for control the pest |
| 4.1 | Selected the pilot farm for implement the program | 3 years | UNDP, MOJA | Progress report |  |
| 4.2 | Elimination the pesticides | 2 years | UNDP, MOJA | Progress report |  |
| 4.3 | Extend the IPM method to farms | 2 years | UNDP, MOJA | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | Management option Integrated pest management for control the pest |
| 4 | Activity | H | 200000$ | 100000$ | 100000$ |  |  |  |  |
|  |  | C | 250000$ | 120000$ | 120000$ |  |  |  |  |
|  |  | O | 80000$ | 80000$ | 80000$ |  |  |  |  |
|  |  | T | 550000$ | 300000$ | 300000$ | 0 | 0 | 0 | 0 |
| 4 | Activity | H |  | 50000$ | 30000$ |  |  |  |  |
|  |  | C |  | 70000$ | 50000$ |  |  |  |  |
|  |  | O |  | 40000$ | 20000$ |  |  |  |  |
|  |  | T | 0 | 160000$ | 100000$ | 0 | 0 | 0 | 0 |
| 4 | Activity | H |  |  | 20000$ | 25000$ |  |  |  |
|  |  | C |  |  | 30000$ | 35000$ |  |  |  |
|  |  | O |  |  | 10000$ | 15000$ |  |  |  |
|  |  | T | 0 | 0 | 60000$ | 75000$ | 0 | 0 | 0 |

5. Title of the option Penalty and court case for user of unknown and contraband pesticide

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 5. | Title of the option Penalty and court case for user of unknown and contraband pesticide |
| 5.1 | Prepare the guideline for index the polluter | 2 years | MOJA, and court ministry | Progress report |  |
| 5.2 | Implement the guideline | 2 years | MOJA, and court ministry | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | Management option Penalty and court case for user of unknown and contraband pesticide |
| 5 | Activity | H | 10000$ | 5000$ |  |  |  |  |  |
|  |  | C | 12000$ | 12000$ |  |  |  |  |  |
|  |  | O | 8000$ | 7000$ |  |  |  |  |  |
|  |  | T | 30000$ | 24000$ | 0 | 0 | 0 | 0 | 0 |
| 5 | Activity | H |  | 8000$ | 5000$ |  |  |  |  |
|  |  | C |  | 10000$ | 8000$ |  |  |  |  |
|  |  | O |  | 5000$ | 5000$ |  |  |  |  |
|  |  | T | 0 | 23000$ | 18000$ | 0 | 0 | 0 | 0 |

6. Title of the option Public awareness about danger of use illegal trading or unknown pesticide

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 6. | Title of the option Public awareness about danger of use illegal trading or unknown pesticide |
| 6.1 | Prepare workshop and meeting | 3 years | UNDP, MOJA | Progress report |  |
| 6.2 | Training to agriculture engineers | 2 years | UNDP, MOJA | Progress report |  |
| 6.3 | Cooperative with TV, newspaper and magazine | 4 years | UNDP, MOJA | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | Management option Public awareness about danger of use illegal trading or unknown pesticide |
| 6 | Activity | H | 80000$ | 70000$ | 50000$ |  |  |  |  |
|  |  | C | 120000$ | 100000$ | 70000$ |  |  |  |  |
|  |  | O | 50000$ | 30000$ | 30000$ |  |  |  |  |
|  |  | T | 250000$ | 200000$ | 150000$ | 0 | 0 | 0 | 0 |
| 6 | Activity | H |  |  | 20000$ | 15000$ |  |  |  |
|  |  | C |  |  | 50000$ | 25000$ |  |  |  |
|  |  | O |  |  | 30000$ | 10000$ |  |  |  |
|  |  | T | 0 | 0 | 100000$ | 50000$ | 0 | 0 | 0 |
| 6 | Activity | H |  |  |  | 100000$ | 100000$ | 100000$ | 100000$ |
|  |  | C |  |  |  | 150000$ | 150000$ | 150000$ | 150000$ |
|  |  | O |  |  |  | 50000$ | 50000$ | 50000$ | 50000$ |
|  |  | T | 0 | 0 | 0 | 250000$ | 250000$ | 250000$ | 250000$ |

7. Title of the option Public awareness for regular use of pesticide

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 7. | Title of the option Public awareness for regular use of pesticide |
| 7.1 | Prepare workshop and meeting | 3 years | UNDP, MOJA | Progress report |  |
| 7.2 | Training to agriculture engineers | 2 years | UNDP, MOJA | Progress report |  |
| 7.3 | Cooperative with TV, newspaper and magazine | 4 years | UNDP, MOJA | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7 | Management option Public awareness for regular use of pesticide |
| 7 | Activity | H | 120000$ | 100000$ | 70000$ |  |  |  |  |
|  |  | C | 50000$ | 30000$ | 30000$ |  |  |  |  |
|  |  | O | 250000$ | 200000$ | 150000$ | 0 | 0 | 0 | 0 |
|  |  | T |  |  | 20000$ | 15000$ |  |  |  |
| 7 | Activity | H |  |  | 50000$ | 25000$ |  |  |  |
|  |  | C |  |  | 30000$ | 10000$ |  |  |  |
|  |  | O | 0 | 0 | 100000$ | 50000$ | 0 | 0 | 0 |
|  |  | T |  |  |  | 100000$ | 100000$ | 100000$ | 100000$ |
| 7 | Activity | H |  |  |  | 150000$ | 150000$ | 150000$ | 150000$ |
|  |  | C |  |  |  | 50000$ | 50000$ | 50000$ | 50000$ |
|  |  | O | 0 | 0 | 0 | 250000$ | 250000$ | 250000$ | 250000$ |
|  |  | T | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

8. Title of the option Labelling for dispose the pesticide use boxes to suitable damping site

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 8. | Title of the option Labelling for dispose the pesticide use boxes to suitable damping site |
| 8.1 | Preparing the label | 1 years | MOJA | Progress report |  |
| 8.2 | Learning to farmers | 4 years | UNDP, MOJA | Progress report |  |
| 8.3 | Cooperative for extend the sanitary dispose method | 3 years | UNDP, MOJA | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8 | Management option Labelling for dispose the pesticide use boxes to suitable damping site |
| 8 | Activity | H |  |  |  |  |  |  |  |
|  |  | C |  |  |  |  |  |  |  |
|  |  | O |  |  |  |  |  |  |  |
|  |  | T | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 | Activity | H | 30000$ | 20000$ | 15000$ | 15000$ |  |  |  |
|  |  | C | 50000$ | 35000$ | 25000$ | 20000$ |  |  |  |
|  |  | O | 15000$ | 10000$ | 10000$ | 5000$ |  |  |  |
|  |  | T | 95000$ | 65000$ | 50000$ | 40000$ | 0 | 0 | 0 |
| 8 | Activity | H |  | 15000$ | 15000$ | 15000$ |  |  |  |
|  |  | C |  | 25000$ | 20000$ | 20000$ |  |  |  |
|  |  | O |  | 10000$ | 5000$ | 5000$ |  |  |  |
|  |  | T | 0 | 50000$ | 40000$ | 40000$ | 0 | 0 | 0 |

9. Title of the option Site selection for incinerator

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option Site selection for incinerator |
| 1.1 | Contract for EIA and sit selection | 2 years | UNDP, MOJA | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 9 | Management option Site selection for incinerator |
| 9 | Activity | H | 20000$ |  |  |  |  |  |  |
|  |  | C | 80000$ |  |  |  |  |  |  |
|  |  | O | 30000$ |  |  |  |  |  |  |
|  |  | T | 130000$ | 0 | 0 | 0 | 0 | 0 | 0 |

10. Title of the option Management system for recycling the green house plastics

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 10. | Title of the option Management system for recycling the green house plastics |
| 10.1 | Preparing the management system for recycling | 2 years | MOJA , UNDP | Progress report |  |
| 1.2 | Learning to farmers | 3 years | MOJA , UNDP | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10 | Management option Management system for recycling the green house plastics |
| 10 | Activity | H | 20000$ | 30000$ |  |  |  |  |  |
|  |  | C | 60000$ | 50000$ |  |  |  |  |  |
|  |  | O | 15000$ | 20000$ |  |  |  |  |  |
|  |  | T | 95000$ | 100000$ | 0 | 0 | 0 | 0 | 0 |
| 10 | Activity | H |  | 10000$ | 10000$ | 10000$ |  |  |  |
|  |  | C |  | 25000$ | 25000$ | 25000$ |  |  |  |
|  |  | O |  | 15000$ | 15000$ | 15000$ |  |  |  |
|  |  | T | 0 | 50000$ | 50000$ | 50000$ | 0 | 0 | 0 |

11. Title of the option Lagoon for polluted water for store and elimination the hazards before discharge to river

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 11. | Title of the option Lagoon for polluted water for store and elimination of hazards before discharge to river |
| 11.1 | Engineering study for construction | 2 years | UNDP, MOJA | Progress report |  |
| 11.2 | Contract for construction of lagoon | 6 years | UNDP, MOJA | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11 | Management option Lagoon for polluted water for store and elimination the hazards before discharge to river |
| 1 | Activity | H | 30000$ | 25000$ |  |  |  |  |  |
|  |  | C | 40000$ | 35000$ |  |  |  |  |  |
|  |  | O | 15000$ | 30000$ |  |  |  |  |  |
|  |  | T | 85000$ | 90000$ | 0 | 0 | 0 | 0 | 0 |
| 11 | Activity | H |  | 80000$ | 50000$ | 50000$ | 50000$ | 50000$ | 50000$ |
|  |  | C |  | 150000$ | 16000$ | 16000$ | 16000$ | 16000$ | 16000$ |
|  |  | O |  | 40000$ | 30000$ | 30000$ | 30000$ | 30000$ | 30000$ |
|  |  | T | 0 | 270000$ | 240000$ | 240000$ | 240000$ | 240000$ | 240000$ |

12. Title of the option Analysis tag for fertilizer before buying

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 12. | Title of the option Analysis tag for fertilizer before buying |
| 12.1 | Prepare the guideline for effectiveness of pesticide | 2 years | MOJA | Approved in cabint |  |
| 12.2 | Analyzing before buying the pesticide by company | 3 years | MOJA | Progress report |  |

Cost Assessment

Explanatory text

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12 | Management option Analysis tag for fertilizer before buying |
| 12 | Activity | H | 30000$ | 30000$ |  |  |  |  |  |
|  |  | C | 40000$ | 40000$ |  |  |  |  |  |
|  |  | O | 15000$ | 15000$ |  |  |  |  |  |
|  |  | T | 85000$ | 85000$ | 0 | 0 | 0 | 0 | 0 |
| 12 | Activity | H |  | 25000$ | 25000$ | 25000$ |  |  |  |
|  |  | C |  | 35000$ | 35000$ | 35000$ |  |  |  |
|  |  | O |  | 30000$ | 30000$ | 30000$ |  |  |  |
|  |  | T | 0 | 90000$ | 90000$ | 90000$ | 0 | 0 | 0 |

### Action Plan to Remediate/Eliminate Stores/Stockpiles of Banned/Obsolete PTS pesticides

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

  - The gathering of pesticides and incinerate them in a suitable incinerator

  - Installation the suitable incineration for burning the POPs and other pesticides

3.   Incinerate the expired Drug in Rasht, Gorgan& Sari veterinary and         pharmacy stockpile

The proposed options are described in more detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option The gathering of pesticides and incineration of them in a suitable incinerator

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option The gathering of pesticides and incineration of them in a suitable incinerator |
| 1.1 | Facility for safe gathering of POPs pesticide | 2 years | UNDP and jahad agriculture ministry | Progress report |  |
| 1.2 | Workshop for training the employee | 1 years | UNDP and MOJA | Doing the workshop |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Management option The gathering of pesticides and incineration of them in a suitable incinerator |
| 1 | Activity | H | 30000$ | 25000$ |  |  |  |
|  |  | C | 80000$ | 70000$ |  |  |  |
|  |  | O | 40000$ | 35000$ |  |  |  |
|  |  | T | 150000$ | 130000$ | 0 | 0 | 0 |
| 1 | Activity | H |  | 20000$ |  |  |  |
|  |  | C |  | 35000$ |  |  |  |
|  |  | O |  | 15000$ |  |  |  |
|  |  | T | 0 | 60000$ | 0 | 0 | 0 |

2. Title of the option Installation the suitable incineration for burning the POPs and other pesticides

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option Installation the suitable incineration for burning the POPs and other pesticides |
| 2.1 | Contract for site selection the incinerators | 1 years | UNDP and Iran government MOJA | Progress report |  |
| 2.2 | Buying the incinerator | 2 years | UNDP and Iran government MOJA | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option Installation the suitable incineration for burning the POPs and other pesticides |
| 2 | Activity | H | 30000$ |  |  |  |  |
|  |  | C | 50000$ |  |  |  |  |
|  |  | O | 25000$ |  |  |  |  |
|  |  | T | 105000$ | 0 | 0 | 0 | 0 |
| 2 | Activity | H | 250000$ | 300000$ |  |  |  |
|  |  | C | 300000$ | 350000$ |  |  |  |
|  |  | O | 50000$ | 50000$ |  |  |  |
|  |  | T | 600000$ | 700000$ | 0 | 0 | 0 |

3. Title of the option Incineration the expired Drug in Rasht, Gorgan& Sari veterinary and pharmacy stockpile

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Incineration the expired Drug in Rasht, Gorgan& Sari veterinary and pharmacy stockpile |
| 3.1 | Inventory from drug stockpile | 1 years | UNDP, MOJA | Progress report |  |
| 3.2 | Contract for handling and incineration of drug | 4 years | UNDP, MOJA | Progress report |  |

Cost Assessment

Explanatory text

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Incineration the expired Drug in Rasht, Gorgan& Sari veterinary and pharmacy stockpile |
| 3 | Activity | H | 30000$ |  |  |  |  |
|  |  | C | 40000$ |  |  |  |  |
|  |  | O | 20000$ |  |  |  |  |
|  |  | T | 90000$ | 0 | 0 | 0 | 0 |
| 3 | Activity | H |  | 50000$ | 50000$ | 50000$ | 50000$ |
|  |  | C |  | 80000$ | 80000$ | 80000$ | 80000$ |
|  |  | O |  | 25000$ | 25000$ | 25000$ | 25000$ |
|  |  | T | 0 | 155000$ | 155000$ | 155000$ | 155000$ |

### Action Plan to Remediate PTS contaminated sites (including landfills)

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

- Use of GIS method for site selection of landfill

- Site selection out of provinces state

- Design and Constriction of landfill for waste disposal

- Installing the  Compost machinery for near villages

The proposed options are described in more detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option Use of GIS method for site selection of landfill

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option Use of GIS method for site selection of landfill |
| 1.1 | Contract for preparing the site mapping | 1 years | UNDP, interior ministry | Progress report |  |
| 1.2 | EIA study for site selection | 2 years | UNDP, interior ministry | Approved the report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Management option Use of GIS method for site selection of landfill |
| 1 | Activity | H | 30000$ |  |  |  |  |  |
|  |  | C | 60000$ |  |  |  |  |  |
|  |  | O | 30000$ |  |  |  |  |  |
|  |  | T | 120000$ | 0 | 0 | 0 | 0 | 0 |
| 1 | Activity | H |  | 25000$ | 15000$ |  |  |  |
|  |  | C |  | 45000$ | 30000$ |  |  |  |
|  |  | O |  | 20000$ | 20000$ |  |  |  |
|  |  | T | 0 | 90000$ | 65000$ | 0 | 0 | 0 |

2. Title of the option Design and Constriction of land fill for dispose the waste

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option Design and Constriction of land fill for dispose the waste |
| 2.1 | Contract for phase 1 &2 of land fill | 2 years | IRAN DOE, UNDP, ministry of interior | Progress report |  |
| 2.2 | Contract for construction of landfill | 4 years | IRAN DOE, UNDP, ministry of interior | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option Design and Constriction of land fill for dispose the waste |
| 2 | Activity | H | 25000$ | 15000$ |  |  |  |  |
|  |  | C | 50000$ | 35000$ |  |  |  |  |
|  |  | O | 20000$ | 20000$ |  |  |  |  |
|  |  | T | 95000$ | 70000$ | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  |  | 120000$ | 120000$ | 120000$ | 70000$ |
|  |  | C |  |  | 200000$ | 200000$ | 200000$ | 120000$ |
|  |  | O |  |  | 50000$ | 50000$ | 50000$ | 30000$ |
|  |  | T | 0 | 0 | 370000$ | 370000$ | 370000$ | 220000$ |

3. Title of the option Installing the Compost machinery for some near city

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Installing the Compost machinery for some near city |
| 3.1 | Inventory for the amount of compost able waste | 2 years | UNDP, MOJA , DOE, interior ministry | Progress report |  |
| 3.2 | Site selection for installing the machinery | 2 years | UNDP, MOJA , DOE, interior ministry | Progress report |  |
| 3.3 | Buying and installing the machinery | 5 years | UNDP, MOJA , DOE, interior ministry | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Installing the Compost machinery for some near city |
| 3 | Activity | H | 20000$ | 20000$ |  |  |  |  |
|  |  | C | 35000$ | 35000$ |  |  |  |  |
|  |  | O | 15000$ | 15000$ |  |  |  |  |
|  |  | T | 70000$ | 70000$ | 0 | 0 | 0 | 0 |
| 3 | Activity | H |  | 20000$ | 20000$ |  |  |  |
|  |  | C |  | 25000$ | 25000$ |  |  |  |
|  |  | O |  | 15000$ | 15000$ |  |  |  |
|  |  | T | 0 | 60000$ | 60000$ | 0 | 0 | 0 |
| 3 | Activity | H |  |  | 150000$ | 150000$ | 150000$ | 150000$ |
|  |  | C |  |  | 250000$ | 250000$ | 250000$ | 250000$ |
|  |  | O |  |  | 80000$ | 80000$ | 80000$ | 80000$ |
|  |  | T | 0 | 0 | 480000$ | 480000$ | 480000$ | 480000$ |

4. Title of the option Design and constriction for rural waste land fill in village

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 4. | Title of the option Design and constriction for rural waste land fill in village |
| 4.1 | Designing the topics environmental engineer small size village landfill | 2 years | UNDP, interior ministry | Progress report |  |
| 4.2 | Construction the plant in village | 8 years | UNDP, interior ministry | Progress report |  |

Cost Assessment

Explanatory text

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | Management option Design and constriction for rural waste land fill in village |
| 4 | Activity | H | 20000$ | 20000$ |  |  |  |  |
|  |  | C | 40000$ | 40000$ |  |  |  |  |
|  |  | O | 15000$ | 15000$ |  |  |  |  |
|  |  | T | 75000$ | 75000$ | 0 | 0 | 0 | 0 |
| 4 | Activity | H |  | 80000$ | 60000$ | 60000$ | 60000$ | 60000$ |
|  |  | C |  | 120000$ | 100000$ | 100000$ | 100000$ | 100000$ |
|  |  | O |  | 30000$ | 20000$ | 20000$ | 20000$ | 20000$ |
|  |  | T | 0 | 230000$ | 180000$ | 180000$ | 180000$ | 180000$ |

### Action Plan to phase out PCB contaminated equipment (e.g. transformers and capacitors)

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

- phase – out the PCB transformer

- Separation PCB product from the transformer and incineration of them in suitable incinerator

- Site selection and purchase for buying and install the incinerator

- Analyzing the soil and under ground water for contaminated by PCB and diffusion of PCB in stockpile in Gilan, Mazandaran and Golestan

The proposed options are described in more detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its implementation strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option phase – out the PCB transformer

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option phase – out the PCB transformer |
| 1.1 | Buying other transformer and replace with under working PCB transformers | 3 years | Ministry of power | Doing |  |
| 1.2 | The gathering PCB transformer | 2 years | Ministry of power and UNDP | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Management option phase – out the PCB transformer |
| 1.1 | Activity | H | 250000$ | 150000$ | 150000$ |  |  |
|  |  | C | 300000$ | 250000$ | 250000$ |  |  |
|  |  | O | 150000$ | 100000$ | 100000$ |  |  |
|  |  | T | 700000$ | 500000$ | 500000$ | 0 | 0 |
| 1.2 | Activity | H |  | 120000$ | 100000$ |  |  |
|  |  | C |  | 150000$ | 120000$ |  |  |
|  |  | O |  | 80000$ | 50000$ |  |  |
|  |  | T | 0 | 350000$ | 270000$ | 0 | 0 |

2. Title of the option Separation PCB product from the transformer and incineration of them in suitable incinerator

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option Separation PCB product from the transformer and incineration of them in suitable incinerator |
| 2.1 | The gathering of PCB product for safe handling | 1 years | Ministry of power | Progress report |  |
| 2.2 | Burning the PCB | 3 years | UNDP, ministry of power | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option Separation PCB product from the transformer and incineration of them in suitable incinerator |
| 2.1 | Activity | H | 25000$ |  |  |  |  |
|  |  | C | 40000$ |  |  |  |  |
|  |  | O | 20000$ |  |  |  |  |
|  |  | T | 85000$ | 0 | 0 | 0 | 0 |
| 2.2 | Activity | H |  | 120000$ | 120000$ | 120000$ |  |
|  |  | C |  | 180000$ | 180000$ | 180000$ |  |
|  |  | O |  | 40000$ | 40000$ | 40000$ |  |
|  |  | T | 0 | 340000$ | 340000$ | 340000$ | 0 |

3. Title of the option Site selection and purchase for buying the incinerator and install it

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Site selection and purchase for buying the incinerator and install it |
| 3.1 | EIA study for site selection | 1 years | Ministry of power | Approved the study |  |
| 3.2 | Contract for buying the incinerator | 2 years | Ministry of power | Progress report |  |
| 3.3 | Installing the facility | 2 years | Ministry of power | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Site selection and purchase for buying the incinerator and install it |
| 3.1 | Activity | H | 25000$ |  |  |  |  |
|  |  | C | 35000$ |  |  |  |  |
|  |  | O | 20000$ |  |  |  |  |
|  |  | T | 80000$ | 0 | 0 | 0 | 0 |
| 3.2 | Activity | H |  | 200000$ | 200000$ |  |  |
|  |  | C |  | 300000$ | 300000$ |  |  |
|  |  | O |  | 150000$ | 150000$ |  |  |
|  |  | T | 0 | 650000$ | 650000$ | 0 | 0 |
| 3.3 | Activity | H |  |  | 30000$ | 30000$ |  |
|  |  | C |  |  | 35000$ | 35000$ |  |
|  |  | O |  |  | 10000$ | 10000$ |  |
|  |  | T | 0 | 0 | 75000$ | 75000$ | 0 |

4 Title of the option Analyzing the soil and under ground water for contaminated by PCB and diffusion of PCB in stockpile in Gilan, Mazandaran and Golestan

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 4. | Title of the option Analyzing the soil and under ground water for contaminated by PCB and diffusion of PCB in stockpile in Gilan, Mazandaran and Golestan |
| 4.1 | Inventory for recognising the contaminated soil | 1 years | UNDP, ministry of power | Progress report |  |
| 4.2 | Sampling from the soil | 2 years | UNDP, ministry of power | Progress report |  |
| 4.3 | Analyzing the sample | 1 years | UNDP, ministry of power | Progress report |  |
| 4,4 | Data analyzing | 1 years | UNDP, ministry of power | Progress report |  |

Cost Assessment

Explanatory text

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | Management option Analyzing the soil and under ground water for contaminated by PCB and diffusion of PCB in stockpile in Gilan, Mazandaran and Golestan |
| 4.1 | Activity | H | 10000$ |  |  |  |  |
|  |  | C | 15000$ |  |  |  |  |
|  |  | O | 10000$ |  |  |  |  |
|  |  | T | 35000$ | 0 | 0 | 0 | 0 |
| 4.2 | Activity | H |  | 10000$ | 10000$ |  |  |
|  |  | C |  | 15000$ | 15000$ |  |  |
|  |  | O |  | 10000$ | 10000$ |  |  |
|  |  | T | 0 | 35000$ | 35000$ | 0 | 0 |
| 4.3 | Activity | H |  |  | 30000$ |  |  |
|  |  | C |  |  | 40000$ |  |  |
|  |  | O |  |  | 25000$ |  |  |
|  |  | T | 0 | 0 | 95000$ | 0 | 0 |
| 4.4 | Activity | H |  |  |  | 10000$ |  |
|  |  | C |  |  |  | 25000$ |  |
|  |  | O |  |  |  | 15000$ |  |
|  |  | T | 0 | 0 | 0 | 50000$ | 0 |

### Action Plan to Reduce Pollution by Ships

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

1 .Forbidden use of tin colour for painting the ships by PSO

2. Construction waste water treatment in all of port and fish harbour

3. Construction reception facility in Anzali, Amirabad port

4. Teaching sea men about the marine environmental protection

5. Penalty and court case for pollutant

6. Pump station in small harbour and ports for fuelling boats and ships

7. Preparing recycling guideline

The proposed options are described in more detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its implementation strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option Forbidden use of tin paint for painting the ships by PSO

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option Forbidden use of tin paint for painting the ships by PSO |
| 1.1 | Prepare the guideline for formation the Tin free paint | 1 years | PSO and industries | Progress report |  |
| 1.2 | Prepare the law and approved that in parliament | 2 years | PSO and DOE | Approved the law |  |
| 1.3 | Prepare guideline for extend the tin free antifouling paint | 1 years | PSO & DOE | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Management option Forbidden use of tin paint for painting the ships by PSO |
| 1 | Activity | H | 10000$ |  |  |  |  |  |  |  |
|  |  | C | 12000$ |  |  |  |  |  |  |  |
|  |  | O | 8000$ |  |  |  |  |  |  |  |
|  |  | T | 28000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 1 | Activity | H | 8000$ | 8000$ |  |  |  |  |  |  |
|  |  | C | 12000$ | 12000$ |  |  |  |  |  |  |
|  |  | O | 5000$ | 5000$ |  |  |  |  |  |  |
|  |  | T | 25000$ | 25000$ | 0 | 0 | 0 | 0 | 0 | 0 |
| 1 | Activity | H |  |  | 10000$ |  |  |  |  |  |
|  |  | C |  |  | 12000$ |  |  |  |  |  |
|  |  | O |  |  | 5000$ |  |  |  |  |  |
|  |  | T | 0 | 0 | 27000$ | 0 | 0 | 0 | 0 | 0 |

2. Title of the option Construction waste water treatment in all of port and fish harbour

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option Construction waste water treatment in all of port and fish harbour |
| 2.1 | Consultant and designing the waste water treatment | 2 years | Shilat , PSO &UNDP | Progress report |  |
| 2.2 | Phases 1 and 2 engineering designing | 2 years | Shilat , PSO &UNDP | Progress report |  |
| 2.3 | Construction the waste water plant | 4 years | Shilat , PSO &UNDP | The building |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option Construction waste water treatment in all of port and fish harbour |
| 2 | Activity | H | 20000$ | 12000$ |  |  |  |  |  |  |
|  |  | C | 50000$ | 15000$ |  |  |  |  |  |  |
|  |  | O | 30000$ | 10000$ |  |  |  |  |  |  |
|  |  | T | 100000$ | 27000$ | 0 | 0 | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  | 20000$ | 20000$ |  |  |  |  |  |
|  |  | C |  | 35000$ | 35000$ |  |  |  |  |  |
|  |  | O |  | 15000$ | 15000$ |  |  |  |  |  |
|  |  | T | 0 | 70000$ | 70000$ | 0 | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  |  | 300000$ | 100000$ | 120000$ | 120000$ |  |  |
|  |  | C |  |  | 500000$ | 150000$ | 160000$ | 160000$ |  |  |
|  |  | O |  |  | 150000$ | 80000$ | 100000$ | 100000$ |  |  |
|  |  | T | 0 | 0 | 850000$ | 230000$ | 380000$ | 380000$ | 0 | 0 |

3. Title of the option Construction reception facility in Anzali, Amirabad port

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Construction reception facility in Anzali, Amirabad port |
| 3.1 | Engineering study for facility | 1 years | PSO & UNDP | Progress report |  |
| 3.2 | Construction the facility | 3 years | PSO & UNDP | The building |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Construction reception facility in Anzali, Amirabad port |
| 3 | Activity | H | 20000$ |  |  |  |  |  |  |  |
|  |  | C | 35000$ |  |  |  |  |  |  |  |
|  |  | O | 15000$ |  |  |  |  |  |  |  |
|  |  | T | 70000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 | Activity | H |  | 300000$ | 100000$ | 120000$ |  |  |  |  |
|  |  | C |  | 500000$ | 150000$ | 160000$ |  |  |  |  |
|  |  | O |  | 150000$ | 80000$ | 100000$ |  |  |  |  |
|  |  | T | 0 | 850000$ | 230000$ | 380000$ | 0 | 0 | 0 | 0 |

4. Title of the option Learning sea man about the marine environmental protection

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 4. | Title of the option Learning sea man about the marine environmental protection |
| 4.1 | Marine environmental workshop | 2 years | PSO, Shilat, DOE & UNDP | Progress report |  |
| 4.2 | Prepare marine environmental syllabuses | 1 years | PSO, Shilat, DOE | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | Management option Learning sea man about the marine environmental protection |
| 4 | Activity | H | 25000$ | 25000$ |  |  |  |  |  |  |
|  |  | C | 50000$ | 50000$ |  |  |  |  |  |  |
|  |  | O | 35000$ | 35000$ |  |  |  |  |  |  |
|  |  | T | 110000$ | 110000$ | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 | Activity | H | 10000$ |  |  |  |  |  |  |  |
|  |  | C | 15000$ |  |  |  |  |  |  |  |
|  |  | O | 10000$ |  |  |  |  |  |  |  |
|  |  | T | 35000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

5. Title of the option Penalty and court case for pollutant

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 5. | Title of the option Penalty and court case for polluter |
| 5.1 | Prepare the workshop for the judgment on marine environmental protection | 1 years | DOE & UNDP | Progress report |  |
| 5.2 | Prepare the guideline for law and legal | 2 years | DOE & Iran judgment ministry |  |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | Management option Penalty and court case for polluter |
| 5 | Activity | H | 20000$ |  |  |  |  |  |  |  |
|  |  | C | 35000$ |  |  |  |  |  |  |  |
|  |  | O | 10000$ |  |  |  |  |  |  |  |
|  |  | T | 65000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 | Activity | H | 12000$ | 12000$ |  |  |  |  |  |  |
|  |  | C | 18000$ | 18000$ |  |  |  |  |  |  |
|  |  | O | 10000$ | 10000$ |  |  |  |  |  |  |
|  |  | T | 40000$ | 40000$ | 0 | 0 | 0 | 0 | 0 | 0 |

6. Title of the option Pump station in small harbour and ports for fuelling the boat and ships

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 6. | Title of the option Pump station in small harbour and ports for fuelling the boat and ships |
| 6.1 | Engineer designing for pump stations | 2 years | UNDP& Shilat & city council | Progress report |  |
| 6.2 | Site maping for good facility the pump station | 2 years | UNDP& Shilat & city council | Progress report |  |
| 6.3 | Contract for construction | 4 years | Shilat , city council | Fuel station building |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | Management option Pump station in small harbour and ports for fuelling the boat and ships |
| 6 | Activity | H | 30000$ | 20000$ |  |  |  |  |  |  |
|  |  | C | 45000$ | 35000$ |  |  |  |  |  |  |
|  |  | O | 20000$ | 10000$ |  |  |  |  |  |  |
|  |  | T | 95000$ | 65000$ | 0 | 0 | 0 | 0 | 0 | 0 |
| 6 | Activity | H |  | 20000$ | 20000$ |  |  |  |  |  |
|  |  | C |  | 35000$ | 35000$ |  |  |  |  |  |
|  |  | O |  | 10000$ | 10000$ |  |  |  |  |  |
|  |  | T | 0 | 65000$ | 65000$ | 0 | 0 | 0 | 0 | 0 |
| 6 | Activity | H |  |  | 100000$ | 100000$ | 100000$ | 100000$ |  |  |
|  |  | C |  |  | 120000$ | 120000$ | 120000$ | 120000$ |  |  |
|  |  | O |  |  | 60000$ | 60000$ | 60000$ | 60000$ |  |  |
|  |  | T | 0 | 0 | 280000$ | 280000$ | 280000$ | 280000$ | 0 | 0 |

7. Title of the option Preparing guideline for recycling the boat and ship

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 7. | Title of the option Preparing guideline for recycling the boat and ship |
| 7.1 | Inventory from the boat and ships need to phase out | 1 years | UNDP PSO& shilat | Progress report |  |
| 7.2 | Contract for study and preparing the recycle guideline | 2 years | UNDP PSO& shilat | Progress report |  |

Cost Assessment

Explanatory text

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7 | Management option Preparing guideline for recycling the boat and ship |
| 7 | Activity | H | 30000$ |  |  |  |  |  |  |  |
|  |  | C | 70000$ |  |  |  |  |  |  |  |
|  |  | O | 25000$ |  |  |  |  |  |  |  |
|  |  | T | 125000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 | Activity | H |  | 20000$ | 20000$ |  |  |  |  |  |
|  |  | C |  | 30000$ | 30000$ |  |  |  |  |  |
|  |  | O |  | 15000$ | 15000$ |  |  |  |  |  |
|  |  | T | 0 | 65000$ | 65000$ | 0 | 0 | 0 | 0 | 0 |

### Action Plan to Eliminate Dumping of PTS contaminated waste into the Caspian Sea

Management options

Based on the analysis of the country baseline situation, considering the provisions of the relevant international treaties and national policies, pursuant to the national priorities and objectives for PTS management, the following management options were identified to address the priority problems and contribute to the overall reduction of PTS pollution of the Caspian:

- Penalty and court case for pollutant

- Designation and construction of urban water waste treatment in three littoral provinces.

- Using of anaerobic septic tank for rural waste water treatment

- Purchase and install the compost facility

- Site selection for urban disposal with GIS soft wares.

- Film, broacher, poster, leaflet and meeting on marine environmental protection

The proposed actions are described in detail in the following text. For each management option an explanatory text describes the rationale behind selecting the particular option; its strategy in table form, and the assumed implementation costs.

Implementation strategy

1. Title of the option Penalty and court case for polluter

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 1. | Title of the option Penalty and court case for polluter |
| 1.1 | Workshop for judgment on marine environmental pollution | 2 years | UNDP, city council & DOE | Teach to person |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Management option Penalty and court case for polluter |
| 1 | Activity | H | 10000$ |  |  |  |  |  |  |  |  |
|  |  | C | 20000$ |  |  |  |  |  |  |  |  |
|  |  | O | 8000$ |  |  |  |  |  |  |  |  |
|  |  | T | 38000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

2. Title of the option Designer and construction of water waste treatment for urban in three littoral provinces

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 2. | Title of the option Designer and construction of water waste treatment for urban in three littoral provinces |
| 2.1 | Inventory and study for amount the waste water | 3 years | UNDP, ministry of power | Progress report |  |
| 2.2 | EIA study for site selection | 3 years | UNDP, ministry of power | Progress report |  |
| 2.3 | Phase 1 &2 for engineer designing | 3 years | UNDP, ministry of power | Progress report |  |
| 2.4 | Contract for construction the plant | 8 years | UNDP, ministry of power | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Management option Designer and construction of water waste treatment for urban in three littoral provinces |
| 2 | Activity | H | 15000$ | 15000$ | 15000$ |  |  |  |  |  |  |
|  |  | C | 25000$ | 25000$ | 25000$ |  |  |  |  |  |  |
|  |  | O | 10000$ | 10000$ | 10000$ |  |  |  |  |  |  |
|  |  | T | 50000$ | 50000$ | 50000$ | 0 | 0 | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  | 20000$ | 20000$ | 20000$ |  |  |  |  |  |
|  |  | C |  | 25000$ | 25000$ | 25000$ |  |  |  |  |  |
|  |  | O |  | 20000$ | 20000$ | 20000$ |  |  |  |  |  |
|  |  | T | 0 | 65000$ | 65000$ | 65000$ | 0 | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  | 20000$ | 20000$ | 20000$ |  |  |  |  |  |
|  |  | C |  | 25000$ | 25000$ | 25000$ |  |  |  |  |  |
|  |  | O |  | 20000$ | 20000$ | 20000$ |  |  |  |  |  |
|  |  | T | 0 | 65000$ | 65000$ | 65000$ | 0 | 0 | 0 | 0 | 0 |
| 2 | Activity | H |  | 200000$ | 200000$ | 200000$ | 200000$ | 200000$ | 200000$ | 200000$ | 200000$ |
|  |  | C |  | 250000$ | 250000$ | 250000$ | 250000$ | 250000$ | 250000$ | 250000$ | 250000$ |
|  |  | O |  | 100000$ | 100000$ | 100000$ | 100000$ | 100000$ | 100000$ | 100000$ | 100000$ |
|  |  | T | 0 | 550000$ | 550000$ | 550000$ | 550000$ | 550000$ | 550000$ | 550000$ | 550000$ |

3. Title of the option Use of anaerobic septic tank for treatment the rural waste water

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 3. | Title of the option Use of anaerobic septic tank for treatment the rural waste water |
| 3.1 | Inventory for amount the waste water | 2 years | UNDO, ministry of energy | Progress report |  |
| 3.2 | Contract for buying the septic | 1 years | UNDO, ministry of energy | Doing |  |
| 3.3 | Installing the septic | 4 years | UNDO, ministry of energy | doing |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | Management option Use of anaerobic septic tank for treatment the rural waste water |
| 3 | Activity | H | 20000$ | 15000$ |  |  |  |  |  |  |  |
|  |  | C | 25000$ | 25000$ |  |  |  |  |  |  |  |
|  |  | O | 20000$ | 10000$ |  |  |  |  |  |  |  |
|  |  | T | 65000$ | 50000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 | Activity | H |  | 20000$ |  |  |  |  |  |  |  |
|  |  | C |  | 25000$ |  |  |  |  |  |  |  |
|  |  | O |  | 20000$ |  |  |  |  |  |  |  |
|  |  | T | 0 | 65000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 | Activity | H |  |  | 200000$ | 200000$ | 200000$ | 200000$ |  |  |  |
|  |  | C |  |  | 250000$ | 250000$ | 250000$ | 250000$ |  |  |  |
|  |  | O |  |  | 100000$ | 100000$ | 100000$ | 100000$ |  |  |  |
|  |  | T | 0 | 0 | 550000$ | 550000$ | 550000$ | 550000$ | 0 | 0 | 0 |

4. Title of the option Purchase the compost small facility and install it in village

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 4. | Title of the option Purchase the compost small facility and install it in village |
| 4.1 | Inventory for amount the garbage | 2 years | UNDP, Iran DOE | Progress report |  |
| 4.2 | Learning the separate of solid waste to rural people | 2 years | UNDP, Iran DOE, village shorra | Publication and meeting |  |
| 4.3 | Buying and install the compost bin in each house village | 3 years | UNDP, Iran DOE, village shorra | install the bins |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4 | Management option Purchase the compost small facility and install it in village |
| 4 | Activity | H | 30000$ | 20000$ |  |  |  |  |  |  |  |
|  |  | C | 60000$ | 40000$ |  |  |  |  |  |  |  |
|  |  | O | 25000$ | 15000$ |  |  |  |  |  |  |  |
|  |  | T | 115000$ | 75000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 | Activity | H |  | 20000$ | 20000$ |  |  |  |  |  |  |
|  |  | C |  | 30000$ | 30000$ |  |  |  |  |  |  |
|  |  | O |  | 10000$ | 10000$ |  |  |  |  |  |  |
|  |  | T | 0 | 60000$ | 60000$ | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 | Activity | H |  |  | 120000$ | 120000$ | 120000$ | 120000$ |  |  |  |
|  |  | C |  |  | 200000$ | 200000$ | 200000$ | 200000$ |  |  |  |
|  |  | O |  |  | 80000$ | 80000$ | 80000$ | 80000$ |  |  |  |
|  |  | T | 0 | 0 | 400000$ | 400000$ | 400000$ | 400000$ | 0 | 0 | 0 |

5. Title of the option Site selection with GIS for urban disposal land

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 5. | Title of the option Site selection with GIS for urban disposal land |
| 5.1 | Contract for site mapping | 2 years | UNDP, ministry of interior & Iran DOE | Progress report |  |
| 5.2 | Prepare the EIA for site selection | 3 years | UNDP, ministry of interior & Iran DOE | Progress report |  |

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | Management option Site selection with GIS for urban disposal land |
| 5 | Activity | H | 30000$ | 25000$ |  |  |  |  |  |  |  |
|  |  | C | 60000$ | 50000$ |  |  |  |  |  |  |  |
|  |  | O | 40000$ | 20000$ |  |  |  |  |  |  |  |
|  |  | T | 130000$ | 95000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 | Activity | H |  | 250000$ | 200000$ | 200000$ |  |  |  |  |  |
|  |  | C |  | 300000$ | 300000$ | 300000$ |  |  |  |  |  |
|  |  | O |  | 100000$ | 150000$ | 150000$ |  |  |  |  |  |
|  |  | T | 0 | 650000$ | 650000$ | 650000$ | 0 | 0 | 0 | 0 | 0 |

6. Title of the option Film, broacher, poster, leaflet and meeting on marine environmental protection

Explanatory text

|  | Management option / Activities | Timeframe | Responsible / supporting Institution(s) | Requested output / indicator of success | Note |
| --- | --- | --- | --- | --- | --- |
| 0 | 1 | 2 | 3 | 4 | 5 |
| 6. | Title of the option Film, broacher, poster, leaflet and meeting on marine environmental protection |
| 6.1 | Contract for preparing the films | 2 years | UNDP, Iran DOE | Showing the film |  |
| 6.2 | Contract with TV for showing the film | 3 years | UNDP, Iran DOE | Showing the film |  |
| 6.3 | Preparing the broacher, poster and leaflet on PTS control | 2 years | UNDP, Iran DOE | Distribution the published |  |
| 6.4 | Conference and academicals meting with the responsible | 3 years | UNDP, Iran DOE | Doing |  |

Cost Assessment

Explanatory text

|  |  |  | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | Management option Film, broacher, poster, leaflet and meeting on marine environmental protection |
| 6 | Activity | H | 40000$ | 30000$ |  |  |  |  |  |  |  |
|  |  | C | 50000$ | 45000$ |  |  |  |  |  |  |  |
|  |  | O | 20000$ | 15000$ |  |  |  |  |  |  |  |
|  |  | T | 110000$ | 90000$ | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 6 | Activity | H |  | 50000$ | 40000$ | 30000$ |  |  |  |  |  |
|  |  | C |  | 120000$ | 50000$ | 45000$ |  |  |  |  |  |
|  |  | O |  | 25000$ | 20000$ | 15000$ |  |  |  |  |  |
|  |  | T | 0 | 195000$ | 110000$ | 90000$ | 0 | 0 | 0 | 0 | 0 |
| 6 | Activity | H |  |  | 30000$ | 25000$ |  |  |  |  |  |
|  |  | C |  |  | 45000$ | 30000$ |  |  |  |  |  |
|  |  | O |  |  | 15000$ | 20000$ |  |  |  |  |  |
|  |  | T | 0 | 0 | 90000$ | 75000$ | 0 | 0 | 0 | 0 | 0 |
| 6 | Activity | H |  |  |  | 30000$ | 30000$ |  |  |  |  |
|  |  | C |  |  |  | 45000$ | 45000$ |  |  |  |  |
|  |  | O |  |  |  | 15000$ | 15000$ |  |  |  |  |
|  |  | T | 0 | 0 | 0 | 90000$ | 90000$ | 0 | 0 | 0 | 0 |

### Barriers to PTS phase out, removal and reduction; barrier removal actions

The following table summarises the barriers to implement the PTS management options, as well as the identified barrier removal actions:

| Management option | Barrier to implement the option | Possible barrier removal action |
| --- | --- | --- |
| Construction the waste water treatment plan in cities and villages | Budgets and fund | International help like GEF, world bank, UNEP, UNDP |
| Control of pesticide illegal trading | Illegal trading of pesticide like DDT | Cooperative with neighbourhood countries as a protocol |
| Incineration the obsolete pesticides and PCB | Budgets and fund to buying the incinerator | International help like GEF, world bank, UNEP, UNDP |
| HSE, ISO14000 and EMS in all of activity in littoral provinces | Believe in government responsible | Public awareness on PTS control with film, brochure , poster |
| Compost bin for village house | Budgets and fund | International help like GEF, world bank, UNEP, UNDP |
| EIA and SEA in oil activity | Believe in government responsible | Pressure from international agency |
| Reception facility in Anzali and Amirabad port | Accepted Caspian sea to IMO | Request from UN by all of five countries surrounded the Caspian sea |

### Awareness raising and information exchange mechanisms

The following awareness raising activities and information exchange mechanisms are proposed to support NPAP implementation:

- Install the Web for some pilot village in Gilan , Mazandaran and Golestan

- Uses form Islamic shorra in villages for exchange the information

- Preparing the film ,broacher and leaflet  for public awareness

- Teaching the environmental protection to student in schools and university

- Proposal

- ETC

### Capacity building in support of NPAP implementation

Current capacity and capability for PTS management available in I.R. Iran needs to be strengthened to achieve the objectives of the NPAP. Priority needs for capacity building to support achieving of NPAP and SAP objectives are summarised bellow:

- Strength the believe on marine environmental protection in government responsible

- Preparing the protocol for control the illegal trading with emphasise to pesticides

- Preparing the coast guard for recognize the Caspian sea polluter

- Preparing the pollution map  in Caspian sea

- join the Caspian sea to IMO and extend the IMO conventions to Caspian sea

- ETC

References

- Project Document of the GEF II phase CEP-SAP UNDP/UNOPS project: January 2004;

- Strategic Action Programme (SAP) for the Caspian See: CEP November 2003;

- National Caspian Action Plan of I.R. Iran; CEP/MENR of Iran;

- Framework Convention for the Protection of the Marine Environment in the Caspian See: November 2003;

- Pollution of the Caspian See: www.caspianenvironment.org/pollution;

- ECOTOX Project World Bank: December 2002;

  - National Iranian Productivity Organization site: http://www.nipo.ir/

  - APO official site: http://www.apo-tokyo.org

  - MOAJ official site: http://www.maj.ir/English/Main/Default.asp

  - Law of 4th national development program (2005-2009)

  - Iran Central Bank official site: http://www.cbi.ir/default_en.aspx

  - Iran’s State of the Environment (SOR); 2003; Iran DoE publication

  - Procedure and Guideline of Green Government for Ministries Governmental Organization (volume 1); 2003; Iran DoE publication

  - Iran environmental laws and regulations collection (volume 1 & 2); 2005; Iran DoE publication

  - Iranian Agriculture, capabilities for development; 2002; MOAJ publication

- Statistical centre of Iran site

- The last publish of industries of Iran, ministry of mine and industry, 2005.

- Inventory report of POPs pesticide in Iran, POPs project enabling activity in Iran 2005.

- Inventory report of POPs PCB in Iran, POPs project enabling activity in Iran 2005.

- Inventory report of POPs Un intentional in Iran, POPs project enabling activity in Iran 2005.

Large industrial pollution sources of PTS with major potential to pollute the Caspian see 38

PCBs containing equipment located in the near Caspian region 35

Stores of obsolete POPs agrochemicals located in the near Caspian region 30

Sites contaminated with PTS with major potential to pollute the Caspian see 29

P Lack of regional legal instrument on PTS MO: Adoption of protocols to the FC 39

P: Absence of a regionally agreed PTS monitoring program 32

Insufficient/unequal capacity in the region related to PTS issues (monitoring, QA/QC, inspection, environment quality standards, risk assessment, and particularly management of PCBs etc.) 33

Illegal use and trade with POPs pesticides 32

Low awareness about potential hazards due to PTS in the general public (use of agrochemicals, entering POPs stores/contaminated sites uncontrolled burning of waste, etc.) 26

Occurrence of ship born pollution and accidents at sea 34

Occurrence of large oil spills from exploitation, transport, processing and accidents 19

Lack of infrastructure for environmentally sound storage and destruction/disposal of POPs 22

# Footnotes

(H) is referring to high priority and (M) to medium priority

As of the approved project document

Aldrin, Chlordane, DDT, Dieldrin, Endrin, Heptachlor, Hexachlorobenzene (HCB), Mirex, Toxaphene, Polychlorinated Biphenyls (PCBs), Dioxins and Furans

Best available techniques (are at the same time also “cleaner technologies”)& best environmental practices

Average weight assigned to the problem by the participants: the higher the number, the higher priority has the problem