RPAP -
    Regional PTS Action Programme
	for  the Caspian Region

Elaborated under the CEP-SAP project:

Towards a Convention and Action Programme for the Protection of the Caspian Sea Environment

Executive Summary

Background

The Caspian Environment Programme (CEP) represents a partnership between the five littoral states, Azerbaijan, Islamic Republic of Iran, Kazakhstan, Russian Federation and Turkmenistan, and the International Partners, the EU, UNDP, UNEP, and the World Bank. The overall goal of the CEP is to promote the sustainable development and management of the Caspian environment in order to obtain the optimal long-term benefits for the human population of the region. Sustainable human development and management will protect human health, maintain ecological integrity and support the region's economic and environmental viability for future generations.

This report is elaborated in the framework of the II phase of the GEF supported UNDP/UNOPS CEP-SAP project entitled: Towards a Convention and Action Programme for the Protection of the Caspian Sea Environment.

GEF Executing Agency

UNOPS is the executing agency for this project.

GEF Implementing Agency, Project coordination unit (PCU)

UNDP is the implementing agency for this project and the PCU is located at UNDP in Teheran, IR of Iran

Project Manager: Mr. Hamidreza Ghaffarzadeh (PhD.)

Acknowledgements

Financing:

This report was financed by the Global Environmental Facility (GEF) through UNOPS/UNDP as GEF executing/implementing agencies, and co-financed by the governments of the five Caspian littoral states.

Author

Mrs. Katarina Magulova

Co-authors

Mr. Maksud Babayev, Azerbaijan
Mr. Akimgali Kenzhegaliev, Kazakhstan
Mr. Qolamreza Miraki, I.R. Iran
Mr. Vladimir Markov, Russian Federation
Ms. Jamal Khanmedova, Turkmenistan

Background

Introduction

The overall goal of the Caspian Environment Programme (CEP) - a partnership between the five littoral states: Azerbaijan, Islamic Republic of Iran, Kazakhstan, Russian Federation and Turkmenistan, as well as the International Partners: the EU, UNDP, UNEP, and the World Bank, is to promote sustainable development and management of the Caspian environment in order to obtain optimal long-term benefits for the human population of the region.

One of the four major transboundary areas of environmental concerns identified in the first phase of CEP with regards to the anthropogenic impacts on the Caspian waters, was to reduce levels of persistent toxic substances.

Two major areas of environmental concern are specifically addressed by the second CEP-SAP phase: regional biodiversity including threats from invasive species, and persistent toxic substances. A single country cannot solve any of these issues unilaterally, therefore regional approach was adopted, and the Regional PTS Action Programme for the Caspian Region (RPAP) elaborated.

Geographical scope

Considering that majority of the pollution load (97-65%) is carried into the Caspian by rivers, the concept of the near Caspian basin was adopted, which incorporates the lower Volga basin below Volgograd, the coastal rivers of Kalmykia, Dagestan, and northern part of the Azerbaijan Republic, the Kura basin in the territory of Azerbaijan below Mingachaur reservoir, the basins of the coastal rivers in Iran, and the rivers in the territory of Turkmenistan and Kazakhstan.

RPAP in the context of SAP

The Caspian Strategic Action Programme (SAP) lays down the principles of environmental management and cooperation; notes the challenges to the sustainable integrated management of the Caspian Sea environment; sets the regionally agreed Environmental Quality Objectives (EQOs) for the four areas of environmental concern in a transboundary context and proceeds to define a set of targets and interventions to meet these objectives. RPAP will in particular refer to the EQO III: Improve the water quality of the Caspian, with the EQO Indicator: A measurable decline in levels of the main contaminant groups in the water, sediment and biota.

Purpose and objective of the RPAP

Main purpose of the RPAP is to address the PTS issues of regional importance in the near Caspian region, in order to commence implementation of the SAP in the priority area of persistent toxic substances.

Objectives of the RPAP are:

- Identify the regional context related to the PTS pollution issue;

- Assess the existing regional legal and institutional framework and its capacity to address the PTS issues;

- Identify important sources of PTS pollution, with major potential to pollute the Caspian Sea;

- Identify criteria for prioritising regional problems related to PTS pollution;

- Identify regional priority problems related to PTS pollution;

- Identify objectives aimed to meaningful reduction of PTS releases;

- Propose an regional action programme to implement the PTS related objectives considering short, middle and long-term activities;

- Assess the costs for implementation of such an action programme;

- Identify barriers to PTS phase out, remediation and reduction as well as barrier removal actions;

- Identify awareness raising and information exchange mechanisms;

- Identify capacity building activities.

Method of work

The RPAP was elaborated with regional participation and consultation. National experts from all littoral countries collected, analysed and summarised the available national information and elaborated the respective NPAP according to the guidance of an international expert on PTS. Benefit was made from all hitherto CEP-SAP activities and reports, as well as liaison with the national CEP-SAP teams. Also the relevant ongoing activities were considered, in particular those under the II. phase of CEP-SAP and under the GEF supported Stockholm Convention Enabling Activities. A co-ordination meeting was held in order to facilitate RPAP elaboration and to harmonise the national inputs. Regional criteria for setting priorities, as well as prioritised list of regional PTS-related problems and objectives to address them were identified, discussed and agreed during this meeting. These regional priority problems and the respective objectives were the base for RPAP elaboration.

Regional context

Socio-economic activities

An estimated human population of approximately 11 million is distributed around the Caspian shoreline. The main urban centres of population are concentrated on the western and southern shores. Coastal provinces in Iran and Azerbaijan, in particular, dominate the demography of the Caspian.

Principal economic activities in the Caspian basin include fisheries, agriculture, oil and gas production, and related downstream industries. Rice, vegetable cultivation as well as cattle and sheep husbandry are the prime agricultural activities in the catchments area. Oil exploration and production are increasing along all shelves of the Caspian by all countries, and are already well established in the Baku (onshore and offshore) and Tenghiz (onshore) regions. Oil production is expected to increase dramatically during the next few decades.

Legal framework

Fundamental component of regional cooperation, environment protection and rational use of the Caspian resources is the Framework Convention for the Protection of the Marine Environment of the Caspian Sea (Framework Convention) adopted in Teheran in 2003. All five littoral states ratified the Convention and it entered into force on 12 August 2006. Several protocols to the Convention are being prepared, some of them already in advanced stage of negotiation. The following two protocols, in particular the one on protection of the Caspian Sea against pollution from land-based sources and activities are directly related to the PTS issues: Protocol for the Protection of the Caspian Sea Against Pollution from Land-Based Sources and Activities; and Protocol concerning regional preparedness, response and cooperation in combating oil pollution incidents.

Institutional framework

The Caspian Regional Thematic Center on Legal, Regulatory and Economic Instruments (CRTC LREI), established pursuant to the decision adopted in May 1998 by the Interim CEP Steering Committee Meeting in Ramsar (I.R. Iran) represented the major institutional framework for the Caspian region in CEP Phase I, before the Framework Convention entered into force. The Conference of Parties to the Framework Convention and its Secretariat should serve as main institutional framework for the future.

Important role in the region is playing also the Caspian Environment Programme, which has established an effective supportive structure in all littoral countries, coordinated by the project coordination unit in Teheran.

Assessment of PTS issues of regional concern

Criteria for regional priority setting

Following criteria were identified at a regional RPAP co-ordination meeting (major criteria are highlighted in bold):

- Contribution of the source to the overall pollution of the Caspian;

- Monitoring results indicate elevated pollution by the particular PTS;

- Availability, accessibility, and cost effectiveness of solutions;

- Compliance with the relevant international commitments;

- Relation to on-going regional activities;

- Current status of BAT& BEP use;

- Evidence of adverse health and environmental effects by the particular PTS;

- Number of directly affected population;

- Area of directly affected environment.

Regional PTS related priority problems

List of priority problems of regional concern was identified as well, and prioritised using the above criteria by assigning a certain weight to the problem (the higher the number the higher priority has the problem) as follows:

| No | Regional priority problem | Weight |
| --- | --- | --- |
| 1 | Lack of regional legal instrument on PTS. | 39 |
| 2 | Large industrial pollution sources of PTS having major potential to pollute the Caspian Sea | 38 |
| 3 | PCBs containing equipment located in the near Caspian region | 35 |
| 4 | Occurrence of shipborne pollution and accidents at sea | 34 |
| 5 | Insufficient/unequal capacity in the region related to PTS issues (monitoring, QA/QC, inspection, environment quality standards, risk assessment, management/phase out of PCBs etc.) | 33 |
| 6 | Absence of a regionally agreed PTS monitoring program | 32 |
| 7 | Illegal use and trade with POPs pesticides | 32 |
| 8 | Stores of obsolete POPs agrochemicals located in the near Caspian region | 30 |
| 9 | Sites contaminated with PTS having major potential to pollute the Caspian Sea | 29 |
| 10 | Low awareness about potential hazards due to PTS in the general public (use of agrochemicals, entering POPs stores/contaminated sites uncontrolled burning of waste, etc.) | 26 |
| 11 | Lack of infrastructure for environmentally sound storage and destruction/disposal of POPs | 22 |
| 12 | Occurrence of large oil spills from exploitation, transport, processing and accidents | 19 |

Regional PTS related priority objectives

To address the above priority problems the following priority objectives were identified:

- Create and implement a regional legal instrument on PTS;

- Prevent  /mitigate PTS releases from large industrial pollution sources with major potential to pollute the Caspian Sea;

- Prevent/mitigate releases from PCBs containing equipment located in the near Caspian region;

- Prevent/mitigate impact of shipborne pollution and accidents at sea;

- Strengthen/equalise capacity in the region related to PTS issues (monitoring, QA/QC, inspection, environment quality standards, risk assessment, and particularly management of PCBs etc.);

- Create and implement a regionally agreed PTS monitoring program;

- Prevent illegal use and trade with POPs pesticides;

- Clean up of stores of obsolete POPs agrochemicals located in the near Caspian region and ESD of the obsolete stocks;

- Clean up of sites contaminated with PTS having major potential to pollute the Caspian Sea;

- Raise awareness about potential hazards due to PTS in the general public (use of agrochemicals, entering POPs stores/contaminated sites uncontrolled burning of waste, etc.);

- Establish infrastructure for environmentally sound storage and destruction/disposal of POPs;

- Prevent/mitigate impact of large oil spills from exploitation, transport, processing and accidents.

Elements of the Regional PTS action Programme

The RPAP is identifying regional actions in order to meet the SAP environment quality objective: Improve the water quality of the Caspian, in particular with regard to PTS pollution. It is targeted to the twelve regional priority problems and objectives for PTS management, as identified during the regional RPAP meeting in Ashgabat. At the same time it focuses onto those elements, which may be implemented most effectively on the regional level. These are in particular:

- Regional legal instruments;

- Awareness raising, training and capacity building;

- Monitoring;

- Pilot projects to be replicated in the region;

- On-ground investments to be utilised by all countries of the region.

The overall cost necessary for RPAP implementation (the period 2007/2010 is considered) is assessed to be 4, 016, 000 US$.

The cost assessment considers only the regional costs, national costs are excluded. The costs are mostly connected with organization and participation in regional meetings, workshops and trainings, as well as to cover fees of consultants to perform the necessary studies, elaborate documents, provide training and capacity building etc. Also costs to elaborate feasibility studies and to implement pilot projects are considered. Some of the activities are considered in more action programmes; however, the associated costs are included only into one of them and cross-referenced, in order to prevent double counting of the expenditures.

Following is an overview of all action programmes, their timeframes and assessment of costs necessary for their implementation:

|  | Objective / actions to meet the objective | 2007 | 2008 | 2009 | 2010 | Costs US$ |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create and implement a regional legal instrument on PTS |
| 1.1 | Analyse text of the draft Protocol on Protection of the Caspian Against Pollution from LBS and identify existing gaps with regard to its capacity for PTS management |  |  |  |  | 5,000 |
| 1.2 | Draft additional text to be included in the Protocol |  |  |  |  | 5,000 |
| 1.3 | Negotiate and adopt the amendment to the Protocol |  |  |  |  | 50,000 |
| 1.4 | Launch implementation of the Protocol in the five littoral countries |  |  |  |  | 200,000 |
|  |  | 260,000 |
| 2 | Prevent / mitigate PTS releases from large industrial pollution sources with major potential to pollute the Caspian sea |
| 2.1 | Analyze relevant BAT & BEP documents and the reachable performance levels for PTS emissions |  |  |  |  | 5,000 |
| 2.2 | Propose PTS emission limits, based on BAT&BEP and /or BAT& BEP to be used, and draft additional text to be included in the LBS Protocol |  |  |  |  | 10,000 |
| 2.3 | Negotiate and adopt the amendment to the Protocol |  |  |  |  | 50,000* |
| 2.4 | Launch implementation of the Protocol in the five littoral countries |  |  |  |  | 200,000* |
|  |  | 15,000 |
| 3 | Prevent / mitigate releases from PCBs containing equipment located in the near Caspian region |
| 3.1 | Analyse text of the draft Protocol on Protection of the Caspian Against Pollution from LBS and identify existing gaps with regard to its capacity for PCBs management |  |  |  |  | 5,000 |
| 3.2 | Draft additional text related to PCBs /PCBs containing equipment to be included in the Protocol |  |  |  |  | 5,000 |
| 3.3 | Negotiate and adopt the amendment to the Protocol |  |  |  |  | 50,000* |
| 3.4 | Launch implementation of the Protocol in the five littoral countries |  |  |  |  | 200,000* |
| 3.5 | Implement targeted awareness raising activities in countries where the awareness on the PCBs issue is still low |  |  |  |  | 20,000* |
| 3.6 | Regional capacity building activities to manage PCBs and PCBs containing articles in environmentally sound manner |  |  |  |  | 100,000* |
| 3.7 | Feasibility study on possible regional approach for final disposal of PCBs |  |  |  |  | 250,000 |
|  |  | 260,000 |
| 4 | Prevent / mitigate impact of shipborne pollution and accidents at sea |  |
| 4.1 | Initiate activities to negotiate a Protocol to the Framework Convention to Prevent / Mitigate Impact of Ship-born Pollution and Accidents at Sea |  |  |  |  | 20,000 |
| 4.2 | Analyze appropriate international standards and IMO Conventions |  |  |  |  | 30,000 |
| 4.3 | Draft text of the Protocol |  |  |  |  | 30,000 |
| 4.4 | Negotiate and adopt the Protocol |  |  |  |  | 50,000 |
| 4.5 | Launch implementation of the Protocol in the five littoral countries |  |  |  |  | 200,000 |
|  |  | 330,000 |
| 5 | Strengthen / equalise capacity in the region related to PTS issues |
| 5.1 | Capacity building on Industrial pollution prevention and control |  |  |  |  | 100,000 |
| 5.2 | Capacity building on safe management of PCBs and PCBs containing equipment |  |  |  |  | 100,000 |
| 5.3 | Capacity building on best practices to safeguard stores of obsolete pesticides and for environmentally sound destruction/disposal of POPs pesticides |  |  |  |  | 100,000 |
| 5.4 | Capacity building on risk assessment and risk management of contaminated sites |  |  |  |  | 100,000* |
| 5.5 | Capacity building on environmentally sound decontamination / clean up options for contaminated sites and the respective decision making process |  |  |  |  | 100,000* |
| 5.6 | Capacity building on POPs monitoring |  |  |  |  | 100,000 |
| 5.7 | Capacity building on set up of a centralized PTS database and information management system |  |  |  |  | 50,000 |
| 5.8 | Capacity building on public awareness |  |  |  |  | 100,000* |
|  |  | 450,000 |
| 6 | Create and implement a regionally agreed PTS monitoring program |
| 6.1 | Agree on a minimum set of core data to be obtained from all regions and used as the baseline |  |  |  |  | 50,000 |
| 6.2 | Elaborate and put in place guidelines on standard procedures for sampling, sample treatment, analysis and reporting of the core data |  |  |  |  | 50,000 |
| 6.3 | Secure that core baseline data are obtained in compliance with this guidelines |  |  |  |  | 500,000 |
| 6.4 | Identify laboratories in all littoral countries to be part of the regular regional PTS monitoring programme and strengthen their capacity as necessary |  |  |  |  | 100,000* |
| 6.5 | Obtain commitment of all littoral countries for sustainable funding of regular monitoring of the identified core data as a minimum |  |  |  |  | 50,000 |
| 6.6 | Maintenance of the centralized PTS database |  |  |  |  | 30,000 |
| 6.6 | Implement QA/QC procedures for the monitoring programme and identify reference laboratory(ies) to organize inter-laboratory testing |  |  |  |  | 100,000 |
|  |  | 780,000 |
| 7 | Prevent illegal use and trade with POPs pesticides |
| 7.1 | Initiate cooperation of customs authorities on prevention of unauthorised imports and use of POPs pesticides |  |  |  |  | 50,000 |
| 7.2 | Propose effective measures to prevent unauthorised imports and use of POPs pesticides |  |  |  |  | 30,000 |
| 7.3 | Launch implementation of measures to prevent unauthorised imports of POPs pesticides |  |  |  |  | 50,000 |
| 7.4 | Identify minimum measures and best practices to safeguard stores of obsolete pesticides to prevent unauthorized entrance |  |  |  |  | 100,000* |
| 7.5 | Implement pilot projects to render obsolete pesticide stores safe |  |  |  |  | 500,000* |
| 7.6 | Implement targeted awareness raising activities on possible hazards connected with use of illegal pesticides |  |  |  |  | 120,000** |
| 7.7 | Promote integrated pest management |  |  |  |  | 60,000** |
|  |  | 130,000 |
| 8 | Clean up of stores of obsolete POPs agrochemicals located in the near Caspian region and ESD of the obsolete stocks |
| 8.1 | Draft additional text to be included into the LBS Protocol as reference to stores of obsolete pesticides |  |  |  |  | 5,000 |
| 8.2 | Negotiate and adopt the amendment to the Protocol |  |  |  |  | 50,000* |
| 8.3 | Develop regional criteria for prioritizing of the stores |  |  |  |  | 50,000 |
| 8.4 | Identify minimum measures and best practices to safeguard stores of obsolete pesticides to prevent unauthorized entrance |  |  |  |  | 100,000 |
| 8.5 | Implement pilot projects to render obsolete pesticide stores safe |  |  |  |  | 500,000 |
| 8.6 | Feasibility study on possible regional approach for final disposal of POPs pesticides |  |  |  |  | 250,000 |
|  |  | 905,000 |
| 9 | Clean up sites contaminated with PTS having major potential to pollute the Caspian Sea |
| 9.1 | Develop regional criteria for prioritizing of the sites and identify regional priority sites |  |  |  |  | 50,000 |
| 9.2 | Implement capacity building activities targeted to risk assessment and risk management of priority contaminated sites |  |  |  |  | 100,000 |
| 9.3 | Implement capacity building activities on environmentally sound decontamination / clean up options and on the respective decision making process |  |  |  |  | 100,000 |
|  |  | 250,000 |
| 10 | Raise awareness about potential hazards due to PTS in the general public |
| 10.1 | Elaborate awareness raising module on hazards connected with stores of obsolete pesticides and how to avoid them |  |  |  |  | 5,000 |
| 10.2 | Elaborate awareness raising module on hazards connected with contaminated sites and how to avoid them |  |  |  |  | 5,000 |
| 10.3 | Elaborate awareness raising module on hazards connected with transformer oils and how to avoid them |  |  |  |  | 5,000 |
| 10.4 | Elaborate awareness raising module on hazards connected with uncontrolled burning of waste and how to prevent them |  |  |  |  | 5,000 |
| 10.5 | Elaborate awareness raising module on legal framework and practical policies for prevention and control of PTS (for policy makers, local and regional authorities) |  |  |  |  | 10,000 |
| 10.6 | Elaborate awareness raising module on appropriate managerial procedures for safe handing of PTS (for managers) |  |  |  |  | 10,000 |
| 10.7 | Training of trainers to implement the above modules on national levels |  |  |  |  | 60,000 |
|  |  |  |  |  |  | 100,000 |
| 11 | Establish infrastructure for environmentally sound storage and destruction / disposal of POPs |
| 11.1 | Elaborate regional criteria and guidance for environmentally sound temporary storage of POPs waste |  |  |  |  | 60,000 |
| 11.2 | Elaborate feasibility study to explore possibilities of regional approach for POPs disposal, considering obsolete POPs pesticides and PCBs |  |  |  |  | 100,000 |
| 11.3 | Elaborate a project proposal for regional approach to environmentally sound temporary storage and final disposal of POPs waste (pesticides, PCBs) in the Caspian Region |  |  |  |  | 200,000 |
| 11.4 | Seek international donors for implementation of the above project |  |  |  |  |  |
| 11.5 | Capacity building on environmentally sound storage and destruction/disposal options of POPs waste and the decision making process on the above |  |  |  |  | 80,000 |
|  |  | 440,000 |
| 12 | Prevent / mitigate impact of large oil spills from exploitation, transport, processing and accidents |
| 12.1 | Analyse text of the draft Protocol on Protection of the Caspian Against Pollution from LBS and the Protocol concerning regional preparedness, response and cooperation in combating oil pollution incidents, and identify existing gaps with regard to their capacity for oil pollution prevention and mitigation |  |  |  |  | 8,000 |
| 12.2 | Draft additional text to be included in the respective Protocols |  |  |  |  | 8,000 |
| 12.3 | Capacity building |  |  |  |  | 80,000 |
|  |  | 96,000 |
|  | GRAND TOTAL | 4,016,000 |

List of acronyms and abbreviations

| CIS | Commonwealth of Independent States (of the former Soviet Union) |
| --- | --- |
| BAT&BEP | Best Available Techniques & Best Environmental Practices |
| CEP | Caspian Environment Program |
| CITES | Convention on International Trade in Endangered Species |
| EIA | Environmental Impact Assessment |
| ESM | Environmentally Sound Management |
| EU | European Union |
| FAO | Food and Agricultural Organisation |
| FC | Framework Convention for the Protection of the Maritime Environment of the Caspian Sea |
| FSU | Former Soviet Union |
| GEF | Global Environment Facility |
| GIS | Geographic information system |
| GIWA | Global International Waters Assessment |
| GNP | Gross National Product |
| GPA | Global Programme of Action for Protection of the Marine Environment from Land-based Activities |
| IAEA | International Atomic Energy Agency |
| ICZM | Integrated Coastal Zone Management |
| IMO | International Maritime Organization |
| IPIECA | International Petroleum Industry Environmental and Conservation Association |
| IPM | Integrated Pest Management |
| ISAG | Invasive Species Advisory Group |
| LBS | Land Based Sources |
| LRTAP | Long-range Transboundary Air Pollution |
| MAGICA | Management Advisory Group and Intersectoral Coordination Assistant |
| MEA | Multilateral Environmental Agreement |
| MEL | Marine Environment Laboratory, IAEA, Monaco |
| ML | Mnemiopsis Leydii |
| NCAP | National Caspian Action Plan |
| NCS | National Coordinating Structure |
| NEAP | National Environmental Action Plan |
| NFP | National Focal Point |
| NGOs | Non-governmental organizations |
| NPAP | National PTS Action Plan |
| OECD | Organization for Economic Cooperation and Development |
| PC | Programme Coordinator |
| PCU | Program Coordination Unit |
| PIPP | Priority Investment Portfolio Project |
| POPs | Persistent Organic Pollutants |
| PPA | Public Participation Advisor |
| PTS | Persistent Toxic Substances: Persistent toxic substances (PTS) is an umbrella term for compounds that are toxic, persistent in the environment, bio-accumulating in living organisms, and which may be transported through various media to long distances from their original point of release. The PTS scope for this project are the 12 Stockholm Convention POPs (Aldrin, Chlordane, DDT, Dieldrin, Endrin, Heptachlor, Hexachlorobenzene (HCB), Mirex, Toxaphene, Polychlorinated Biphenyls (PCBs), Dioxins and Furans); petroleum hydrocarbons; heavy metals (in particular Pb, Cd, Hg and Cr); but also other relevant persistent organic substances (e.g. endosulphan and lindan) |
| RPAP | Regional PTS Action Plan |
| SAP | Strategic Action Programme |
| SAPIC | SAP Implementation Coordinator |
| SHA | Stakeholder Analysis |
| SHG | Stakeholder Group |
| TAB | Thematic Advisory Board |
| Tacis | EU Programme for Technical Assistance for the Commonwealth of Independent States |
| TDA | Transboundary Diagnostic Analysis |
| UEIP | Urgent Environmental Investment Project (Azerbaijan) |
| UN ECE | United Nations Economic Commission for Europe |
| UNDP | United Nations Development Programme |
| UNEP | United Nations Environment Programme |
| UNOPS | United Nations Office for Projects Services |
| USAID | United States Agency for International Development |
| WCMC | World Conservation Monitoring Centre |
| WHO | World Health Organisation |
| WMO | World Meteorological Organization |

References

- Project Document of the GEF II phase CEP-SAP UNDP/UNOPS project: January 2004;

- Strategic Action Programme (SAP) for the Caspian Sea: CEP November 2003;

- National Caspian Action Plan of Azerbaijan Republic; CEP/MENR of Azerbaijan;

- Framework Convention for the Protection of the Marine Environment of the Caspian Sea: November 2003;

- Pollution of the Caspian Sea: www.caspianenvironment.org/pollution;

- ECOTOX Project World Bank: December 2002;

# Footnotes

5th CEP-PRAG meeting held in Ashgabat 19-20 of May 2006

Best available techniques (are at the same time also “cleaner technologies”)& best environmental practices

Environmentally sound disposal

Costs, which are markrd with an asterix* are included in an another action programme

Should be implemented together with action 8.6 Feasibility study on possible regional approach for final disposal of POPs pesticides

FAO documents and guidelines may be used

Should be implemented together with action 3.7 Feasibility study on possible regional approach for final disposal of PCBs

Also the feasibility studies elaborated in 3.7 and 8.6 should be considered