| EQo I: | Conservation and sustainable use of Bioresources ( Estimated cost = 23,270,000 usd) |
| --- | --- |

| Target | Intervention/Cost ( USD) | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
| Sustainable use of commercial fisheries resources. 6,000,000 | Promote the development and implementation of a regional Fisheries Protocol under the Tehran Convention. 1,500,000 | Fisheries Protocol adapted by all five Caspian littoral countries | PI | 1-5 years |
|  |  | An effective, operational regional fisheries body in place | PI | 1-5 years |
|  | Further strengthen the regional cooperation under the protocol for fisheries management, including the development of a regional integrated fisheries management strategy, regional standards of fisheries harvest practices of commercial species, and the establishment of a quota system based on regular joint stock assessments. 500,000 | Relevant regional standards of fisheries harvest practices developed and adopted by the national governments. | PI | 1-5 years |
|  |  | Integrated regional fisheries management strategy document developed and adopted | PI | 1-5 years |
|  |  | Institutional network between regional fisheries agencies documented | PI | 1-5 years |
|  |  | Annual quotas set based on the results of regular joint stock assessments | PI | 1-5 years |
|  | Improve compliance, enforcement and monitoring mechanisms and develop enforcement mechanisms and economic instruments for protection of the sturgeon fishery and to reduce illegal catch and trade in accordance with CITES Paris Declaration. 4,000,000 | Establishment of a system of regional fisheries inspection | PI | 1-5 years |
|  |  | Reduction in the level of illegal catch and trade measured and verified by CITES | SRI | 1-5 years |
|  |  | Establishment of legal and economic instruments to strengthen mechanisms to reduce illegal catch and trade. | PI | 1-5 years |
| Rehabilitate stocks of migratory (sturgeon, inconnu, herring) and commercially valuable fish species. 6,725,000 | Conduct activities to identify, protect, restore and manage natural spawning grounds for sturgeon and other commercially valuable anadromous species, inter alia, within the framework of a regional integrated fisheries management strategy. 3,000,000 | Production of a periodic Caspian-wide inventory of natural spawning grounds. | PI | 1-5 years |
|  |  | Agreement of restoration plans for natural spawning grounds, including financial plans for their management | PI | 1-5 years |
|  |  | At least 50% of key spawning grounds restored, protected and maintained, i.e., in the Sefidrud, and Anzali Wetlands | SRI | 5-10 years |
|  |  | Increase in numbers of fish using spawning grounds. | ESI | 5-10 years |
|  | Increase sturgeon hatchery efficiency and capacity through improvement of bio-techniques and fry growth technology as well as enhancing scales of their production. 3,000,000 | Double amount of sturgeon fingerlings released from hatcheries from baseline year of 1998. | SRI | 5-10 years |
|  |  | Increase in number of Fry growth hatcheries | SRI | 5-10 years |
|  |  | Hatchery capacity built to maintain Brood stocks. | SRI | 5-10 years |
|  | Strengthen regional cooperation including scientific exchanges on improving hatchery efficiency and the creation of a gene bank for anadromous fish. 400,000 | Regional gene bank for anadromous fishes established. | SRI | 5-10 years |
|  |  | Hatcheries cooperation network created and knowledge transfer improved. | PI | 1-5 years |
|  | Increase aqua-culture of sturgeon and other commercially valuable species. 3,250,000 | Doubling of aqua-culture production from baseline year of 2002 | SRI | 5-10 years |
| Improve livelihoods in coastal communities to reduce dependency on unsustainable fishing practices. 7,250,000 | Promote more selective fishing methods and small-scale aquaculture. 3,250,000 | Policies and incentives introduced to encourage use of selective fishing methods | PI | 1-5 years |
|  |  | Policies and incentives introduced to encourage small scale aquaculture. | PI | 5-10 years |
|  |  | At least one functioning coastal community small-scale aquaculture scheme in each of the Caspian Provinces | SRI | 5-10 years |
|  | Promote alternative income sources and adoption of sustainable livelihoods in fishing communities. 4,000,000 | Programmes in place to promote alternative livelihoods in all coastal fishing communities. Community revenue from other sources increased by 50% of total income. | SRI | 5-10 years |
|  |  | Improved livelihoods in coastal fishing communities as measured by increased household incomes | SRI | 5-10 years |
| Conservation and Rehabilitate stocks of Caspian seal. 825,000 $ | 4.1 Propose an Annex to the Fisheries / Biodiversity Protocol on Caspian Seal Action Plan .25,000 | Caspian Seal Action Plan Adapted as an integral part of the fisheries/biodiversity Protocol | PI | 1-5 years |
|  | 4.2 Adapt and implement Caspian Seal Plan of Action. 500,000 | a) Regional network for conservation of Caspian sea established b) Caspian Seal Action Plan implemented | PI | 1-5 years |
|  | 4.3 Conduct scientifically based surveys on the number and health of Caspian seal stocks. 100,000 | a)Published reports on the improved status of the Caspian seal population and health | PI | 1-5 years |
|  | 4.4 Define habitat and diet requirements for the different age groups. 100,000 | a) Published reports on habitat and diet requirements of the seals ( different age groups) b) Different sites identified and reported | PI | 1-5 years |
|  | 4.5 Identify seal breeding, foraging and resting sites in all seasons for different age groups. 100,000 | a) Proposals developed and adopted | PI | 1-5 years |
| 5.Conservation of Caspian Seals and its habitats. 2,150,000 $ | 5.1 Take appropriate measures for the protection of key habitats and for ensuring the preservation of areas which are essential to the maintenance of the vital biological functions of seals (breeding, feeding, and resting). 400,000 | a) Proposals developed and adopted at national level | PI | 1-5 YEARS |
|  | 5.2 Identify and/or create special protected areas for seals conservation in accordance with international standards. 500,000 | a) National Protected Areas for seals Conservation designated and effectively managed, and restricted activities controlled. | SRI | 1-10 YEARS |
|  | 5.3 Prepare proposals to make changes in shipping regulations and other industrial activity to circumvent ship ways as far as possible from seal breeding areas. 400,000 | a) New relevant regulations are put in Practice | PI | 1-5 YEARS |
|  | 5.4 Reduce the number of seals caught as by-catch and prevent deliberate killing of Seals by the fisherman. 350,000 | a) Evidentiary document demonstrating decline in seals caught as by catch and killed | ESI | 5-10 YEARS |
|  | 5.5 Explore possibilities for restoring degraded habitat (haul-out sites), foraging areas or creating new habitat to compensate. 500,000 | a) Expanded seals' haul out and foraging areas | ESI | 5-10 TEARS |
| 6. Strengthening International and regional Cooperation for the Conservation and management of the Seals. 420,000 $ | 6.1 Take active participation in joint monitoring, research and training. 100,000 | a) Evidentiary documents produced, knowledge improved and number of trained people increased | PI | 1-5 YEARS |
|  | 6.2 Develop a Net-work of relevant institutions & exchange information and expertise. 200,000 | a) National and Regional Data & Information Centre established | PI | 1-5 YEARS |
|  | 6.3 Cooperate for establishment of a Regional Seals Centre (RSC). 100,000 | a) The RSC hosted by one of the Caspian Littoral State and operational | SPI | 1-5 YEARS |
|  | 6.4 Elaborate and agree on the Status of the (RSC), modalities of information exchange and its relationship with other international and national bodies. 20,000 | a) Conservation measures developed by the Scientific Committee with representatives from each Caspian Littoral States | PI | 1-5 years |

| Target | Intervention / Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
| 1. Strengthened Regional collaboration for protection of biodiversity. 1,600,000 $ | 1.1 Adopt and Ratify Biodiversity Protocol to the Tehran Convention. 25,000 | a) Regionally adopted Biodiversity Protocol to the Tehran Convention. | PI | 1-5 years |
|  | 1.2 Cooperate to establish a regional biodiversity monitoring system.1,000,000 | a) Development and agreement of a regional biodiversity monitoring plan for marine habitats, species and sites which are threatened. | PI | 1-5 years |
|  |  | b) Establishment of a network of equipped biology laboratories staffed with trained personnel. | SRI | 5-10 years |
|  |  | c) Production of regional bi-annual reports on status of biodiversity of the Caspian. | ESI | 5-10 years |
|  | Develop an international research programme on Caspian biodiversity related issues.500,000 | a) Hold / participate at bi-annual international scientific conference on the health of the Caspian ecosystem. | PI | 1-5 years |
|  |  | Creation of a regional ‘clearing house mechanism’ (CHM) for Caspian biodiversity. | PI | 1-5 years |
|  |  | 50% increase in a number of international publications on Caspian biodiversity related issues measured against a 2002 baseline | PI | 1-5 years |
|  | 1.4 Ensure biodiversity issues and impacts are taken into account in all EIA and planning applications. 100,000 | a) Increased reference to biodiversity as a key issue in marine and coastal planning /land use decision making documents. | PI | 1-5 years |
| 2. Ensure all key threatened species are maintained or restored to viable levels. 2,500,000 | 2.1 Identify and assess key threatened species Status. 100,000 | a) A National Red Book published containing a list of threatened key Caspian species and their status. | PI | 1-5 years |
|  | Ensure adequate legal protection for key threatened species. 1,000,000 | a) Development of new or strengthening of existing national legislation for the protection of key threatened species. | PI | 1-5 years |
|  |  | b) Improved enforcement of legislation for the protection of threatened species, recorded change of status from threatened, and record increase in prosecution cases and decisions carried out from a baseline of 2002. | SRI | 1-5 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
|  | 2.3 Provide improved in-situ and ex-situ protection for key threatened species.2,000,000 | a) A halt or slow down the decreasing trend of population numbers of key threatened species from a baseline of 2002. | RSI | 5-10 years |
|  |  | b) Expansion of the ranges of key threatened species from a baseline of 2002. | SRI | 5-10 years |
|  |  | c) Improved record of re-introduction of native species and restoration of their habitats. | SRI | 5-10 years |
|  | 2.4 Create a gene bank of key threatened species.400,000 | a) DNA of key threatened species deposited in gene bank. | PI | 5-10 years |
| 3. Prevention of introduction, and Control of non-native (alien) species and combating invasive alien species. 4,150,000 $ | 3.1 National commitment to the control of alien Species in Biodiversity Protocol and other appropriate regional agreements. 50,000 | a) The issue of alien and invasive species is included in the Biodiversity Protocol to the Tehran Convention | PI | 1-5 years |
|  | Assist in development of regional procedures for the introduction and management of alien species and control of invasive species in the Caspian. 200,000 | a) Agreement and implementation of regional guidelines for the purposeful introduction of alien species, | PI | 1-5 years |
|  |  | b) Conducting a transboundary EIA for introduced species. | PI | 1-5 years |
|  | 3.3 Investigation of possible biological control measures to reduce the impact of Mnemiopsis on the ecosystem of the Caspian and reach regional agreement on the appropriate measures.300,000 | a) Develop and implement a regional management plan to decrease Mnemiopsis biomass to an acceptable level. | SRI | 1-5 years |
|  | Construction of one ballast water reception/treatment facility to control passage of invasive species via shipping routes. 3,000,000 | a) A feasibility study of the development of ballast water reception/treatment facilities at shipping routes to/from the Caspian Sea | SRI | 1-5 years |
|  |  | b) Decision on and construction of the facility. | SRI | 1-5 years |
|  | 3.5 Adopting national legislation relating to unintentional or illegal conveyance and introduction of species, intentional introduction of biological materials for commercial, agricultural, and aqua-cultural purposes, as carriage in ships ballast water, storage, products and packaging, and introduction of bio-control agents. 100,000 | a) National legislations adopted and in practice | PI | 1-5 years |
|  |  | b) Declined incidents of Invasive alien species | PI | 1-5 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
|  | 3.6 Assist in developing a Regional Body to implement the objectives of Article 12 of the Tehran Convention through active participation in: 500,000 a) Development of harmonized standards | a) Regional harmonized standards developed | SRI | 1-5 years |
|  | b) Creation of a database on new species | b) A database on new species created | PI | 1-5 years |
|  | c) Intergovernmental Forum | c) Intergovernmental Forum adopted Regional Standards | PI | 1-5 years |
|  | Establishment of National Scientific and Management Bodies/Committees | National Scientific and Management Bodies/ Committees established | PI | 1-5 years |
| 4. Ensure all key country's coastal and marine habitats are represented in the list of Special Protected Areas of the Caspian Sea (SPACS). 1,300,000 $ | 4.1 Create new and expand existing protected areas (including where necessary transboundary areas) to cover all special Caspian coastal and marine habitats.1,000,000 | a) Expanded area of special habitats under protection measured from 2002 baseline | SRI | 1-5 years |
|  | 4.2 Improve effectiveness of management of Caspian protected coastal areas complying with existing legislation.250,000 | a) 50% increase in number of well trained protected area wardens measured from 2002 baseline. | PI | 5-10 years |
|  |  | b) Development of SPACS management plans incorporating modern protected area management techniques. | SRI | 1-5 years |
|  |  | c) Evidence of increased local community involvement in SPACS management decision making and implementation. | SRI | 1-5 years |
|  | 4.3 Cooperate in SPACS Net working. 50,000 | a) Improved communication with protected areas managers of Caspian Littoral states as evidenced by regional meetings/conferences, newsletters, annual reports etc. | PI | 1-5 years |
| 5. Identify and asses priority coastal habitats. 2,600,000 $ | 5.1 Develop and apply a standardized methodology for the assessment of the environmental health of coastal habitats. 100,000 | a) An ecosystem health map of the country's coastal habitats based on standardized assessment methodology. | PI | 5-10 years |
|  | 5.2 Design, implement and monitor priority coastal habitat restoration projects.2,500,000 | a) Agreed and financed prioritized action plan for restoration of coastal habitats. | PI | 5-10 years |
|  |  | b) Restored and protected coastal habitats. | SRI | 5-10 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
| 6. Identify and asses priority marine habitats. 1,100, 000 $ | 6.1 Develop and apply a standardized methodology for assessing the health of marine habitats. 100,000 | a) An ecosystem health map of the Caspian’s marine habitats based on standardized assessment methodology. | PI | 5-10 years |
|  | 6.2 Design, implement and monitor priority marine habitat restoration projects. 1,000,000 | a) Agreed and financed prioritized action plan for restoration of marine habitats. | PI | 5-10years |
|  |  | b) Restored and protected marine habitats. | SRI | 5-10 years |
| 7. Create an Early Detection and Alarm System for the Algal Bloom in the Caspian Sea. 950,000 $ | 7.1 Set up Pilot Project on algal bloom monitoring, prediction and root cause investigation.150,000 | a) Algal bloom monitoring plan for regular practice developed and adopted by the relevant authorities | PI | 1-5 years |
|  | 7.2 Apply special kits for identification of alga species and its toxicity. 100,000 | a) Algal species of the region identified and their toxicity tested | ESI | 1-5 years |
|  | 7.3 Collate relevant oceanographic data on, inter alia, surface currents; formation of upwelling and thermo-cline; and nutrition cycle in particular correlation with the thermo-cline formation in the Southern Caspian.400,000 | a) Improved oceanographic information of the southern Caspian and disseminated to relevant authorities | ESI | 1-5 years |
|  | 7.4 Obtain periodically satellite images for algal species 300 ,000 | a) Archive of friendly use satellite images in place | PI | 1-5 years |

EQO III: 	 IMPROVE QUALITY OF COASTAL AND MARINE ENVIRONMENT( ESTIMATED COST = 74,370,000 $ + ???? )

| Target | Intervention/ Cost (USD) | Indicator | Indicator type | Time-Frame |
| --- | --- | --- | --- | --- |
| Development of National Strategy for Pollution Reduction. 55,520,000 $ | Adopt a Protocol to the Tehran Convention for land-based sources of pollution. 10,000 | Ratified protocol on land-based sources of pollution is in force | PI | 1-5 years |
|  | Undertake a comprehensive land-based source assessment and develop a national action plan to remediate areas of pollution concern identified. 20,000,000 | Land-based source assessment (point and diffuse sources) leading to prioritized listing of areas of pollution concern. | PI & ESI | 1-5 years |
|  |  | Development of an agreed national action plan and prioritized investment programme. | PI | 1-5 years |
|  |  | Reduction in the pollution load of concern pollutants by 20%. | SRI | 5-10 years |
|  |  | Established clean production units in all coastal provinces | PI | 5-10 years |
|  | Adopt a Protocol to the Tehran Convention on dumping at sea by vessels. 10,000 | Ratified protocol on dumping at sea is in force | PI | 1-5 years |
|  | Establish ship waste reception/treatment facilities in one of the Caspian ports. ??? | Functional waste reception/treatment facilities installed with standardized management practices and enforcement. | SRI | 5-10 years |
|  | Revise and Activate Integrated Paste Manangement Plan. 3,000,000 | a) Reduced pesticide contamination by 20% at the end of fifth year | SRI | 1-5 years |
|  | Revise and Implement Sewage Treatment Programme in Major Cities. 30,000,000 | a) Installed sewage treatment facilities in Major cities | SRI | 5-10 years |
|  | Revise and Activate Industrial Waste Management Plan. ???? | a) Reduction in the industrial pollution load by 20% at the end of fifth year | SRI | 1-5 years |
|  | Assess Pollution Load of the Sefid roud and Tajan Rivers and develop Riverine Management Plan for each of them. 500,000 | a) Riverine Management Plan Approved and in practice | SRI | 1-5 years |
|  | Adopt Regional POPs/PTS Plan of Action and Implement the Plan at National Level in conjunction with National POPs Enabling Activities. 2,000,000 | Endorsed regional plan, and agreed national and international funding modalities | PI | 1-5 years |
|  |  | Reduction in POPs/PTS pollution loading by 50% from the baseline of 2002. | SRI | 5-10 years |
| Strengthen pollution prevention, monitoring and control measures in the Caspian coastal Provinces. 12,000,000 $ | Strengthen discharge licensing, compliance monitoring and enforcement of pollution control. 2,000,000 | National and Regional proposals addressing the need for enhanced management capacity of licensing, compliance monitoring and enforcement of pollution discharges agreed and enforced. | PI& SRI | 1-5 years |
|  | Revise the National water quality standards, pollution discharge and emission and incorporate it in national environmental laws and regulations. 1,000,000 | a) Pollution discharge and emission standards and water quality standards adopted. | PI | 1-5 years |
|  | Develop and introduce economic instruments to encourage reduced pollution loads.1,000,000 | Economic instruments introduced and contributing to a reduction in pollution loading of 10% by the end of fifth year | SRI | 5-10 years |
|  | Reduce untreated discharges from coastal municipal, agriculture, industrial and tourism sources. 3,000,000 | Install screening and primary treatment in all settlements with a population greater than 100,000 | SRI | 5-10 years |
|  | Implement pilot project to demonstrate the most cost effective reclamation technologies for a range of contaminants. 5,000,000 | a) Functioning contaminants reclamation pilot project | PI &SRI | 5-10 years |
| Development and Implementation of National Water Quality Monitoring Programme. 1,600,000 $ | Develop and implement a national water quality monitoring programme focused on critical contaminants and hotspots in accordance with regionally agreed Water Quality Monitoring Programme. 1,000,000 | Information exchanged among relevant bodies, standardized monitoring protocols developed. | PI&ESI | 1- 5 years |
|  | Provide report on contaminant levels in Caspian every three years, and make proposals for remedial actions. 200,000 | Production of standardized reports on contaminants level with concrete, realistic and cost effective proposals for remedial action reduced impact compared to baseline contaminant levels. | PI &ESI SRI | 1-5 years 5-10 years |
|  | Develop and implement a research programme into the phenomena of Anomalous Algal Blooms in the Iranian part of the Caspian Sea 200,000 | Guideline on actions needed to address root causes of Anomalous Algal Blooms in the coastal waters of the Caspian sea | PI | 1-5 years |
|  | Establish a monitoring programme for recreational waters. 200,000 | Establish a blue flag labeling and award programme for Caspian beaches and recreational waters with results published nationally | PI | 1-5 years |
| Disaster prevention and response. 2,250,000 | Finalize and approve national oil spill contingency plans and harmonize with mutual aid industry plans. 40,000 | Operational national oil spill contingency plans, harmonized with the industry mutual aid plans. | PI | 1-5 years |
|  | Draft and adopt a Protocol to the Tehran Convention Concerning Regional Preparedness, Response and Co-operation in combating oil pollution incidents. 10,000 | Protocol ratified and in force | PI& SRI | 1-5 years |
|  | Develop and implement under a Memorandum of Understanding the Regional Oil Spill Preparedness and Cooperation Plan. 1,000,000 | First regional exercises to test Regional Cooperation Plan | PI | 1-5 years |
|  | Update sensitive areas mapping of the Caspian for inclusion in the national and regional plans. 100,000 | Sensitive areas mapped and information made available on Internet to relevant local, national, regional and international bodies. | PI,ESI | 1-5 years |
|  | Assist in Development and Adoption of Regional Contingency Plan for spills of hazardous substances other then oil 50,000 | Contingency plan developed and adopted | PI& SRI | 1-5 years |
|  | Undertake risk assessment for oil and hazardous substances spillage from shipping, onshore production and storage facilities. 500,000 | National plans amended to take account of the results of risk assessment | PI | 1-5 years |
|  |  | Risk assessment includes full information about annual ship movements | PI | 1-5 years |
|  | Assist in development and adopt regional agreements for liability and compensation in the event of oil and other hazardous substance spills. 50,000 | Draft agreements developed with input from oil industry, relevant ministries, and international organizations and adopted | PI | 1-5 years |
|  | Adopt regional agreement on minimum standards of maintenance of existing tanker fleet. 500,000 | Endorsed agreement and all tanker fleets gradually with set standards | SRI | 5 -10 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
| 1. Sustainable use of coastal areas through integrated coastal area management $ 6,000,000 + private sector investment | 1.1 Identify Bureaucratic Inertia, Ideological Opposition and Opposition from Economic Interests, and Tide to the Integrated Coastal Management 50,000 | a) Disseminate Caspian coastal area interaction reports to concerned Stakeholders. | PI | 1-5 years |
|  | 1.2 Assess the Multiple Uses and their Interaction and Provide Conflict Resolution and Mitigation Approaches 100,000 | Reduced conflicts of interest amongst stakeholders | PI | 1-5 years |
|  | 1.3 Review Legal; Administrative; Financial; Technical and Human Resources Capacity of the Region 50,000 | a) New pertinent suggestions provided and Revised | PI | 1-5 years |
|  | 1.4 Assess the Availability of Necessary Information and Data for the ICAM 100,000 | a) New pertinent Proposals provided and Revised | PI | 1-5 years |
|  | 1.5 Establish National Stakeholder/ Intersectoral Committee for ICAM &P 100,000 | a) ICAM&P approved by the Cabinet and implemented | PI&SRI | 1-5 years |
|  |  | b) Improved, cost effective and environmentally conscious national laws and regulations on coastal area planning and management in place | PI | 1-5 years |
|  | 1.6 Assess the Adverse Effect and Cost of Damage Caused by Increased Erosion, Flooding, Salt water Intrusion 200,000 | a) Report disseminated to Stakeholders | PI& ESI | 1-5 years |
|  | 1.7 Strengthen capacity development at local and municipal level for coastal areas planning 100,000 | Improved Skilled Coastal Managers and Practitioners | PI | 1-5 years |
|  | 1.8 Introduce economic instruments to promote rational land and marine uses. 2,000,000 | a) Developed and implemented economic instruments aiming at efficient and wise land marine uses | PI | 1-5 years |
|  | 1.9 Develop databases and GIS for coastal planning, management, monitoring and evaluation. 600,000 | a) Functional Database and GIS for use by Caspian Coastal authorities | PI | 1-5 years |
|  | 1.10 Strengthen, as needed, national laws regulation on coastal area planning and management. 100,000 | a) Caspian specific laws and regulations are adopted | PI | 1-5 years |
|  | 1.11 Develop guidelines for Caspian Integrated Coastal Area Management Planning and undertake a pilot project 300,000 | a) Caspian Integrated Coastal Area Planning Developed and Approved | SRI & PI | 1-5 years |
|  |  | b) Results from pilot projects published and guidelines on integrated coastal area management planning for the Caspian adopted. | PI | 1-5 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
|  | 1.12 Develop Caspian Zonation Schemes with the Utilization of Already Developed IMAPs and GIS 300,000 | a) Caspian Zonation Scheme approved by the Cabinet and Implemented | SPI& PI | 1-5 years |
|  | 1.13 Establish link with the Existing Train-Sea-Coast Programme for Improvement of Education and Training on ICAM 300,000 | a) Improved skills on ICAM | PI | 1-5 years |
|  | 1.14 Implement the Existing Public Participation Strategy in the ICM Process 400,000 | a) Improved public participation in planning and management of the Caspian Coastal Areas and increased public involvement in environmental decision making and implementation | PI | 1-5 years |
|  | 1.15 Development of eco tourism pilot project(s) 300,000 + private sector investment | Eco-tourism project practiced in Caspian coastal provinces , information exchanged and are open to the public | SRI | 1-5 years |
|  | 1.16 Develop and implement sustainable eco- based tourism programmes 300,000+ private sector investment | a) Eco- tourism revenue multiple folded from the base year of 2007 | SRI | 1-10 years |
|  | 1.17 Develop and adopt Caspian Tourism Development Plan at local level and pilot 1,000,000 | a) Caspian Tourism Development Plan implemented and tangible environmental, social, and economical improvement achieved | SRI | 1-10 years |
| 2. Sustainable anagement of Forests and Combat Desertification. 14,325,000 & | 2.1 Strengthen Implementation of National Forest Protection Plan (1382 and 1383 Cabinet Resolutions) 10,000,000 | a) Enhanced Intersectoral Cooperation and Collaboration in forest protection | PI | 1-5 years |
|  | 2.2 Develop and Implement Spatial Development Plan for the Caspian Coastal Provinces with Emphases on Forest Protection and Rehabilitation 2,000,000 | a) Spatial Development Plan adopted and implemented | PI | 1-5 years |
|  |  | b) Deforestation rate reduced by 10% per year | SRI | 1-5 years |
|  | 2.3 Strengthen laws and legislations to protect forests and combat desertification 75,000 | a) Improved control of deforestation and desertification | SRI | 1-5 years |
|  | 2.4 Apply remote sensing and GIS techniques to monitor trends in desertification and deforestation 400,000 | a) GIS Database established and reports and reviews produced on bi-annual basis | PI | 1-5 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
|  | 2.5 In critical desertification and deforestation areas, develop and implement pilot projects designed to address root causes.700,000 | a) Results from pilot projects published and used to develop guidelines for protection of coastal forest and desert areas | PI | 5-10 years |
|  |  | b) Decreased desertification and Deforestation rate by 40% at the end of the fifth year | SRI | 5-10 years |
|  | 2.6 In threatened coastal forest areas introduce economic instruments and alternatives to reduce wood consumption, including use of wood fuel. 2,000,000 | a) A 40% reduction in wood fuel consumption in coastal forest areas from the 2002 baseline. | SRI | 5-10 years |
|  |  | b) Alternatives and clean energy practices in place | SRI | 5-10 years |
|  |  | c) A 40% reduction in rate of coastal area deforestation | SRI | 5-10 years |
|  | 2.7 In threatened deserted areas conduct targeted awareness campaigns on sustainable grazing practices.200,000 | a) A 40% reduction in over grazing in coastal areas from the 1990 baseline. | SRI | 5-10 years |
| 3. Develop and initiate implementation of strategies for managing groundwater 2,050,000 $ | 3.1 Assess the current knowledge about the occurrence, flow and quality, including pollution, of groundwater, including its interaction with the Caspian Sea; and devise a programme for coordinated groundwater monitoring 400,000 | a) GIS datasets and maps developed | ESI,PI | 1-5 years |
|  |  | b) Monitoring programme approved and implemented | PI | 1-5 years |
|  | 3.2 Carry out a review of legal and institutional framework for managing groundwater; and make adjustments to reflect current needs, as necessary 50,000 | a) Recommended adjustments to the legal and institutional framework adopted. | PI | 1-5 years |
|  | 3.3 Assist development of a regional programme of groundwater management measures, as necessary. 1,000,000 | a) Endorsement and impelemented by competent authorities | PI & SRI | 1-5 years |
|  | 3.4 Implement demonstration project on sound groundwater management 400,000 | a) Completion of pilot projects and dissemination of the results | SRI | 1-5 years |
| 4. Develop and initiate implementation of strategies for adaptive management of Caspian Sea Water Level Fluctuation (SWLF) 1,700,000 $ | 4.1 Undertake an assessment of coastal vulnerability to sea level rises and potential economic losses. 300,000 | a) Caspian report on vulnerability to sea level rises. | PI | 1-5 years |
|  | 4.2 Review at least the last 50 Years Annual and Seasonal Records on Southern Caspian Sea Water Level Fluctuation and develop a prediction model 350,000 | a) Southern Caspian SWL Prediction Model developed | PI | 1-5 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
|  | 4.3 Development of a set of sea level fluctuation scenarios accounting for climate change over the next fifty years.200,000 | a) Agreed set of sea level fluctuations planning scenarios by the authorities | PI | 1-5 years |
|  | 4.4 Development of a guidelines for adaptive management for sea level fluctuation and climate change.100,000 | a) Guidelines adopted and implemented | PI & SRI | 1-5 years |
|  | 4.5 Assessment of Potential Flood Prone Areas and Potential Economic Losses 150,000 | a) Report disseminated to Caspian Coastal Planning Authorities | ESI &PI | 1-5 years |
|  | 4.6 Update the databank for Hydro-meteorological, physical oceanography, wind patter, water current and wave patterns. 500,000 | a) Public Access to Updated Databank | PI | 1-5 years |
|  | 4.7 Assist in development of a plan for regulation of inflow to and outflow from Kara Bagaz Gol as one of the Adaptive Management Measure for SWLF ( Iran contribution 100,000 | a) Plan approved at regional level and adopted | PI & SRI | 1-5 years |
| 5. Promote environmentally sound agricultural practices in the Caspian Coastal provinces. 4,000,000 $ | 5.1 Establish and promote best practice recommendations for the use of agro chemicals, including application times and rates, handling, storage and disposal.2,000,000 | Recommendations developed and practiced | PI | 1-5 years |
|  |  | b) Application of agrochemical reduced, handling, storage and disposal practices improved by 40% by the end of fifth year | PI & SRI | 1-5 years |
|  | 5.2 Demonstrate through pilot projects environmentally sound agricultural practices such as soil conservation, creation of surface and groundwater protection zones, use of natural fertilizers and use of pest resistant crop strains.500,000 | a) Functioning environmental conservation demonstration projects addressing agricultural sector. | SRI | 5-10 years |
|  | 5.3 Combat Eutrophication in sensitive coastal zones by controlling soil and water contamination from agriculture and other nutrient sources 2,000,000 | a) Reduction in nutrient loading by 30% in critical areas from a 2002 baseline. | SRI | 5-10 years |
| 6. Develop Natural Disaster Preparedness and Mitigation Plan for the Caspian Coastal Provinces 1,200,000 $ + ??? | 6.1 Review the Existing Institutional and Financial Arrangement for Natural Disaster Management in the Region 100,000 | a) Review of Institutional and Financial Arrangement for Natural Disaster Management is published, weaknesses and strength understood and acted upon | PI | 1-5 years |
|  | 6.2 Development of Contingency Planning for both Human-induced and Natural Disasters 300,000 | a) Contingency Planning for both Human-induced and Natural Disasters adopted | PI | 1-5 years |
|  | 6.3 Identify Sensitive and High-risk Areas and Develop Sensitivity Mapping of the Caspian Coastal areas 200,000 | a) Sensitivity Mapping of the Caspian Coastal areas developed and incorporated in planning | PI | 1-5 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
|  | 6.4 Establishment of “Set-back Lines”- Regulation of Development in High-risk Areas ????? | a) “ Set- back Lines” adopted, development in high risk areas regulated | SRI | 1-5 years |
|  | 6.5 Develop National Plan and Notification Procedures for Natural Disasters, Emergencies and other Activities with Negative Transboundary Consequences( including Industrial Disasters) 500,000 | a) National Response to Natural and Industrial Disaster practiced once in need | SRI | 1-10 years |
|  | 6.6 Assist in development of Regional Natural and Industrial Disaster Response Plan 100,000 | a) Regional Response to Natural and Industrial Disaster practiced once in need | SRI | 1-10 years |
| 7. Improve Human Health Status of the Caspian Coastal Areas 20,400,000$ | 7.1 Collate all existing information in connection with environment related human diseases. 100,000 | a) Report disseminated to National Caspian Stakeholder Committee | ESI | 1-5 years |
|  | 7.2 Develop a monitoring programme on human health Status with emphases on environment related diseases 300,000 | a) Bi-annual reports disseminated regularly | PI | 1-10 years |
|  | 7.3 Develop and implement a plan for improvement of sanitary situation of the urban and sub-urban areas 10,000,000 | a) mproved sanitary situation stated by the public in the National Caspian Stakeholder Analysis Revisit | SRI | 1-5 years |
|  | 7.4 Develop and implement a plan for improvement of drinking water quality and supply, ground water and air quality.10,000,000 | a) Improvement of drinking water, ground water and air quality attained, reflected in reduced cases of environment related diseases | SRI & ESI | 1-5 years |
|  |  | b) Improved Human Development Index compared with those of base year( 2007) | SRI & ESI | 1-5 years |
| 8. Develop and Implement National Marine Litter Management (ML)Plan 3,920,000 $ | 8.1 Produce baseline information on Marine Litter volume, distribution, composition, source identification and trend analysis; and impact on the marine ecosystem, human health and on the economy of coastal areas and communities 200,000 | a) Two way flow of information exchange established | PI | 1-5 years |
|  | 8.2 Review and revise national laws and regulations on marine litter management 20,000 | a) Revised national laws and regulations on Marine Litter adopted | PI & SRI | 1-5 years |
|  | 8.3 Inclusion of Marine litter issue in the Protocol on protection of the Caspian Sea from land based sources of pollution and activities to the | a) LBA Protocol include Marine Litter | PI | 1-5 years |

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
|  | 8.4 Introduce incentives/disincentives for businesses and industries producing materials that end up as litter to play a role in the management of marine litter.1,000,000 | a) Reduced by 50 % Marine Litter produced by businesses and industries | PI & SRI | 1-5 years |
|  | 8.5 Establishment of a Marine Litter National Coordination Nuclei 500,000 | a) Results of Pilot Project disseminated and replicated in other Caspian coastal areas through the Coordination Nuclei | PI & SRI | 1-5 years |
|  | 8.6 Undertake Pilot Project(s) at a local community such as a fishing village or a tourist centre for Marine Litter management 300,000 | a) Municipalities and local governments provide adequate garbage bins on beaches and coastal cities clean up and collection facilities, waste recovery facilities and recycling plants in the Caspian coastal provinces | SRI | 1-5 years |
|  | 8.7 Establish Public-Private-Partnership to obtain optimum involvement of the government and business to address the Marine Litter problem.50,000 | a) Improved Awareness translated into reduced urban ML | PI & SRI | 1-5 years |
|  | 8.8 Design and implement with NGOs and CBO involvement local Marine Litter awareness, educational activities and support their involvement in the design and implementation of waste reduction and collection activities 300,000 | a) Revenue from application of Economic Instruments increased | PI | 1-10 years |
|  | 8.9 Implementation of environmental training and education programs for different target groups 200,000 | a) EIA requirements include ML management measures | PI | 1-5 years |
|  | 8.10 Introduction of economic instruments such as pay for recycled waste , pay for returned ML plastic packaging, ML fines , and polluter pays policy 1,000,000 | a) Municipalities and local governments are involved in the provision of adequate garbage bins on beaches and coastal cities clean up and collection facilities, waste recovery facilities and recycling plants | PI& SRI | 1-5 |
|  | 8.11 Introduction of waste and Marine Litter conscious methods and practice into EIA procedures 50,000 | a) Reduced waste and marine litter | PI&SRI | 1-5 |
|  | 8.12 Establishment of cost effective Marine Litter monitoring and reporting system in all three Caspian Coastal Provinces.300,000 | b) Reporting system operational in the three provinces | PI | 1-5 |

EQO -V: STRENGTHEN STAKEHOLDER PARTICIPATION IN CASPIAN ENVIRONMENTAL MANAGEMENT AND STEWARDSHIP ( ESTIMATED COST = 6,925,000 USD)

| Target | Intervention/ Cost USD | Indicator | Indicator type | Time-frame |
| --- | --- | --- | --- | --- |
| 1. Enhance involvement of Stakeholders in the NCAP/SAP Implementation 135,000 $ | Disseminate Draft Updated NCAP and SAP 5,000 1.2 Convene National Forum 20,000 1.3 Establish National Caspian Stakeholder Committee for Implementation of NCAP/SAP 10,000 1.4 Develop an Inter-ministerial Caspian Policy Document by the National Caspian Stakeholder Committee 100,000 | a) Stakeholders recommendations /comments incorporated in the final updated NCAP | PI | 1st year |
|  |  | a) Updated NCAP endorsed by the high ranking authorities b) Inter-ministerial Caspian Policy Document for the NCAP Implementation approved by the Cabinet of Ministers | PI | 1st year |
|  |  | a) NCAP/SAP implementation is monitored by the National Caspian Stakeholder Committee | PI | 1-10 years |
| 2. Integration of Environmental Considerations into Decision Making Processes through enhancement of National and Provincial Authorities understanding of importance of environmental issues 140,000 $ | Update National Caspian Stakeholders Analysis Report .20,000 Assessment of environmental economic value, political and human health impact of environmental issues of the Caspian Sea and preparation and dissemination of biannual State of the Environment Report on the Iranian part of the Caspian Sea. 80,000 Dissemination of Summaries of (Updated) TDA,SAP, NCAP, CEP Brochures to all stakeholders in Persian Language. 10,000 Review and revise National EIA and SEA procedures 30,000 | a) National Caspian Stakeholder Report published and disseminated | PI | 1-5 years |
|  |  | a)Caspian Sea State of Environment Report Disseminated to all stakeholders | PI | 1-5 years |
|  |  | Persian Summaries, State of Environment Reports Disseminated | PI | 1-5 years |
|  |  | b) All EIA and SEA procedure include Caspian Environmental Concern | PI | 1-5 Years |
| 3 Increase environmental awareness of Coastal Civil Society and their participation in Caspian Sea environment management 4,725,000 $ | 3.1 Development of Environmental Communication Plan for different target groups 200,000 3.2 Improvement of Public Participation Component of Environmental Assessment (EIA, SEA, SIA and BIA) Procedures through mandatory facilitation of public hearing. 500,000 3.3 Development of alternative income sources for pertinent target groups in order to reduce unsustainable use of natural resources. 2,000,000 3.4 Development and implementation of (Economic/ Socio-cultural) Incentives and Disincentives to ensure Civil Society participation in the management of the Caspian Sea Environment. 300,000 3.5 Establish a Caspian NGO Forum to provide support and guidance for improving civil society involvement and strengthening of environmental NGO Networks 25,000 3.6 Implementation of the endorsed Caspian Public Participation Strategy 100,000 3.7 Create a press bureau to improve national awareness of the Caspian environmental issues and encourage the media to participate in the dissemination of information 100,000 | Different stakeholders identified and accordingly different target groups trained and provided environmental education and awareness For all EIA, SEA, SIA, and BIA public hearing conducted and comments incorporated Improved sustainable use of natural Resources Improved management status of the Caspian Sea environment NGO Forum with participation of national and international NGOs throughout the Caspian region Increased public awareness on environmental issues Increased participation of public in different steps of decision making, policy formulation, implementation and monitoring of activities to be undertaken for the Caspian Sea a)Functioning of press bureau and increased number and quality of articles published on the Caspian environment in Persian languages b) Established networks between media and civil society groups | PI PI SRI SRI PI PI PI PI PI | 1-5 years 1-5 years 1-10 years 1-10 years 1-5 years 1-5 years 1-5 years 1-5 years 1-5 years |
|  | 3.8 Provide regular training to journalists in order to strengthen environmental journalism and improve media coverage of environmental issues 100,000 | Number of environmental sections in major newspapers and environmental TV/radio programs in major networks is produced | PI | 1-5 years |
|  | 3.9 Create a Caspian Environment Information/Communication/Education Center in an existing institution to provide information to public on Caspian environmental issues 400,000 | Functioning Caspian Environment Information/Communication/Education Centers | PI | 1-10 years |
|  |  | Developed Web-pages in Persian language | PI | 1-10 years |
|  | 3.10 Development of academic curriculum materials focusing on Caspian environmental issues and promotion of academic partnerships at school and university levels 100,000 | New elements included in primary, secondary and tertiary schools in coastal communities in the region Exchange of academic programs and conferences in all Caspian countries focusing on Caspian ecology Increase in number of academic partnerships recorded in Caspian universities & institutions | PI PI PI | 1-5 years 1-5 years 1-5 years |
|  | 3.11 Establish media and film festivals in conjunction with NGO Forum, on Caspian ecology to focus on the links between human behavior and natural ecosystem functions 200,000 | Five documentaries in national languages is selected from competition and aired on television stations of coastal communities | PI | 1-5 years |
|  | 3.12 Set up a fund for micro-grants addressing coastal community development schemes and local environmental issues, in partnership with the private sector and international donor community.500,000 | Number of awarded micro-grants to develop coastal community schemes | PI | 1-5 years |
|  | 3.13 Encourage establishment of Regional “Caspian Sea Day” and annually convene specific awareness raising for specific target groups 100,000 | Number of newspaper articles, environmental contests, posters, brochures, informational materials and media coverage | PI | 1-5 years |
|  | 3.14 Set up “Friends of Caspian” programme with annual competition for local, national firms/companies that has achieved the most concrete gains in protection of the Caspian environment 100,000 | Number of applicants for “Friends of Caspian” over the first five years of operation | PI & SRI | 1-5 years |
| 4 Increase local, regional and governmental authorities involvement in project implementation 700,000 $ | Develop awareness training programmes on environmental issues for local authorities, and national ministries, through Caspian Environment Information/Communication/Education Centers emphasizing the environmental evaluation techniques. 150,000 | Number of organized environmental training programmes for local authorities, and national ministries. | PI | 1-5 years |
|  | Implement national EIA procedures for all appropriate Caspian project developments, including provisions for public participation, and encourage all littoral countries to sign ESPOO Convention. 50,000 | Application of EIA in development of transbounday projects decisions making process and increased number of public meetings. | PI | 1-5 years |
|  |  | Inclusion in EIA procedures specific guidelines addressing Caspian environment concerns | PI | 1-5 years |
|  | 4.3 Hold biennial mayoral conferences sponsored by national and international partners to foster networking among coastal local authorities and enhance their participation in implementing Caspian environmental policies 100,000 | Regular [biennial] mayoral conferences held and environmentally focused networks established | PI | 1-5 years |
|  | 4.4 Development of training programmes for land/property agents, construction firms, regional, district and national level planning agencies on importance of coastal sustainable development practices with concrete examples of sustainable development projects. 150,000 | Training materials in national languages is distributed | PI | 1-5 years |
|  |  | Workshops on sustainable development strategies is organized | PI | 1-5 years |
|  | 4.5 Development of training programmes for regional and municipal authorities on modern techniques for waste water and municipal waste treatment 150,000 | Training materials in national languages is distributed | PI | 1-5 years |
|  |  | Workshops on modern municipal waste treatment techniques is organized | PI | 1-5 years |
|  | 4.6 Create targeted awareness building campaigns for ministerial authorities and regional administration involved in inter alia: agriculture, fisheries, transportation natural resource management 100,000 | Informational materials are distributed to Ministries and regional administrations. | PI | 1-5 years |
| 5 Develop active partnerships between Caspian NGO Forum, local and multinational enterprises and other stakeholders in the region 500,000 $ | 5.1Promote environmental partnerships between NGO, government and private sector to address specific Caspian issues by implementation of Caspian Public Participation Strategy. 100,000 | Enhanced activities of multiple stakeholder group partnerships to address Caspian environmental issues | PI | 1-5 years |
|  |  | Number of Memorandum of Understandings signed between stakeholders | PI | 1-5 years |
|  | 5.2 Develop Stakeholder Dialogue Groups at national level and exchange experience at regional level to improve dialogue opportunities for stakeholder groups 150,000 | Regular meetings are organized and facilitated 2-3 times per year to encourage discussions and exchange of information | PI | 1-5 years |
|  | 5.3 Develop a programme to encourage implementation of cleaner technologies by local industries corresponding to ISO 14000 150,000 | A significant increase in number of coastal industries installing new, cleaner technologies. | PI & SRI | 1-5 years |
|  | 5.4 Provide a basic ecology training course for local coastal enterprises and targeted populations emphasizing win-win scenarios and sound environmental stewardship 100,000 | Delivery of number of training courses to enterprises of all sizes. | PI | 1-5 years |
|  |  | Number of win-win scenarios developed by local projects | PI | 1-5 years |
| 6 Realization of Tehran Convention and its Protocols through Development of Active Partnerships between National, Regional and International Entities 725,000 $ | Review and revise National Laws and Regulations with those Provisions as stipulated in the Tehran Convention and its Protocols 25,000 Strengthen Enforcement and Compliances for implementation of Tehran Convention and its Protocols through Capacity Building ( individual, organizational, system levels) 100,000 Development of National Plan for Implementation of Provisions of the Tehran Convention and its Protocols with consideration of relevant MEAs; 150,000 Development of a Framework for Financial and Technical cooperation between National, Regional and International Entities for implementation of relevant Programmes and Projects; 50,000 Establishment of National Coordination Unit for Implementation of the Tehran Convention and its Protocols and other pertinent MEAs. 400,000 | a) Adaptation of National Laws and Regulations with those Provisions as stipulated in the Tehran Convention and its Protocols a) Adequate enforcement and compliances of Tehran Convention and its Protocols a) National Plan implementing Tehran Convention and its Protocols a) Financial Technical Resources available for implementation of the Convention Action Plan a) Operational National Coordination Unit for implementation of the Convention, its Protocols and pertinent MEAs | PI SRI SRI PI PI | 1-5 years 1-5 years 1-5 years 1-5 years 1-5 years |
| Grand Total: 172,280,000 $ * |  |  |  |  |

PI: Process Indicator

SRI: Stress Reduction Indicator

ESI: Environmental Status Indicator

EQO: Environmental Quality Objective

* Compare to the total buget ( 335,443,000 $  ) allocated by different natinal organization during the Year 2005-6

for the protection of the Caspian Sea, the budget required( 172,280,000 $ ) for implementation of all Environmental  Qualtity Objectives(EQOs) is much lower and  if allocated based on the National Caspian Action Plan, would certainly improve the environmental status of the Caspian Sea.

| CEP-SAP Environmental Quality Objectives | Targets Identified Under the SAP | Interventions/Activities Identified Under NCAP/Other National Plans | Expenditure (USD1000) | Performed | Ongoing |
| --- | --- | --- | --- | --- | --- |
| EQO I: Conservation and sustainable use of bio-resources | Sustainable use of commercial fisheries resources(1) | Empowering protection guards | 3106.05 |  | ( |
|  |  | Improvement of aquaculture management methods | 5770.59 |  | ( |
|  |  | Fishery related activities (Provincial budget) | 4800.00 |  | ( |
|  | Rehabilitate stocks of migratory (sturgeon, inconnu, herring) commercially valuable fish species (2) | Rehabilitation of aquatics resources in coastal waters | 25388.24 |  | ( |
|  |  | Construction, repair and maintenance of fishery ports |  |  | ( |
|  |  | Conservation of fishery reserves and improvement of fishing methods |  |  | ( |
| EQO I: Conservation and sustainable use of bio-resources…(Continue) | Improve livelihoods in coastal communities to reduce dependency on unsustainable fishing practices via pilot projects (3) | Pilot Project for Conservation and sustainable use of natural resources in coastal areas with involvement of local communities | 125.00 | ( |  |
|  |  | Development of Plan of Action for Tourism | 1120.00 |  | ( |
|  |  | Development of Tourism Engaging Local Communities(Provincial budget) | 18226.00 |  | ( |
|  | Total Sub | 48543.48 |
| CEPSAP Environmental Quality Objectives | Targets Identified Under the SAP | Interventions/Activities Identified Under NCAP/Other National Plans | Expenditure (USD1000) | Performed | Ongoing |
| EQOII: Conservation of Biodiversity | Increased regional collaboration to achieve maximum regional benefit for biodiversity (4) | Protection and study on Caspian Seal and its habitat | 64.71 |  | ( |
|  | Ensure all key species are maintained or restored to viable levels (5) | Protection of Siberian Crane | 253.53 |  | ( |
|  |  | Study on biological characteristics of aquatics | 294.12 |  | ( |
|  |  | Protection and restoration of valuable habitats and species in Caspian sea Region | 588.24 |  | ( |
|  | Control of introduction and invasion of non-native (alien) species and manage impact of existing introduced/invasive species (6) | Combating jelly fish | 1200.00 | ( |  |
|  | Ensure all key coastal and marine habitats are represented in a regional system of protected areas (7) | Management of Protected Areas | 10000.00 |  | ( |
| EQOII: Conservation of Biodiversity…(Continue) | Ensure all key coastal and marine habitats are represented in a regional system of protected areas (7)..(Continue) | Environmental Protection (Provincial Budget) | 6556.00 |  | ( |
|  | Identify and restore priority sensitive coastal habitats (8) | Ecological study on sensitive coastal areas | 35.29 | ( |  |
|  |  | Water fluctuation response in urban, rural areas | 778.00 |  | ( |
|  |  | Assessment of vulnerability of southern coast of Caspian Sea | 50.00 | ( |  |
|  |  | Assessment of potentially flooded areas of southern coast of Caspian Sea | 125.00 | ( |  |
|  | Identify and restore priority marine habitats (9) | Ecological Studies of Caspian Sea | 7500.00 |  | ( |
|  |  | Studies on Physico Chemical parameters of Caspian Sea | 1300.00 |  | ( |
| EQOII: Conservation of Biodiversity…(Continue) | Identify and restore priority marine habitats (9) | Developing Guidelines on Delimitation of sea, Lakes and wetlands | 40.00 |  | ( |
| Total Sub | 29397.13 |
| CEPSAP Environmental Quality Objectives | Targets Identified Under the SAP | Interventions/Activities Identified Under NCAP/Other National Plans | Expenditure (USD1000) | Performed | Ongoing |
| EQOIII: Improve the water quality of the Caspian | Strengthen environmental enforcement and management (10) in the littoral states | Equipping protected areas | 266.71 |  | ( |
|  |  | EIA Studies on development projects | 1788.24 |  | ( |
|  |  | Establishment of Caspian Sea Research Centre | 600.00 |  | ( |
|  |  | Establishment of Hydro - meteorological stations | 90.00 |  | ( |
|  | Implement a regionally coordinated water quality monitoring programme (11) | Establishment of Integrated Monitoring System | 1266.47 |  | ( |
|  |  | Monitoring of pollution in estuary of the rivers ending to southern coast of Caspian Sea | 206.47 |  | ( |
|  | Implement a regionally coordinated water quality monitoring programme (11)…(Continue) | Identification of oil and non-oil pollutants and their impacts | 188.24 |  | ( |
|  |  | Study on microbiological pollution of Caspian Sea | 418.82 |  | ( |
|  |  | Monitoring of hydrodynamic parameters of Caspian Sea | 919.00 | ( |  |
|  |  | Feasibility Study on the usage of Remote Sensing Data for Sea water Level Fluctuation | 50.00 | ( |  |
|  |  | Establishment of meteorological stations (Provincial budget) | 1500.00 |  | ( |
|  | Development of regional strategies for pollution reduction (12) | Establishment of urban sewage treatment facilities | 84278.44 |  | ( |
| EQOIII: Improve the water quality of the Caspian…(Continue) | Development of regional strategies for pollution reduction (12)…(Continue) | Establishment of urban and rural sewage treatment facilities (provincial budget) | 60000.00 |  | ( |
|  | Develop and initiate implementation of a regional action plan for contaminated land (13) |  |  |  |  |
|  | Promote environmentally sound agricultural practices in the Caspian region (14) | Wise utilization of Agrochemicals | 10000.00 |  | ( |
|  | Disaster prevention and response (15) | Disaster prevention and response (provincial budget) | 7730.00 |  | ( |
| Total Sub | 169302.39 |
| CEPSAP Environmental Quality Objectives | Targets Identified Under the SAP | Interventions/Activities Identified Under NCAP/Other National Plans | Expenditure (USD1000) | Performed | Ongoing |
| EQO IV: Sustainable development of the coastal zones | Sustainable use and management of coastal areas through integrated coastal area management (16) | Comprehensive plan for commercial ports | 78.00 | ( |  |
|  |  | Utilization of GIS in land use | 20.00 |  | ( |
| EQO IV: Sustainable development of the coastal zones | Sustainable use and management of coastal areas through integrated coastal area management (16)…(Continue) | Construction and equipping important ports | 3770.00 |  | ( |
|  | Sustainable use and management of coastal areas through integrated coastal area management (16)…(Continue) | Land auditing | 8420.71 |  | ( |
|  | Combat the desertification and deforestation process(17) | Sustainable management of rangelands |  |  | ( |
|  |  | Protection of forests |  |  | ( |
|  |  | Change of fuel consumption pattern |  |  | ( |
|  |  | Enhancement and rehabilitation of the forests |  |  | ( |
|  |  | Moving livestock out of the Forests |  |  | ( |
|  |  | Forestry projects |  |  | ( |
| EQO IV: Sustainable development of the coastal zones…(Continue) | Combat the desertification and deforestation process (17)..(Continue) | Watershed Management (Provincial Budget) | 32609.00 |  | ( |
| Total Sub | 41128.087 |
| CEPSAP Environmental Quality Objectives | Targets Identified Under the SAP | Interventions/Activities Identified Under NCAP/Other National Plans | Expenditure (USD1000) | Performed | Ongoing |
| EQO V: Strengthen stakeholder participation in Caspian environmental stewardship | Increased coastal community involvement in managing the Caspian environment (18) | Promotion of participatory management of natural resources and habitats by local communities | 450.00 |  | ( |
|  | Increase local and regional authorities understanding O importance of environmental issues(19) | Publications/ Meetings and Workshops | 95.58 |  | ( |
|  |  | Equipments | 33500.00 |  | ( |
|  | Develop active partnerships between CEP and local and multinational enterprises (20) | Cooperation with CEP | 152.94 |  | ( |
| SUM | 335,443,670 |  |  |

# Text boxes

Table 35: Environmental Quality Objectives of the Caspian Sea

| EQo iI: | Conservation of Biodiversity (Estimated cost= 14,200,000 USD) |
| --- | --- |

EQO-IV   SUSTAINABLE USE OF COASTAL AREAS THROUGH INTEGRATED COASTAL AREA MANAGEMENT

$ 53,595,000 + ????+ private sector

Annex 1 : SAP NCAP Implementation Status