FSM Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| National Strategy in Place Developed through process initiated in Summit Discrete Budget Line for IWRM Anticipated to be achieved through National Policy development, due mid-2012 National budget allocated to IWRM and WUE | Strategy in place by mid 2012 Budget line in place by Oct 1 2013 20% increase in Budget | Endorsement by Cabinet FSM 2013 Budget (1 October 2013) Budgets 2009 and 2013 | None required None required Statement of 2009 budget allocated to IWRM and WUE |
| Best IWRM and WUE approaches defined for each country Developed through EU IWRM project Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | Approach defined National Strategy incorporates defined approach | Endorsement by APEX body Audit by: Independent consultant Peer review PCU audit | None required None required |
| 6 Increase in land protected and/or rehabilitated over the catchment Groundwater and/or surface water catchments may be declared reserves. Unlikely that significant revegetation will occur associated with the project | 2,000 ha | Reserves declared by Cabinet (Cabinet minutes) | Catchment area Reserves declared by Cabinet / Minister at 1 January 2009 Catchment forestry and native vegetation coverage as at 1 January 2009 or as close as practical in time (if there is likely to be significant revegetation associated with the project) |
| 7 Reduction in sewage pollution in Nett Watershed | 35% reduction in nutrients and organic loads from rural catchment households (5,000ha) | Survey Reports endorsed by Steering Committee | Catchment area Pollution Source survey – number of households and sanitation methods |
| 9 Population with access to safe water supply Trigger is the setting (and meeting) of water quality and safety baselines for the Nett Watershed Forest Reserve/Nanpil River | 90% of Kolonia with safe drinking water (5,000 people) | Audit against baselines by independent auditor | Catchment area Kolonia population number of households |
| 12 Revised Legislation protecting surface water quality Currently logframe only indicates tabling Bill with Cabinet – need to ensure that target is enactment of legislation | Legislation enacted by Congress by mid-2013 | Congress record | Legislation and Regulations relating to surface water quality |
| 14 Lessons learned incorporated into other States or other catchments on Pohnpei Likely to be delivered in Chuuk State through Output 1.5 (Extension of examples of best practice and lessons learned from Nett Watershed in Chuuk State); although application of lessons learned from Component 2 [Protecting Fresh and Marine Water Quality (including grow low sakau demonstration plots; pig waste bio-gas demonstration; and pig waste dry litter demonstration)] Alternatively, outcomes from demonstration pilot may be incorporated into national or catchment-based regulations or Codes | Replication demonstrated by end of project | Technical lesson replication report endorsed by RTAG or independent auditor | Initial project documents if written prior to GEF IWRM project Regulations or Codes prior to project commencement Status of waste and land management approaches in other catchments or States prior to applying project lessons |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | Replication demonstrated by end of project | Replication report endorsed by RTAG or independent auditor | Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | Endorsement by Minister | None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles |  | National capacity report | Survey of staff IWRM knowledge and experience Review of staff IWRM training and experience records Training surveys Review of IWRM training and job requirements |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | 30% increases in attendance at awareness raising activities 30% increase in active engagement activities | Engagement report endorsed by Steering Committee | Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | Increased engagement | Review of formal meetings endorsed by Steering Committee | Sectors represented in formal meetings prior to project commencement |
| 21 Sustainable forest & land management practices established and trialled with landowners | Low grow sakau and pig waste management site to be established in Nanpil river catchment | Completion report endorsed by Steering Committee Development of guidelines; codes; best practice manual; etc | Review of site practices prior to commissioning trial |
| 22 Nitrogen pollution from piggeries in Nett Watershed Piggery waste reduction achieved through dry litter waste management uptake and biogas generation | 80% reduction in nitrogen pollution from piggery wastes at piggery demonstration sites | Study Reports endorsed by Steering Committee (Steering Committee minutes) | Assessment of piggery waste generation from piggery |
| 22 Reduction in pollution sources discharging into Nett Watershed Activities to address key pollution sources include improving piggery management, regulation development and a Payment for Ecosystem services (PES) system. Additionally, the source mapping will provide both a baseline and a lever for regulators and operators to improve practices. It may be possible to determine source reduction simply from the original baseline mapping and the subsequent works in the catchment to report on progress. Alternatively, the catchment management plan needs to clearly identify how initiatives will lead to this level | 30% reduction in sources discharging into Nett Watershed | Report on progress endorsed by Steering Committee (Steering Committee minutes) Nett Watershed Forest Reserve Management Plan endorsed by Minister/Cabinet | Assessment of piggery waste generation from piggery Survey of catchment pollution sources |
| 24 Nett Catchment Committee Established | Committee Established Budget allocated | Endorsement by Minister or legislation passed or similar National Budget | None required |
| 26 Wastewater discharge from demonstration sites meet national effluent standards Discharge meets national effluent standards | Regulations met | Audit of demonstration system performance against national effluent standards endorsed by Steering Committee | None required |
| 28 National indicator framework implemented | Indicators incorporated into national reporting | Endorsement by Cabinet (Cabinet Minutes) | None required |
| 29 Project design and PM&E plan implemented | Project and PM&E plan implemented by August 2011 Consultation report | Endorsed by Project Steering Committee | None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | Implemented by July 2012 | Endorsement by APEX body (APEX body minutes) | None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | Training assessment report | Report endorsed by Steering Committee | None required |
| 33 National IWRM communication plan framework implemented | Implemented by July 2012 | Endorsement by Minister | None required |
| 34 Multi-sectoral APEX body in place | Implemented by July 2010 | Endorsement by Minister or Cabinet | None required |