Samoa Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| 1 National Strategy in Place 2 Discrete Budget Line for IWRM Anticipated to be achieved through National Policy development 3 National budget allocated to IWRM and WUE | Strategy in place by mid 2012 Budget line in place by mid-2013 20% increase | Endorsement by Cabinet Samoa 2013 Budget (1 June 2013) Budgets 2009 and 2013 | None required None required Statement of 2009 budget allocated to IWRM and WUE |
| 4 Best IWRM and WUE approaches defined for each country Developed through EU IWRM project 5 Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | Approach defined National Strategy incorporates defined approach | Endorsement by APEX body Audit by: Independent consultant Peer review PCU audit | None required None required |
| 6 Increase in land protected and/or rehabilitated over the catchment Groundwater and/or surface water catchments may be declared reserves. Unlikely that significant revegetation will occur associated with the project | 2,000 ha | Reserves declared by Cabinet (Cabinet minutes) | Catchment area Reserves declared by Cabinet / Minister at 1 January 2009 Catchment forestry and native vegetation coverage as at 1 January 2009 or as close as practical in time (if there is likely to be significant revegetation associated with the project) |
| 8 Reduction in water leakage loss in Apia Largely requiring work to be co-funded by Samoa Water Authority | 30% reduction in water leakage from system supplying 40,000 people | Implementation report endorsed by Steering Committee (Steering Committee Minutes) | Supply volume Leakage Population serviced Pressures associated with leakage |
| 10 Population with access to improved sanitation Based on commissioning of wastewater treatment plant as co-funded work | 30% increase in Apia residents with access to improved sanitation (11,000 people) | Commissioning of wastewater treatment plant | Number of households Apia population Population serviced by WWTP |
| 12 Legislation for Water Resource Management Identified in the logframe as part of delivery of plans | Legislation enacted by Parliament by end of 2012 | Parliamentary records | Legislation and Regulations relating to surface water quality |
| 14 Lessons learned incorporated into other project(s) and/or Regulations May be delivered through national Water Safety Plan, or alternatively replication strategy (Output 0.1) | Replication demonstrated by end of project | Technical lesson replication report endorsed by RTAG or independent auditor |  |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | Replication demonstrated by end of project | Replication report endorsed by RTAG or independent auditor | Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | Endorsement by Minister | None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles |  | National capacity report | Survey of staff IWRM knowledge and experience Review of staff IWRM training and experience records Training surveys Review of IWRM training and job requirements at project commencement |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | 30% increases in attendance at awareness raising activities 30% increase in active engagement activities | Engagement report endorsed by Steering Committee | Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | Increased engagement | Review of formal meetings endorsed by Steering Committee | Sectors represented in formal meetings prior to project commencement |
| 20 Apia Water Safety Plan (urban) | Plan implemented | Endorsement by Minister | None required |
| 28 National indicator framework implemented | Indicators incorporated into national reporting | Endorsement by Cabinet (Cabinet Minutes) | None required |
| 29 Project design and PM&E plan implemented | Project and PM&E plan implemented by August 2011 Consultation report | Endorsed by Project Steering Committee | None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | Implemented by July 2012 | Endorsement by APEX body (APEX body minutes) | None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | Training assessment report | Report endorsed by Steering Committee | None required |
| 33 National IWRM communication plan framework implemented | Implemented by July 2012 | Endorsement by Minister | None required |
| 34 Multi-sectoral APEX body in place | Implemented by July 2010 | Endorsement by Minister or Cabinet | None required |